ADDITIONAL FSD REVIEW & CONSOLIDATION RECOMMENDATION

SecureProfit Hub — DEMO-13 and DEMO-14

Expansion of the Master Baseline from 12 FSDs to 14 FSDs

# Executive Summary

The latest archive contains 14 FSDs. Two documents were not included in the previous 12-FSD baseline:

- DEMO-13 — Revenue Recognition Dual-Timeline & Finance Gate Engine.

- DEMO-14 — Project Activation Data Integrity Hard-Gate & Contract Line Classification Engine.

Both requirements are valid additions, but both documents remain Draft v0.01 and require technical corrections before implementation.

| FSD | Business Need | Current Readiness | Recommended Phase |
| --- | --- | --- | --- |
| DEMO-13 | Valid and important | Revise before implementation | Phase 3 |
| DEMO-14 | Valid; partially overlaps existing functionality | Revise and extend existing gate | Phase 3 |

# 1. DEMO-13 — Revenue Recognition Dual-Timeline

## Assessment

The business requirement is valid: billing and revenue recognition must operate on separate timelines. Billing covers invoicing, tax and payment; revenue recognition covers performance obligations, delivery evidence, recognition dates and accounting journals.

SecureProfit Hub already has Revenue Recognition API and UI behavior derived from BillingMilestone records. DEMO-13 must therefore be treated as a controlled migration from the existing inferred model, not as an entirely greenfield feature.

## Mandatory Revisions

### 1.1 Align roles with the actual system

- Replace FINANCE_LEAD with FINANCE.

- Replace DELIVERY_LEAD with PROJECT_MANAGER where appropriate.

- Use MANAGEMENT and SUPER_ADMIN only for explicitly defined oversight or recovery actions.

- Do not grant SITE_ADMIN automatic financial-recognition authority.

### 1.2 Correct the PSAK 115 / IFRS 15 trigger rule

Contract signing, PO receipt or advance payment must not automatically recognize revenue. Advance receipts normally create a contract liability unless the relevant performance obligation has been satisfied.

- Recommended triggers: TIME_ELAPSED, DELIVERABLE_ACCEPTED, USAGE_BASED and MANUAL_FINANCE_ASSESSMENT.

- Recognition must retain evidence of performance-obligation satisfaction.

### 1.3 Make recognized entries immutable

- A recognized entry cannot be edited or deleted.

- Corrections must use reversal and replacement entries.

- Recognition status, ledger posting and audit record must commit atomically.

### 1.4 Add financial invariants

- Schedule allocation must reconcile to contract DPP.

- Each percentage must be between 0 and 100; total allocation must equal 100%.

- Recognized DPP must never exceed allocated DPP.

- Currency, exchange rate and accounting-period snapshots must be explicit.

- Idempotent retries must not create duplicate journals.

### 1.5 Define migration and cutover

- Backfill legacy recognition inferred from BillingMilestone.

- Distinguish historically inferred entries from Finance-approved entries.

- Produce reconciliation reports and define a cutover date.

- Retain a compatibility period for existing reports.

### 1.6 Clarify Xero scope

Recommended initial scope: reviewed monthly CSV journal export. Direct Xero journal posting should follow only after Finance validates account mappings, reversal handling and reconciliation outputs.

# 2. DEMO-14 — Project Activation Integrity Gate

## Assessment

The requirement is valid, but the application already blocks activation when core project data is incomplete. Existing checks include Client, description, dates, contract value, planned mandays, estimated cost, Project Manager, resources, tasks, RAID items and billing milestones totaling 100%.

DEMO-14 must extend and consolidate the existing activation gate rather than introduce a second evaluator.

## Mandatory Revisions

### 2.1 Use one shared readiness evaluator

- The readiness endpoint, activation PATCH, UI checklist, tests and reconciliation job must call the same evaluator.

- The evaluator must validate the effective state, including changes submitted together with the activation request.

### 2.2 Resolve the Business Unit source

The draft refers to project.businessUnitId, but the current Project model does not use that field. The baseline must decide whether Project receives a canonical primary BU or derives it from Project Workstreams before INV-ACT-06 can be enforced.

### 2.3 Avoid duplicate commercial-line models

ProjectContractLine overlaps DEMO-02 offering lines and DEMO-10 CommercialBudgetRevision. Contract lines should originate from the approved commercial revision and become an immutable Project commercial snapshot at Won conversion.

### 2.4 Define applicability by Project kind

| Invariant | CLIENT | INTERNAL | PRESALES | TRAINING |
| --- | --- | --- | --- | --- |
| Client | Required | No | Conditional | No |
| Contract value | Required | No | No | No |
| Billing milestones | Required | No | No | No |
| Planned mandays | Required | Required | Required | Required |
| Estimated cost | Required | Required | Required | Required |
| Finance margin approval | Required | No | No | No |

### 2.5 Align roles and fields

- Replace FINANCE_LEAD with FINANCE.

- Use pmId, which is the current Project Manager field, instead of projectManagerId.

### 2.6 Preserve API compatibility

The target HTTP 422 ACTIVATION_GATE_VIOLATION response is an improvement, but existing clients may expect HTTP 400, ACTIVATION_REQUIREMENTS_INCOMPLETE and a missing string array. Retain missing during a compatibility period while web and mobile clients migrate to the structured checklist.

### 2.7 Make activation and baseline creation atomic

- Evaluate readiness.

- Conditionally update Project status.

- Create and select the current ProjectBaseline.

- Write the audit event.

All four operations must succeed or roll back together.

# 3. Dependencies

| Additional FSD | Depends On |
| --- | --- |
| DEMO-13 | DEMO-02 offering classification; DEMO-10 approved commercial budget; DEMO-11 baseline; Billing Milestones; Document/BAST; Xero |
| DEMO-14 | DEMO-02 contract lines; DEMO-03 Client; DEMO-04 BU; DEMO-10 margin approval; DEMO-11 baseline; DEMO-12 client lock |

Because of these dependencies, neither DEMO-13 nor DEMO-14 belongs in Phase 1.

# 4. Updated Three-Phase Strategy

## Phase 1 — Data Foundation & Lead Integrity

- DEMO-01, DEMO-03, DEMO-04, DEMO-05 and DEMO-06.

- DEMO-12 Phase 1 regression coverage.

## Phase 2 — Commercial, Presales & CRM

- DEMO-02, DEMO-07, DEMO-08, DEMO-09 and DEMO-10.

- Prepare immutable commercial lines, classification, approved commercial revisions and Finance margin states required by DEMO-13/14.

## Phase 3 — Delivery, Finance & Activation Control

- DEMO-11 — Project Baseline Auto-Sync.

- DEMO-12 Phase 2 — Controlled Client Attribution Correction.

- DEMO-13 — Revenue Recognition Dual-Timeline.

- DEMO-14 — Project Activation Integrity Gate.

- End-to-end migration, reconciliation and regression testing for all 14 FSDs.

# 5. Document Governance Cleanup

The two new drafts contain Stakeholder Grounding and Sign-off and Approvals sections. To remain consistent with the requested documentation approach, remove those sections and use explicit technical lifecycle statuses instead:

- Technical Review Status: Draft.

- Decision Status: Pending Technical Validation.

- Implementation Status: Not Implemented.

- Test Status: Not Tested.

# Final Recommendation

Expand the master recommendation and traceability matrix from 12 FSDs to 14 FSDs. Accept DEMO-13 and DEMO-14 as valid business scope, but do not implement their current v0.01 designs unchanged.

DEMO-13 requires accounting-rule correction, role alignment, immutable reversal-based journals and a migration strategy. DEMO-14 must consolidate the activation gate already present in the application and reuse approved commercial and baseline models. Both belong in Phase 3.