# Adding a Commission Tracker Feature to SecureProfit Hub

### Feasibility Study, Pros/Cons, and Required Application Changes

Decision document for management. Written so it can be used to respond to the person requesting this feature. Status: not started — this is a study only.

## 1. Executive Summary

Sales commissions are currently calculated manually in an Excel file (ITSEC Commission Tracker), per quarter, sourced from a PSOhub export. The request: move this process into an automated feature inside SecureProfit Hub.

Conclusion: FEASIBLE. Roughly 80% of the data (invoices + margin) already exists in the app and can be computed automatically. The main effort is not the money math; it is adding the commission attribution layer (who gets credited and by how much) plus rate configuration and a dedicated UI.

Agreed direction: commissions are computed automatically from SecureProfit Hub data (using the app’s actual margin), not imported from PSOhub files.

## 2. What Is Being Requested (summary of the spreadsheet)

The spreadsheet is a quarterly Sales Commission Tracker with 7 sheets: Instructions, Config, Raw Data, Commission Data — Sales, Commission Data — Presales, Summary, and Commission Slip.

Core logic:

- Commission base = margin (gross profit), not revenue. Commission Base = Revenue Net × Applied Margin.

- Margin rule: for projects with status exactly “Closed” → use the most conservative margin (MIN(estimate, final)); other statuses → use the estimated margin only.

- Commission rates:

  - Sales PIC: 5% (flat per quarter)

  - Umbrella Contract: PIC pool 2.5% + PM 2.5%

  - Sales Manager: 0.7%

  - Sales Director: 0.3%

  - Presales: 3.5%

  - Referral pool: 1% of margin (deducted from the PIC’s net)

- Share-based: up to 3 PICs per deal with a percentage split (totaling 100%); Manager/Director only receive the override if they are not a PIC on that deal; referral is allocated proportionally to PIC shares.

- Output: a per-person Summary across all roles, and a per-person Commission Slip (detailed breakdown).

## 3. Benefits (PROS) of Moving This Into the App

- Eliminate manual work & human error. No more copy-pasting exports every quarter, broken formulas, or corrupted files.

- Single source of truth. Commissions use the same invoice & margin data as the Finance/Management dashboards — no more “Excel vs system” reconciliation.

- Stronger, more defensible margin. The app computes margin from actual costs (approved timesheets + expenses), not just deal-sheet estimates.

- Automatic per-quarter + instant slips. Periods, summaries, and per-person slips can be generated and exported (PDF/XLSX) using the export engine the app already has.

- Far better confidentiality. Commission data is CONFIDENTIAL. In-app it can be restricted by role (e.g. Management/Finance only, plus each person seeing their own slip) — much safer than circulating an Excel file.

- Automatic audit trail. Every change is recorded (who, when, what).

- Scalable. Adding people or changing roles is done via master data, not by editing formulas across many cells.

## 4. Risks & Drawbacks (CONS)

- Commission figures may differ from the old PSOhub sheet. The app uses actual margin; PSOhub uses estimated/deal-sheet margin. For in-flight projects the gap can be noticeable; for Closed projects they tend to converge. Requires socialization before official use.

- WHT (withholding tax) is not tracked by the app. In the spreadsheet, “Revenue Net = Gross − WHT”. The app does not yet store WHT per invoice — it must be ignored, approximated, or added as a small field.

- “Service Type” is less granular than the spreadsheet. The app groups via Business Unit (Pentest/GRC/Threat Hunting), whereas the spreadsheet uses finer categories (Pentest/Governance/Solution/MSS/Forensic). Mapping or additional categories are needed.

- This is a large feature, not a small tweak. It needs development time, testing, and master-data setup (deciding who is Manager/Director/Presales, flagging Umbrella projects, assigning PIC shares).

- Depends on data discipline. If timesheets/expenses are not entered consistently, the actual margin (and therefore the commission) becomes inaccurate.

- Policy decisions are required first. For example: is commission recognized when an invoice is INVOICED or when it is PAID (cash-in)? This affects the results.

## 5. Required Application Changes

### A. Data (new models / changes)

- Multi-PIC sales attribution + share% per project/invoice. Today a project has only one salesperson (salesId), with no percentage split. (the most important change)

- New roles/markers: Presales, Sales Manager, Sales Director, plus per-deal Presales assignment (up to 3 + shares).

- “Umbrella Contract” marker on projects + a mechanism for the PM’s 2.5% commission.

- Referral (name + percentage) per deal.

- Editable commission rate configuration (effective per quarter / per effective date).

- (Optional) a WHT field per invoice; finer Service Type granularity.

### B. Calculation logic

- Deterministic commission engine that mirrors the Excel formulas 1:1: applied margin (conservative rule), commission base, PIC share allocation, referral deduction, Manager/Director override, Presales commission.

- Quarter period & payout date determination.

### C. UI (new pages)

- Commission page: rate configuration, per-invoice/per-quarter credit assignment, per-person Summary, per-person Slip, and XLSX/PDF export.

### D. Access & security

- Strict access control (CONFIDENTIAL): who may view whose commission — likely Management/Finance only, plus each person being able to view their own slip.

### E. Process & master data

- Master-data population: lists of Presales/Manager/Director, flagging Umbrella projects, and assigning PIC shares (including historical data if backfilling is desired).

## 6. Points to Communicate to the Requester

- Results will use the app’s actual margin, so they may differ from the old Excel file (especially for in-flight projects). Agreement is needed that this becomes the new reference.

- Commission accuracy depends on data completeness (timesheets, expenses, PIC & share assignment). Input discipline is mandatory.

- Several policy decisions must be finalized before starting (see Section 8).

## 7. Phased Approach (recommended execution)

- Phase 1 — Calculation engine: data model + commission engine that mirrors the Excel formulas, validated against the sample file so the numbers match.

- Phase 2 — UI: rate configuration page, credit assignment, Summary, Slip, and export.

- Phase 3 — Security & data: access control, audit, and historical data population/backfill.

## 8. Questions the Requester Must Answer (before we start)

These are the decisions only the requesting party (the business) can make. The feature cannot be finalized without clear answers:

- Commission recognition basis: when an invoice is INVOICED, or when it is PAID (cash-in)?

- WHT treatment: ignore it, approximate it, or track it officially per invoice?

- Margin source for in-flight projects: accept the app’s actual margin as-is, or allow a manual margin override per deal?

- Access scope: who is allowed to view commission data (beyond each person’s own slip)?

- Master data — people: who is designated as Sales Manager, Sales Director, and Presales?

- Master data — Umbrella: which projects count as Umbrella Contracts (so the PM share applies)?

- Multi-PIC shares: how are PIC percentage splits decided and approved per deal?

- Referral: who can register referrals, and what is the approval rule for the 1% pool?

- Backfill: should previous quarters be recalculated, or do we start from the current quarter only?

- Rate authority: who is allowed to edit the commission rate table, and how often can rates change?

## 9. Recommendation

Proceed, with a phased rollout. The app’s financial foundation is mature and a good fit; the value is high (automation, accuracy, confidentiality, audit). The only prerequisites before execution are finalizing the policy decisions in Section 8 and preparing the master data. After that, this feature can be built without disrupting the modules already in production.