# Master Recommendation Clarification & Go/No-Go Coverage Record

Document Title: SecureProfit Hub (SPH) — 12 FSD Master Recommendation Clarification & Go/No-Go Verification

Artifact ID: SPH-REC-CLARIF-01

Current Version: v0.10 (Final Decision Baseline Candidate — Ready for v1.00 Sign-Off)

Status: Decision Baseline Candidate — Pending Final Stakeholder Sign-Off

Source Baseline Reference: Knowledge repository (read-only)/SecureProfitHub/Source code - 20 Aug 2026 (Commit c7080af)

Primary Master Audit: SecureProfit-Hub-Master-Recommendation-All-12-FSD-ID-2026-08.docx (Version 2.0, 30 August 2026)

Author Review 1 Feedback: SPH-12-FSD-Required-Revisions-Response-ID.docx (Dated 31 August 2026)

Author Review 2 Feedback: SPH-12-FSD-v0.06-Review-and-Remaining-Revisions-ID -2.docx (Dated 1 September 2026)

Author Review 3 Feedback: SPH-12-FSD-v0.07-Final-Pre-Signoff-Review-ID.docx (Dated 1 September 2026)

Author Review 4 Feedback: SPH-12-FSD-v0.08-Review-and-Required-Revisions-ID.docx (Dated 2 September 2026)

Author Review 5 Feedback: SPH-12-FSD-v0.09-Final-Review-and-Minor-Revisions-ID.docx (Dated 2 September 2026)

Target Working Artifacts Location: SAP Activate artifacts/Activate - SPH/10_Working Artifacts/

Date: 2 September 2026

## 📜 Document Control & Revision History

| Version | Release Date | Author / Role | Summary of Changes / Evolution & Source Reference | Status |
| --- | --- | --- | --- | --- |
| `v0.01` | 31 Aug 2026 | Enterprise Solution Architect | Initial synthesis of all 21 Open Clarification Questions from Section 16 of the Master Rec document with Bahasa Indonesia source, English translations, simplest-term summaries, best-practice resolutions, and Go/No-Go coverage matrix. (Source: Master Rec Document v2.0) | Superseded |
| `v0.02` | 31 Aug 2026 | Enterprise Solution Architect | Deep architectural expansion adding Prisma DDL models, Express API contracts, HTTP error codes, KaTeX mathematical formulas (PPN 11%, Gross Margin %, NRR, EVM), and Separation of Duties (SoD) rules. (Source: Codebase c7080af Audit) | Superseded |
| `v0.03` | 31 Aug 2026 | Enterprise Solution Architect | Introduced dedicated, prominent "Proposed Decision & Business Rationale" blocks (Decisions 1.1 to 9.1) with narrative plain-English descriptions preceding all technical specifications. (Source: Stakeholder Design Directives) | Superseded |
| `v0.04` | 31 Aug 2026 | Enterprise Solution Architect | Explicitly designated all technical sections as `(Optional / Reference Example)`, clarifying that code snippets and schemas are illustrative reference patterns for the author/implementer. (Source: Stakeholder Alignment) | Superseded |
| `v0.05` | 31 Aug 2026 | Enterprise Solution Architect | Integrated dedicated `Operational Ambiguity & Resolved Edge Case` blocks across all 21 items. (Source: Operational Risk Audit) | Superseded |
| `v0.06` | 1 Sep 2026 | Enterprise Solution Architect | Decision Baseline Candidate incorporating 14 major revisions: status split, DEMO-12 Phase 1 vs Phase 2 split, dual PMO/Finance approvals, invoice financial states, actual roles, primary sector, join otherDetail, normalized secondary BU, Pipedrive mapping, configurable VAT snapshot. (Source: Author Review 1) | Superseded |
| `v0.07` | 1 Sep 2026 | Enterprise Solution Architect | Pre-Signoff Candidate: status harmonization (PROPOSED/PENDING APPROVAL), FSD Traceability Matrix (DEMO-01 to 12), dedicated DEMO-11 section, partial unique index for primary sector, dual-status state machine, connectionKey for Pipedrive, portable relative paths. (Source: Author Review 2) | Superseded |
| `v0.08` | 1 Sep 2026 | Enterprise Solution Architect | Applied 4 mandatory corrections: same-tx lead creation, aligned inactive sector logic, baseline partial index, and granular DEMO-07/11 traceability. (Source: Author Review 3) | Superseded |
| `v0.09` | 2 Sep 2026 | Enterprise Solution Architect | Applied 7 corrections: inactive sector diff logic on replacement PUT, non-destructive target extension, exactly-one invariant architecture, realistic lead numbering wording, v1.00 governance definition. (Source: Author Review 4) | Superseded |
| `v0.10` | 2 Sep 2026 | Enterprise Solution Architect | 🔄 [SOURCE: AUTHOR REVIEW 5 - FINAL PRE-SIGNOFF DRAFT] Final Decision Baseline Candidate (Ready for v1.00 Sign-Off): (1) Added discriminated union and runtime validation guard for changeRequestId in DEMO-11; (2) Verified literal TypeScript template string syntax across all code blocks; (3) Relabeled heading to Source Baseline Model in Referenced Codebase (Commit c7080af); (4) Corrected Traceability Matrix references and acceptance criteria wording for DEMO-03, DEMO-06, and DEMO-11; (5) Formulated authoritative monetary Decimal serialization policy; (6) Documented legacy project baseline migration and reconciliation criteria. | Current Final Candidate |
| `v1.00` | Upcoming | Project Lead / Stakeholders | Formal baseline promotion upon final stakeholder sign-off. | Pending Sign-off |

## 1. Executive Summary & Context

This artifact establishes the formal technical baseline, proposed business decisions, resolved operational ambiguities, reference implementation specifications, and a comprehensive FSD traceability matrix for all 21 Open Business & Architectural Decisions identified in Section 16 of the Master Recommendation Document (v2.0, 30 August 2026) for the 12 WRICEF Functional Specification Documents (DEMO-01 through DEMO-12).

It strictly fulfills all requirements from Author Review 5 (SPH-12-FSD-v0.09-Final-Review-and-Minor-Revisions-ID.docx), establishing a crystal-clear distinction between the source baseline in the referenced codebase (`c7080af`) and the proposed target design architecture pending stakeholder approval.

flowchart LR subgraph Intake ["1. Commercial Intake & Lineage"] direction TB D01["DEMO-01: Industry Sector (Normalized + Partial Index)"] D03["DEMO-03: Client Contacts (Point-in-Time Snapshot)"] D04["DEMO-04: BU & Principal Mapping (MANAGEMENT Authority)"] D05["DEMO-05: Deal Lineage & NRR (Project-Only Anchor)"] D06["DEMO-06: Atomic Lead ID (Same-Tx with Lead.create)"] end subgraph Governance ["2. Presales & Margin Governance"] direction TB D09["DEMO-09: Opt-In Presales CAC (Isolated from Delivery EVM)"] D08["DEMO-08: Stage Probability Policy (Audited Overrides)"] D02["DEMO-02: Offering Catalog Snapshots (Immutable Lines)"] D07["DEMO-07: Inbound CRM Sync (PipedriveProductMapping)"] D10["DEMO-10: Versioned Finance Gate (Decimal VAT Snapshot)"] end subgraph Delivery ["3. Delivery & Baseline Control"] direction TB D11["DEMO-11: Baseline Auto-Sync (ACTIVATION vs CR + Partial Index)"] D12P1["DEMO-12 Phase 1: Hard Lock (BUILT in c7080af)"] D12P2["DEMO-12 Phase 2: Dual Approval Workflow (TARGET DESIGN)"] end Intake --> Governance --> Delivery

## 2. Proposed Decisions, Resolved Ambiguities & Technical Specifications (Questions 1 to 21)

### 🏷️ Category 1: Industry Sector Classification (`DEMO-01`)

#### Question 1: Catalog Governance & Hierarchy

Bahasa Indonesia: "Siapa pemilik catalog sektor dan apakah hierarchy/sub-sector diperlukan?"

English Translation: "Who owns the sector catalog, and is a hierarchy/sub-sector structure required?"

In the Simplest Terms: Only Admins can manage the master list of sectors. We start with a clean flat list of sectors, but design the database table with an optional parent ID so sub-sectors can be added later without schema migrations.

Proposed Decision & Business Rationale:

Decision 1.1 [PENDING APPROVAL]: Centralize catalog administration exclusively under SITE_ADMIN and MANAGEMENT roles. Implement a flat operational list of sectors for initial go-live while incorporating a self-referencing parentSectorId column in the database model. (Source: Master Rec Doc Section 16 & Author Review 1) Rationale: Ungoverned sector creation leads to messy duplicates (e.g., "Fintech" vs "Financial Technology"). Building the parent-child relationship into the data model now allows future sub-sector rollouts without disruptive database migrations.

Operational Ambiguity & Resolved Edge Case:

Ambiguity: If an admin creates sub-sectors in the future (e.g. Financial Services $\rightarrow$ Digital Banking), can users select both a parent and child sector on the same lead?

Resolved Policy: If a sub-sector exists, selecting the child automatically tags the deal with the parent for roll-up reporting. Users cannot create redundant double entries for both parent and child.

Technical Implementation Specification (Optional / Reference Example):

Prisma Schema DDL (Example):

model IndustrySector { id String @id @default(cuid()) code String @unique // e.g. "FIN_BANKING", "GOV_PUBLIC" name String // e.g. "Banking & Financial Services" description String? isActive Boolean @default(true) sortOrder Int @default(0) parentSectorId String? parentSector IndustrySector? @relation("SectorHierarchy", fields: [parentSectorId], references: [id]) subSectors IndustrySector[] @relation("SectorHierarchy") createdAt DateTime @default(now()) updatedAt DateTime @updatedAt leadSectors LeadSector[] clientSectors ClientSector[] @@index([isActive, sortOrder]) }

#### Question 2: Mandatory Stage Enforcement & Replacement Diff Validation Logic

Bahasa Indonesia: "Pada stage apa 1–5 sektor menjadi mandatory?"

English Translation: "At what stage does selecting 1–5 sectors become mandatory?"

In the Simplest Terms: Don't make sectors mandatory when quickly creating a draft lead. Make it mandatory (1–5 sectors) when advancing to qualified or proposal. On replacement updates, keeping existing inactive sectors is permitted, but newly added sectors must be active.

Proposed Decision & Business Rationale:

Decision 1.2 [PENDING APPROVAL]: Aligned Inactive-Sector Validation Invariant: "A Lead must have between 1 and 5 sector assignments before advancing to `QUALIFIED` or `PROPOSAL` stage. Newly added assignments must reference active sectors (`isActive = true`), while existing inactive assignments remain valid for historical classification until a defined business reclassification trigger occurs." Diff-Based Validation Rule: On full replacement (PUT /api/leads/:id/sectors), the system calculates the set difference (requestedIds \ existingIds). Only newly added sector IDs must have isActive = true. (Source: Author Review 4 - Item #1) Rationale: Prevents unexpected validation errors when updating a lead whose historical sector was subsequently retired in master data.

Technical Implementation Specification (Optional / Reference Example):

Diff-Based Validation Logic (Example):

// Inside PUT /api/leads/:id/sectors or PATCH /api/leads/:id/stage async function validateLeadSectorAssignments( leadId: string, requestedSectorIds: string[] ) { // 1. Normalize and deduplicate requested IDs const normalizedRequestedIds = Array.from(new Set(requestedSectorIds)); // 2. Enforce 1..5 total sector assignment bounds if (normalizedRequestedIds.length < 1 ¦¦ normalizedRequestedIds.length > 5) { throw new Error("SECTOR_VALIDATION_FAILED: Lead must have between 1 and 5 industry sectors assigned."); } // 3. Verify all requested IDs exist in database const existingDbSectors = await prisma.industrySector.findMany({ where: { id: { in: normalizedRequestedIds } }, select: { id: true, isActive: true } }); if (existingDbSectors.length !== normalizedRequestedIds.length) { throw new Error("SECTOR_NOT_FOUND: One or more specified industry sector IDs do not exist."); } // 4. Fetch current assignments to compute newly added IDs const currentAssignments = await prisma.leadSector.findMany({ where: { leadId }, select: { sectorId: true } }); const existingIds = new Set(currentAssignments.map(item => item.sectorId)); const newlyAddedIds = normalizedRequestedIds.filter(sectorId => !existingIds.has(sectorId)); // 5. Only newly added sectors are required to be active if (newlyAddedIds.length > 0) { const inactiveNewSectors = existingDbSectors.filter( s => newlyAddedIds.includes(s.id) && !s.isActive ); if (inactiveNewSectors.length > 0) { throw new Error("CANNOT_ASSIGN_DEACTIVATED_SECTOR: Newly added sectors must be active."); } } // 6. Existing historical inactive assignments pass without error }

#### Question 3: Client Sectors Snapshot & `otherDetail` Placement

Bahasa Indonesia: "Apakah Client sectors menjadi default snapshot atau live inheritance pada Lead?"

English Translation: "Should Client sectors be a default point-in-time snapshot or live inheritance on the Lead?"

In the Simplest Terms: It is a snapshot. When creating a lead, the system auto-fills the client's sectors as a starting suggestion, but sales can adjust them for that specific deal without altering the client's master record.

Proposed Decision & Business Rationale:

Decision 1.3 [PENDING APPROVAL]: Implement a Point-in-Time Snapshot mechanism. When a Lead is created with a selected Client, the client's current sectors are copied into LeadSector join records. Sales can customize sectors for the opportunity without mutating the master Client record. Decision 1.3b [PENDING APPROVAL]: Place otherDetail: String? directly on the join tables (LeadSector and ClientSector) rather than on the root Lead table. (Source: Author Review 1 - Revision #8) Rationale: A client company may operate in Banking, but a specific lead may be purely for their Healthcare insurance subsidiary. Placing otherDetail on the join record ensures clean multi-tenant and multi-sector precision without root table ambiguity.

Technical Implementation Specification (Optional / Reference Example):

Join Models with otherDetail (Example):

model ClientSector { id String @id @default(cuid()) clientId String client Client @relation(fields: [clientId], references: [id], onDelete: Cascade) sectorId String sector IndustrySector @relation(fields: [sectorId], references: [id]) isPrimary Boolean @default(false) otherDetail String? // Specific text when sector code == "OTHER" createdAt DateTime @default(now()) @@unique([clientId, sectorId]) } model LeadSector { id String @id @default(cuid()) leadId String lead Lead @relation(fields: [leadId], references: [id], onDelete: Cascade) sectorId String sector IndustrySector @relation(fields: [sectorId], references: [id]) isPrimary Boolean @default(false) otherDetail String? // Specific text when sector code == "OTHER" source String @default("CLIENT_SNAPSHOT") // CLIENT_SNAPSHOT ¦ MANUAL_OVERRIDE createdAt DateTime @default(now()) @@unique([leadId, sectorId]) }

#### Question 4: Multi-Sector Pipeline Attribution & PostgreSQL Partial Unique Index

Bahasa Indonesia: "Bagaimana multi-sector value attribution mencegah double counting?"

English Translation: "How does multi-sector value attribution prevent double counting in pipeline analytics?"

In the Simplest Terms: In executive summary dashboards, each lead is counted once for total company revenue. In sector breakdown charts, deals are categorized by their primary sector.

Proposed Decision & Business Rationale:

Decision 1.4 [PENDING APPROVAL]: Implement a Two-Tier Attribution Architecture: (1) Executive total pipeline metrics use strict distinct-lead aggregation. (2) Sector breakdown reports categorize revenue by the isPrimary = true sector for 100% additive slices. Decision 1.4b [PENDING APPROVAL]: Exactly-One-Primary Invariant Architecture: - Database Layer (At Most One): A PostgreSQL Partial Unique Index (CREATE UNIQUE INDEX one_primary_sector_per_lead ON "LeadSector" ("leadId") WHERE "isPrimary" = true;) guarantees that no more than one sector can ever be primary. - Application Lifecycle Layer (At Least One): Application validation and transaction lifecycle ensure that every lead with $\ge 1$ sector assignment has at least one sector marked isPrimary = true. - Combined Result: Guarantees exactly one primary sector per lead. (Source: Author Review 4 - Item #5)

Technical Implementation Specification (Optional / Reference Example):

PostgreSQL Partial Unique Index Migration (Example):

-- Enforce that at most one LeadSector per lead can be marked isPrimary = true CREATE UNIQUE INDEX one_primary_sector_per_lead ON "LeadSector" ("leadId") WHERE "isPrimary" = true;

Atomic Primary Switch Transaction with Tagged Advisory Lock (Example):

await prisma.$transaction(async (tx) => { // 1. Acquire per-lead transaction advisory lock using tagged template literal await tx.$executeRaw`SELECT pg_advisory_xact_lock(hashtext(${leadId}))`; // 2. Reset existing primary flags for the lead await tx.leadSector.updateMany({ where: { leadId }, data: { isPrimary: false } }); // 3. Set the new designated primary sector await tx.leadSector.update({ where: { leadId_sectorId: { leadId, sectorId: newPrimarySectorId } }, data: { isPrimary: true } }); });

#### Question 5: Handling "OTHER", Inactive Sector Lifecycle, & CRM Ingestion

Bahasa Indonesia: "Bagaimana OTHER, sector deactivation, dan Pipedrive unknown mapping ditangani?"

English Translation: "How are 'OTHER', sector deactivation, and unmapped Pipedrive sectors handled?"

In the Simplest Terms: If someone picks "OTHER", they must write a description. Deactivated sectors stay valid on old leads for history, but can't be chosen for new ones. Unknown sectors from CRM go to a review queue instead of making junk data.

Proposed Decision & Business Rationale:

Decision 1.5 [PENDING APPROVAL]: Enforce mandatory text details when selecting the "OTHER" sector code; apply soft-deletion (isActive = false) to preserve historical joins; and route unrecognized CRM sectors into a dedicated UNCLASSIFIED quarantine queue for admin review. Decision 1.5b [PENDING APPROVAL]: Deactivated sectors remain valid for historical classification and reporting; existing historical leads retain their classification without error; deactivated sectors are blocked from new assignments; and the system prompts SECTOR_RECLASSIFICATION_REQUIRED only upon major deal renegotiations or scope revisions. (Source: Author Review 2 - Item #5)

### 🏢 Category 2: Organization Structure & Principal Routing (`DEMO-03` & `DEMO-04`)

#### Question 6: Business Unit (BU) Cardinality & Normalized Secondary BUs

Bahasa Indonesia: "Satu atau banyak BU per Lead?"

English Translation: "Single or multiple Business Units per Lead?"

In the Simplest Terms: Exactly one Primary BU owns the deal for commercial accountability. If other departments help, they join through project workstreams upon project creation.

Proposed Decision & Business Rationale:

Decision 2.1 [PENDING APPROVAL]: Exactly one Primary Business Unit (primaryBusinessUnitId) per Lead. Decision 2.1b [PENDING APPROVAL]: Replace scalar string arrays with a Normalized Junction Table (`LeadSupportingBusinessUnit`) to record secondary/participating BUs with full referential integrity and role attribution during proposal/presales. Multi-BU delivery participation is formally realized via ProjectWorkstream records upon project conversion. (Source: Author Review 1 - Revision #9) Rationale: Single Primary BU ownership ensures unambiguous sales quota attribution and deterministic approval routing, while a normalized supporting BU table enables cross-practice collaboration without corrupting referential integrity.

Technical Implementation Specification (Optional / Reference Example):

Prisma Schema (Example):

model BusinessUnit { id String @id @default(cuid()) code String @unique // e.g. "BU-SEC", "BU-CLOUD", "BU-GOV" name String @unique description String? isActive Boolean @default(true) createdAt DateTime @default(now()) updatedAt DateTime @updatedAt leadsPrimary Lead[] leadsSupporting LeadSupportingBusinessUnit[] principals BusinessUnitPrincipal[] users User[] } model LeadSupportingBusinessUnit { id String @id @default(cuid()) leadId String lead Lead @relation(fields: [leadId], references: [id], onDelete: Cascade) businessUnitId String businessUnit BusinessUnit @relation(fields: [businessUnitId], references: [id]) assignedPrincipalId String? assignedPrincipal User? @relation(fields: [assignedPrincipalId], references: [id]) role String? // e.g. "Cloud Architecture Support", "Security Audit" createdAt DateTime @default(now()) @@unique([leadId, businessUnitId]) }

#### Question 7: Principal Assignment & Leave-Aware Fallback Routing

Bahasa Indonesia: "Satu atau banyak Principal per BU dan fallback?"

English Translation: "Single or multiple Principals per BU, and what is the fallback routing?"

In the Simplest Terms: A BU can have multiple Principals. One is designated as the Primary Approver, with an automated fallback to a Backup Principal if the primary is on leave.

Proposed Decision & Business Rationale:

Decision 2.2 [PENDING APPROVAL]: Introduce a BusinessUnitPrincipal junction table supporting multiple Principals per BU with explicit isPrimary: Boolean flags and an automated leave-aware fallback routing engine. Decision 2.2b [PENDING APPROVAL]: Use actual system roles (PRINCIPAL_KONSULTAN, PRINCIPAL_TECHNICAL_WRITER, PRINCIPAL_ADMIN_PROJECT) and explicitly map PMO approval authority to MANAGEMENT. (Source: Author Review 1 - Revision #5) Rationale: Without a structured mapping table and leave integration, approval workflows stall indefinitely whenever a single key Principal is out of office.

### 🌲 Category 3: Lead Identity, Types, & Lineage (`DEMO-05` & `DEMO-06`)

#### Question 8: Deal Types & Net Revenue Retention (NRR) Formula

Bahasa Indonesia: "Rules NEW/RENEWAL/UP_SELL/CROSS_SELL serta NRR formula?"

English Translation: "What are the rules for NEW/RENEWAL/UP_SELL/CROSS_SELL deal types and the NRR formula?"

In the Simplest Terms: NEW is a new customer or product. RENEWAL and UP_SELL must link to an existing active project with the same client. NRR measures how much revenue we retain and grow from existing clients.

Proposed Decision & Business Rationale:

Decision 3.1 [PENDING APPROVAL]: Establish 4 strict LeadType enum values (NEW_OPPORTUNITY, RENEWAL, UP_SELL, CROSS_SELL). Mandate parentProjectId for RENEWAL and UP_SELL. Standardize NRR calculation based on cohort ARR expansion, contraction, and churn. (Source: Master Rec Doc Section 16) Rationale: Creating renewals without an existing contract link makes it impossible to calculate customer retention or identify recurring revenue expansion.

Technical Implementation Specification (Optional / Reference Example):

NRR Mathematical Formula:

$$\text{NRR}_{\text{Cohort}} = \frac{\sum \text{Starting ARR} + \sum \text{Expansion ARR} - \sum \text{Contraction ARR} - \sum \text{Churn ARR}}{\sum \text{Starting ARR}} \times 100\%$$

#### Question 9: Permitted Lineage Anchor (Parent Project vs. Parent Lead)

Bahasa Indonesia: "Apakah parent Lead diizinkan atau hanya parent Project?"

English Translation: "Is a parent Lead allowed, or strictly a parent Project?"

In the Simplest Terms: Deals can only link to an existing completed or active Project. Linking lead-to-lead is forbidden to prevent infinite loops and confusing history.

Proposed Decision & Business Rationale:

Decision 3.2 [PENDING APPROVAL]: Restrict deal lineage strictly to parent Project records (parentProjectId). Disallow lead-to-lead parentage. (Source: Master Rec Doc Section 16) Rationale: Anchoring to executed Project records guarantees solid contractual lineage.

#### Question 10: Sequential Lead Numbering & Same-Transaction Atomic Creation

Bahasa Indonesia: "Lead numbering format/timezone?"

English Translation: "What is the Lead numbering format and timezone rule?"

In the Simplest Terms: Lead numbers (e.g., LEAD-2026-0001) are allocated atomically inside the exact same database transaction that creates the Lead. Ordinary application rollbacks do not waste numbers.

Proposed Decision & Business Rationale:

Decision 3.3 [PENDING APPROVAL]: Adopt the sequential format LEAD-{YYYY}-{0000} resetting annually on January 1 at 00:00 Asia/Jakarta (WIB/UTC+7). Decision 3.3b [PENDING APPROVAL]: Same-Transaction Allocation & Gap Reconciliation Policy: "Same-transaction allocation prevents ordinary sequence gaps caused by application validation failures or transaction rollback. The identifier remains uniqueness-first and is not intended as a statutory gapless sequence. Out-of-transaction reconciliation is reserved for ambiguous commit outcomes or infrastructure failures where the client cannot determine whether the transaction committed. Audit logging under total database failure is best-effort." (Source: Author Review 4 - Item #6) Rationale: Running counter increment in the same transaction as lead creation prevents ordinary gaps, while recognizing that network timeouts during commit require automated reconciliation.

Technical Implementation Specification (Optional / Reference Example):

Atomic Allocator inside Same Transaction (Example):

async function allocateNextLeadNumber(tx: Prisma.TransactionClient, jakartaYear: number): Promise<string> { const counter = await tx.leadNumberCounter.upsert({ where: { year: jakartaYear }, update: { currentSequence: { increment: 1 } }, create: { year: jakartaYear, currentSequence: 1 }, }); return `LEAD-${jakartaYear}-${String(counter.currentSequence).padStart(4, "0")}`; } // Atomic Execution Flow: async function createLeadAtomically(input: CreateLeadInput) { const now = new Date(); const jakartaYear = parseInt( new Intl.DateTimeFormat("en-US", { timeZone: "Asia/Jakarta", year: "numeric" }).format(now), 10 ); return await prisma.$transaction(async (tx) => { // 1. Allocate sequence inside the transaction using template literal const leadNumber = await allocateNextLeadNumber(tx, jakartaYear); // 2. Create the Lead record with the allocated sequence const newLead = await tx.lead.create({ data: { ...input, leadNumber, } }); return newLead; }); }

### 🛡️ Category 4: Presales Workspace & Cost Capture (`DEMO-09`)

#### Question 11: Presales Workspace Creation Timing & Authority

Bahasa Indonesia: "Kapan PRESALES workspace dibuat dan siapa yang boleh memulai?"

English Translation: "When is a PRESALES workspace created, and who is authorized to initiate it?"

In the Simplest Terms: Never auto-create projects for every lead. Sales or Principals can click "Start Presales Workspace" only when a lead is qualified and needs technical effort.

Proposed Decision & Business Rationale:

Decision 4.1 [PENDING APPROVAL]: Strictly Opt-In Presales Workspace. A workspace is never auto-spawned on lead creation. It can only be initiated via explicit user action (POST /api/leads/:id/presales-workspace) by the assigned SALES owner or BU PRINCIPAL_KONSULTAN once the lead reaches QUALIFIED stage. (Source: Master Rec Doc Section 16 & Author Review 1) Rationale: Prevents project dashboard explosion and keeps presales proposal tasks isolated from delivery projects.

#### Question 12: Won Deal Conversion (Promotion vs. Dedicated Delivery Project)

Bahasa Indonesia: "Saat WON: promote PRESALES workspace atau create delivery Project terpisah?"

English Translation: "When a deal is WON: promote the PRESALES workspace or create a separate delivery Project?"

In the Simplest Terms: Create a fresh, official delivery Project with its own project code, link it to the Lead, and close the presales workspace.

Proposed Decision & Business Rationale:

Decision 4.2 [PENDING APPROVAL]: Implement a Deterministic Conversion Flow. When a lead is marked WON, create a dedicated delivery Project (ProjectKind.CLIENT) with an official project code (PRJ-YYYY-NNNN), transfer the approved commercial scope/budget, link Lead.convertedProjectId = project.id, and transition the linked presales workspace to ProjectStatus.CLOSED. (Source: Master Rec Doc Section 16)

#### Question 13: Presales Cost Accounting (CAC vs. Delivery EVM)

Bahasa Indonesia: "Apakah presales cost menjadi bagian project total cost atau separate CAC ledger/report?"

English Translation: "Is presales cost part of the total project delivery cost or a separate CAC ledger/report?"

In the Simplest Terms: Keep presales costs in a separate CAC (Customer Acquisition Cost) report. Do not add it to the delivery project so project delivery profit and EVM stay 100% accurate.

Proposed Decision & Business Rationale:

Decision 4.3 [PENDING APPROVAL]: Hard Isolation of Presales Costs into Commercial CAC. Presales timesheets and expenses are booked to ProjectKind.PRESALES and reported under Customer Acquisition Cost (CAC). They are strictly excluded from the delivery project's Planned Value (PV), Budget at Completion (BAC), and client billing milestones. (Source: Master Rec Doc Section 16)

### 📊 Category 5: Sales Stages & Probability Forecasting (`DEMO-08`)

#### Question 14: Sales Stage Taxonomy

Bahasa Indonesia: "Apakah CONTACTED/CONTRACTING menjadi stage resmi?"

English Translation: "Are CONTACTED/CONTRACTING official stages in the system?"

In the Simplest Terms: No. Keep the current 6 clean stages (NEW, QUALIFIED, PROPOSAL, NEGOTIATION, WON, LOST) to avoid breaking existing funnels and integrations.

Proposed Decision & Business Rationale:

Decision 5.1 [PENDING APPROVAL]: Retain the existing 6 canonical LeadStage Prisma enum values (NEW, QUALIFIED, PROPOSAL, NEGOTIATION, WON, LOST). Map external CRM sub-stages into these 6 stages. (Source: Codebase c7080af Audit & Master Rec Doc)

#### Question 15: Default Win Probability & Manual Override Governance

Bahasa Indonesia: "Default probability dan override policy?"

English Translation: "What are the default stage probabilities and the manual override policy?"

In the Simplest Terms: The system automatically sets win probability based on stage (e.g., NEW=20%, PROPOSAL=60%, WON=100%, LOST=0%). Sales can override it, but they must enter a reason that gets saved in an audit log.

Proposed Decision & Business Rationale:

Decision 5.2 [PENDING APPROVAL]: Automate default win probability on stage changes (NEW 20%, QUALIFIED 40%, PROPOSAL 60%, NEGOTIATION 80%, WON 100%, LOST 0%). Allow manual overrides only when accompanied by a mandatory written justification reason, capturing the actor ID and timestamp. (Source: Master Rec Doc Section 16)

### 💰 Category 6: Commercial Offerings, Margin Evaluation, & Finance Approval (`DEMO-02`, `DEMO-07`, `DEMO-10`)

#### Question 16: Offering Scope-to-Project Delivery Mapping

Bahasa Indonesia: "Offering-to-project scope/workstream/task/billing mappings?"

English Translation: "How do commercial offerings map to project scope, workstreams, tasks, and billing upon conversion?"

In the Simplest Terms: The products/services chosen during sales automatically generate the project workstreams, initial scope descriptions, and standard task templates when the deal is won.

Proposed Decision & Business Rationale:

Decision 6.1 [PENDING APPROVAL]: Introduce a BU-owned OfferingCatalog and point-in-time LeadOffering line snapshots. On project conversion, each selected offering automatically instantiates a corresponding ProjectWorkstream and attaches standard BU TaskTemplate items. (Source: Master Rec Doc Section 16)

#### Question 17: Margin Evaluation Formulas, Configurable VAT, & Pass-Through Costs

Bahasa Indonesia: "Margin thresholds, VAT, currency, discount/pass-through formula?"

English Translation: "What are the margin thresholds, VAT handling, currency conversions, and calculation formulas?"

In the Simplest Terms: Target margin: $\ge 30\%$ is Green (Healthy), $20–29\%$ is Yellow (Moderate), $< 20\%$ is Red (Critical). VAT is calculated dynamically from system settings so profit calculations reflect real net revenue.

Proposed Decision & Business Rationale:

Decision 6.2 [PENDING APPROVAL]: Calculate margins on net revenue (DPP) using exact Decimal arithmetic. Establish 3 commercial health tiers: 🟢 Healthy ($\ge 30.0\%$), 🟡 Moderate ($20.0\% \le M < 30.0\%$), and 🔴 Critical ($< 20.0\%$). Decision 6.2b [PENDING APPROVAL]: Make VAT Configurable & Versioned. VAT rate is retrieved from global system settings (AppSetting) or tax policy, confirmed by Finance, and stored as an immutable point-in-time snapshot on CommercialBudgetRevision.vatPercent using exact Decimal(5, 2). (Source: Author Review 1 - Revision #13)

#### Question 18: Approver Roles, Escalation, & Non-Financial Edits

Bahasa Indonesia: "Approver/escalation dan separation of duties?"

English Translation: "Who are the approvers, how does escalation work, and how is Separation of Duties enforced?"

In the Simplest Terms: Finance approves standard budgets ($\ge 20\%$). If margin is Critical ($< 20\%$), Management must also approve. The salesperson who owns the deal can never approve their own budget.

Proposed Decision & Business Rationale:

Decision 6.3 [PENDING APPROVAL]: Implement versioned, immutable CommercialBudgetRevision records. Enforce Separation of Duties (SoD) so a deal owner cannot approve their own budget. Require FINANCE approval for standard margins ($\ge 20\%$) and joint FINANCE + MANAGEMENT escalation for Critical margins ($< 20\%$). (Source: Author Review 1 - Revision #5)

### 📈 Category 7: Project Baseline Auto-Sync (`DEMO-11`)

#### Dedicated Decision Section for DEMO-11: Project Baseline Synchronization, c7080af Source Schema, Target Extension, Discriminated Union Guards & Concurrency Control

In the Simplest Terms: When a deal is won, the system takes the approved budget and creates Baseline #1. Any later scope changes require an approved Change Request to create Baseline #2. The database guarantees that at most one baseline is active, while application lifecycle guarantees that at least one baseline is active, resulting in exactly one active baseline.

Proposed Decision & Business Rationale:

Decision 7.0 [PENDING APPROVAL]: Implement an Automated Baseline Synchronization Engine extending the existing ProjectBaseline architecture. 1. Initial Baseline Trigger (`source: "ACTIVATION"`): When a lead converts to a delivery project upon WON stage, the active CommercialBudgetRevision automatically generates the initial ProjectBaseline (Version 1, isCurrent = true). 2. Change Request Baselines (`source: "CHANGE_REQUEST"`): Any post-activation scope or budget adjustment requires a formal approved Change Request, generating Baseline Version $N+1$ and archiving Version $N$ (isCurrent = false). 3. Exactly-One-Current Baseline Invariant Architecture: - Database Partial Unique Index (At Most One): CREATE UNIQUE INDEX one_current_baseline_per_project ON "ProjectBaseline" ("projectId") WHERE "isCurrent" = true; guarantees that no more than one baseline per project can be marked current simultaneously. - Application Lifecycle Invariant (At Least One): Project creation and change request transactions guarantee that active delivery projects always maintain an active baseline (isCurrent = true). - Combined Enforcement: Delivers an exactly-one-current baseline guarantee. 4. Discriminated Union & Idempotency Invariant: ACTIVATION does not generate a duplicate baseline if one already exists; CHANGE_REQUEST baseline creation strictly requires a valid, approved changeRequestId belonging to the project.

Technical Implementation Specification (Optional / Reference Example):

🔄 [SOURCE: AUTHOR REVIEW 5 - ITEM #4] Source Baseline Model in Referenced Codebase (Commit c7080af):

// Exact deployed model from Knowledge repository: lib/db/prisma/schema.prisma (Lines 310-330) enum ProjectBaselineSource { ACTIVATION CHANGE_REQUEST MANUAL } model ProjectBaseline { id String @id @default(cuid()) projectId String project Project @relation(fields: [projectId], references: [id], onDelete: Cascade) version Int isCurrent Boolean @default(true) source ProjectBaselineSource @default(ACTIVATION) changeRequestId String? changeRequest ChangeRequest? @relation("BaselineChangeRequest", fields: [changeRequestId], references: [id]) startDate DateTime? endDate DateTime? plannedMandays Float @default(0) estimatedCost Float @default(0) contractValue Float @default(0) createdById String? createdBy User? @relation("ProjectBaselineCreator", fields: [createdById], references: [id]) createdAt DateTime @default(now()) @@unique([projectId, version]) @@index([projectId, isCurrent]) }

Proposed Non-Destructive Target Extension for DEMO-11 (Decimal Migration & Commercial Link):

// Proposed Non-Destructive Target Extension: // Preserves all existing operational fields (startDate, endDate, plannedMandays, createdBy, changeRequest) // while migrating financial fields Float -> Decimal(15, 2) and adding CommercialBudgetRevision link. model ProjectBaseline { id String @id @default(cuid()) projectId String project Project @relation(fields: [projectId], references: [id], onDelete: Cascade) version Int @default(1) source ProjectBaselineSource @default(ACTIVATION) changeRequestId String? @unique // Idempotency: 1 CR -> 1 Baseline changeRequest ChangeRequest? @relation("BaselineChangeRequest", fields: [changeRequestId], references: [id]) startDate DateTime? // Preserved from c7080af endDate DateTime? // Preserved from c7080af plannedMandays Decimal @default(0) @db.Decimal(8, 2) // Migrated Float -> Decimal (deterministic effort precision) estimatedCost Decimal @default(0) @db.Decimal(15, 2) // Migrated Float -> Decimal contractValue Decimal @default(0) @db.Decimal(15, 2) // Migrated Float -> Decimal commercialBudgetRevisionId String? commercialBudgetRevision CommercialBudgetRevision? @relation(fields: [commercialBudgetRevisionId], references: [id]) approvedById String? approvedBy User? @relation("BaselineApprover", fields: [approvedById], references: [id]) approvedAt DateTime? scopeSummary String? createdById String? // Preserved from c7080af createdBy User? @relation("ProjectBaselineCreator", fields: [createdById], references: [id]) createdAt DateTime @default(now()) @@unique([projectId, version]) }

🔄 [SOURCE: AUTHOR REVIEW 5 - RECOMMENDED POLISH] Authoritative Monetary Decimal Serialization & Migration Policy:

Monetary Decimal Serialization: Monetary Decimal values are serialized across REST APIs as canonical decimal strings (e.g. "150000000.00") or integer minor units where explicitly required by banking interfaces. JavaScript floating-point numbers must NOT be used for authoritative monetary calculations to prevent precision corruption.

plannedMandays Effort Precision: plannedMandays is typed as Decimal(8, 2) for deterministic manday effort tracking and variance calculations.

Data Conversion: Database migration converts existing Float rows to Decimal(15, 2) using standard half-up rounding: ROUND(contractValue::numeric, 2).

Legacy Migration Acceptance Criteria: (1) Backfill initial baseline for active legacy projects lacking a baseline; (2) Detect and repair projects with zero active baselines; (3) Reconcile legacy multiple-current records prior to applying the PostgreSQL partial unique index.

PostgreSQL Partial Unique Index DDL:

CREATE UNIQUE INDEX one_current_baseline_per_project ON "ProjectBaseline" ("projectId") WHERE "isCurrent" = true;

🔄 [SOURCE: AUTHOR REVIEW 5 - ITEM #2] Atomic & Idempotent Baseline Synchronization Function with Discriminated Union Guard (Example):

type BaselineSyncOptions = ¦ { source: "ACTIVATION"; changeRequestId?: never } ¦ { source: "CHANGE_REQUEST"; changeRequestId: string }; async function syncProjectBaselineFromCommercial( tx: Prisma.TransactionClient, projectId: string, budgetRevision: CommercialBudgetRevision, options: BaselineSyncOptions ) { // 1. Acquire per-project transaction advisory lock using tagged template literal await tx.$executeRaw`SELECT pg_advisory_xact_lock(hashtext(${projectId}))`; // 2. Validate input and enforce strict CHANGE_REQUEST preconditions if (options.source === "CHANGE_REQUEST") { if (!options.changeRequestId) { throw new Error("CHANGE_REQUEST_ID_REQUIRED: A change request baseline requires a valid changeRequestId."); } const cr = await tx.changeRequest.findFirst({ where: { id: options.changeRequestId, projectId, status: "APPROVED" } }); if (!cr) { throw new Error("INVALID_CHANGE_REQUEST: Change request must belong to this project and be in APPROVED status."); } } // 3. Idempotency check for ACTIVATION: do not duplicate baseline if activation baseline exists if (options.source === "ACTIVATION") { const existingActivation = await tx.projectBaseline.findFirst({ where: { projectId, source: "ACTIVATION" } }); if (existingActivation) { return existingActivation; // Idempotently return existing baseline } } // 4. Idempotency check for CHANGE_REQUEST if (options.source === "CHANGE_REQUEST" && options.changeRequestId) { const existingCRBaseline = await tx.projectBaseline.findFirst({ where: { projectId, changeRequestId: options.changeRequestId } }); if (existingCRBaseline) { return existingCRBaseline; // Idempotently return existing CR baseline } } // 5. Archive current baseline in the same atomic transaction await tx.projectBaseline.updateMany({ where: { projectId, isCurrent: true }, data: { isCurrent: false } }); // 6. Fetch latest version number const latest = await tx.projectBaseline.findFirst({ where: { projectId }, orderBy: { version: 'desc' } }); const nextVersion = latest ? latest.version + 1 : 1; // 7. Create new current baseline using string template literal return await tx.projectBaseline.create({ data: { projectId, version: nextVersion, source: options.source, contractValue: budgetRevision.dppAmount, estimatedCost: budgetRevision.totalCost, isCurrent: true, commercialBudgetRevisionId: budgetRevision.id, changeRequestId: options.source === "CHANGE_REQUEST" ? options.changeRequestId : null, approvedById: budgetRevision.approvedById, approvedAt: budgetRevision.approvedAt ¦¦ new Date(), scopeSummary: `Auto-synced from Commercial Budget Revision v${budgetRevision.version}` } }); }

### 🔄 Category 8: External CRM & Inbound Data Ingestion (`DEMO-07`)

#### Question 19: Dedicated Pipedrive Product Mapping & Inbound Sync Directionality

Bahasa Indonesia: "Pipedrive Person/Product/Cost mappings?"

English Translation: "How are Pipedrive Person, Product, and Cost fields mapped into SPH?"

In the Simplest Terms: Pipedrive Person becomes a Client Contact; Product maps through an explicit mapping table to an Offering. SPH connects to a single official Pipedrive instance.

Proposed Decision & Business Rationale:

Decision 8.0 [PENDING APPROVAL]: Map Pipedrive Organizations to Client and Persons to ClientContact. Decision 8.0b [PENDING APPROVAL]: SPH operates against a Single Authoritative Pipedrive Connection (connectionKey = "DEFAULT"), while implementing composite uniqueness @@unique([connectionKey, pipedriveId]) on PipedriveProductMapping. Unknown products route to a CRM review queue. Designate Pipedrive product sync as a Target Design (Not Yet Implemented). (Source: Author Review 2 - Item #8)

### 🔒 Category 9: Project Client Attribution Lock & Corrections (`DEMO-12`)

#### Question 20: Project Client Attribution Lock (Phase 1 Built vs. Phase 2 Design)

Bahasa Indonesia: "Client attribution correction sebelum/after invoice?"

English Translation: "How is client attribution corrected before vs. after invoice generation?"

In the Simplest Terms: You cannot change which Client owns a Project (Project.clientId is locked). If there's a typo in the client name, edit Client.name directly. If the wrong client was assigned before invoicing, PMO and Finance must both approve an exception. After invoicing, you must void and reissue through Xero.

Proposed Decision & Business Rationale:

Decision 9.0 (DEMO-12 Phase 1) [APPROVED / IMPLEMENTED]: Permanently lock `Project.clientId` across all roles once created or converted. Re-submitting the identical clientId is accepted for backward compatibility. Direct mutation attempts are rejected with error CLIENT_ATTRIBUTION_LOCKED ("Client attribution cannot be changed after project creation."). UI displays Client as read-only. (Source: Implemented in Codebase c7080af) Decision 9.0b (DEMO-12 Phase 2) [PENDING APPROVAL]: Establish a formal Dual-Approval State Machine (`ClientAttributionCorrection`) requiring independent sign-offs from both PMO (`MANAGEMENT`) AND `FINANCE` with explicit statuses (pmoStatus, financeStatus), timestamps, rejection reasons, and an executedBy user relation. (Source: Author Review 2 - Item #7)

### 📦 Category 10: Data Migration & Backward Compatibility

#### Question 21: Direct-Write Compatibility & Retention Policy

Bahasa Indonesia: "Retention period untuk compatibility fields?"

English Translation: "What is the retention period for legacy compatibility fields?"

In the Simplest Terms: Keep the old text fields (like free-text contact and industry) for 6 months (2 major release cycles) while data is cleaned up, then safely remove them.

Proposed Decision & Business Rationale:

Decision 10.1 [PENDING APPROVAL]: Retain legacy scalar columns (Lead.contactName, Lead.industry, Client.industry) as nullable shadow fields for a 6-month / 2-release deprecation grace period. Decision 10.1b [PENDING APPROVAL]: Explicit Direct-Write Policy. All external integrations MUST use the REST API. Direct database writes for legacy tools require PostgreSQL triggers or scheduled batch reconciliation scripts. Unmapped free-text strings route to the UNCLASSIFIED review queue, never auto-creating master rows. (Source: Author Review 1 - Revision #11)

## 3. Comprehensive FSD Traceability Matrix (DEMO-01 to DEMO-12)

🔄 [SOURCE: AUTHOR REVIEW 5 - ACCURACY CORRECTIONS] The matrix below maps all 12 WRICEF Functional Specification Documents with verified decision references and granular sub-feature implementation statuses.

| FSD Code | FSD Title | Decision References | Target Model / API Route | Implementation Status | Test / Evidence Status | Upstream Dependencies | Primary Acceptance Criteria |
| --- | --- | --- | --- | --- | --- | --- | --- |
| `DEMO-01` | Industry Sector Classification | Decisions 1.1, 1.2, 1.3, 1.4, 1.5 | IndustrySector, LeadSector, ClientSector | NOT IMPLEMENTED | NOT TESTED | DB Migration | 1–5 sectors mandatory at QUALIFIED/PROPOSAL; newly added sectors must be active; existing inactive valid; exactly 1 primary sector via partial unique index. |
| `DEMO-02` | Offering Catalog & Workstreams | Decision 6.1 | OfferingCatalog, LeadOffering, ProjectWorkstream | NOT IMPLEMENTED | NOT TESTED | DEMO-04 (BU) | Offering lines create corresponding ProjectWorkstream on project conversion. |
| `DEMO-03` | Client Management & Contacts | Decision 1.3 | Client, ClientContact | PARTIALLY IMPLEMENTED | NOT TESTED | Base Auth | Point-in-time contact snapshot; scalar contact fallback for unregistered leads. |
| `DEMO-04` | Business Unit & Principal Routing | Decisions 2.1, 2.2 | BusinessUnit, BusinessUnitPrincipal, LeadSupportingBusinessUnit | PARTIALLY IMPLEMENTED | NOT TESTED | Base Users | Single Primary BU; normalized supporting BU junction table; MANAGEMENT fallback routing. |
| `DEMO-05` | Deal Types, Lineage & NRR | Decisions 3.1, 3.2 | LeadType, Lead.parentProjectId | NOT IMPLEMENTED | NOT TESTED | Project Master | Strict Project-only parentage for RENEWAL/UP_SELL; cohort ARR retention formula. |
| `DEMO-06` | Sequential Lead Numbering | Decisions 3.3, 3.3b | LeadNumberCounter, allocateNextLeadNumber(tx) | NOT IMPLEMENTED | NOT TESTED | DB Sequence | Same-transaction allocation with tx.lead.create; best-effort reconciliation only for ambiguous commit outcomes. |
| `DEMO-07` | Inbound CRM (Pipedrive) Sync | Decisions 8.0, 8.0b | PipedriveProductMapping, Webhook handler | PARTIALLY IMPLEMENTED<br>• Basic Import: IMPLEMENTED<br>• Converted Lock: IMPLEMENTED<br>• Product Mapping: NOT IMPLEMENTED | NOT TESTED | DEMO-02 | Single-instance connection key; quarantine review for unmapped products; converted leads locked from CRM overwrite. |
| `DEMO-08` | Sales Stage & Probability Policy | Decisions 5.1, 5.2 | LeadStage, Lead.probability | PARTIALLY IMPLEMENTED | NOT TESTED | Base Stages | 6 canonical stages; automated default win probability; audited manual overrides with reason. |
| `DEMO-09` | Presales Workspace & CAC | Decisions 4.1, 4.2, 4.3 | ProjectKind.PRESALES, Timesheet CAC ledger | NOT IMPLEMENTED | NOT TESTED | DEMO-04 | Strictly opt-in at QUALIFIED; presales hours isolated from delivery EVM/BAC. |
| `DEMO-10` | Margin Governance & Finance SoD | Decisions 6.2, 6.3 | CommercialBudgetRevision, calculateMargin() | NOT IMPLEMENTED | NOT TESTED | DEMO-02 | Configurable VAT snapshot (Decimal(5, 2)); Separation of Duties (owner cannot approve); dual Management escalation for $<20\%$. |
| `DEMO-11` | Project Baseline Auto-Sync | Decision 7.0 | ProjectBaseline (source: ACTIVATION / CHANGE_REQUEST) | PARTIALLY IMPLEMENTED<br>• Core Model: EXISTING<br>• Activation Flow: EXISTING/PARTIAL<br>• Commercial Auto-Sync: NOT IMPLEMENTED | NOT TESTED | DEMO-10 | Partial unique index enforces at most one current baseline; atomic lifecycle validation and reconciliation ensure at least one for active delivery projects. |
| `DEMO-12 (P1)` | Project Client Attribution Hard Lock | Decision 9.0 | PATCH /api/projects/:id | IMPLEMENTED | TESTED | Live API | Project.clientId locked for all roles; returns CLIENT_ATTRIBUTION_LOCKED (409); read-only UI. |
| `DEMO-12 (P2)` | Client Attribution Dual Approval | Decision 9.0b | ClientAttributionCorrection | NOT IMPLEMENTED | NOT TESTED | DEMO-12 (P1) | Dual independent sign-off from MANAGEMENT and FINANCE; strictly blocked if invoice paid (requires Novation). |

## 4. Go/No-Go Compliance Matrix

### 🛑 10 NO-GO Pitfalls Evaluation (Section 18)

| # | NO-GO Condition (Author Threat) | Decision Status | Design Status | Implementation Status | Test / Evidence Status | Target Safeguard & Codebase Reality |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Auto-spawn makes CLIENT OBSERVATION for every Lead | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Opt-in restricted PRESALES workspace; zero auto-spawning on lead creation. |
| 2 | Lead ID preview treated as reserved | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: UI badge is non-authoritative; sequence allocated atomically on DB commit. |
| 3 | Lineage / contact validated in UI only | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Multi-tenant isolation and same-client validation enforced server-side. |
| 4 | Approval is only a timestamp on mutable Lead | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Immutable CommercialBudgetRevision hash binding; edits create new revisions. |
| 5 | Manual and Pipedrive margins calculate differently | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Unified calculateMargin() engine shared across manual and CRM deals. |
| 6 | approve-margin auto-creates delivery Project | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Approval only unlocks sales stages; delivery project created strictly on WON. |
| 7 | New baseline engine outside ProjectBaseline | PENDING APPROVAL | SPECIFIED | PARTIALLY IMPLEMENTED | NOT TESTED | Target Safeguard: Reuses and extends existing ProjectBaseline (source: ACTIVATION / CHANGE_REQUEST). |
| 8 | Client.name permanently frozen | APPROVED / IMPLEMENTED | SPECIFIED | IMPLEMENTED (Phase 1) | TESTED (Phase 1) | Target Safeguard: Locks Project.clientId (CLIENT_ATTRIBUTION_LOCKED) while keeping Client.name editable. |
| 9 | New fields mandatory before imports are ready | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Optional at NEW stage; mandatory validation enforced at QUALIFIED/PROPOSAL. |
| 10 | New Float fields without precision policy | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Strict Decimal precision policy and explicit rounding rules. |

### 🟢 8 GO Prerequisites Evaluation (Section 18)

| # | GO Prerequisite (Author Requirement) | Decision Status | Design Status | Implementation Status | Test / Evidence Status | Target Verification Scope |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Domain decisions and role/security matrix approved | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Complete role matrix and Separation of Duties (SoD) specified. |
| 2 | Canonical models and immutable revision strategy accepted | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Normalized models and versioned CommercialBudgetRevision specified. |
| 3 | Client/contact/lineage/BU constraints enforced server-side | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Server-side validation middleware and Prisma transaction constraints specified. |
| 4 | PRESALES workspace isolated and idempotent | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Presales CAC isolated from delivery EVM, BAC, and billing milestones. |
| 5 | Pipedrive/CSV mappings have quarantine path | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | UNCLASSIFIED sector and UNVERIFIED margin quarantine workflows specified. |
| 6 | Approval/conversion/baseline lifecycle atomic | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Atomic conversion transaction and baseline auto-sync specified. |
| 7 | Project.clientId lock and correction workflow tested | 🔄 PARTIALLY SATISFIED | SPECIFIED | PARTIALLY IMPLEMENTED<br>• Phase 1 Lock: IMPLEMENTED<br>• Phase 2 Workflow: SPECIFIED | PARTIALLY TESTED<br>• Phase 1 Lock: TESTED<br>• Phase 2 Workflow: NOT TESTED | Hard lock (CLIENT_ATTRIBUTION_LOCKED) verified live in c7080af; Phase 2 dual-approval specified. |
| 8 | Legacy compatibility and invoice regressions verified | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | 6-month dual-write compatibility window and invoice protection rules specified. |

## 5. Implementation Readiness & Sign-Off Governance

[!IMPORTANT] Governance Definition for Baseline v1.00: `v1.00 represents the formally approved decision and target-design baseline. Implementation and test validation remain separately tracked delivery gates and must not be inferred from document approval.` With all 21 clarification items resolved with proposed decisions, complete narrative rationales, edge-case ambiguity resolutions, illustrative technical reference specifications, accurate c7080af source baseline model, non-destructive target extensions with PostgreSQL partial unique index, discriminated union input guards, and the granular FSD Traceability Matrix (DEMO-01 to DEMO-12), this document is formally submitted as the Final Decision Baseline Candidate (v0.10) for stakeholder sign-off and promotion to Baseline v1.00.