Master Recommendation Clarification & Go/No-Go Coverage Record

Document Title: SecureProfit Hub (SPH) — 14 FSD Master Recommendation Technical Baseline & Engineering Sign-Off Request

Artifact ID: SPH-REC-CLARIF-01

Current Version: v1.04 (Software Engineering Review & Stakeholder Approval Baseline)

Status: Formal Engineering & Stakeholder Review Baseline — Awaiting Software Engineer Technical Concurrence & Stage-Gate Approval

Historical Referenced Source Baseline: Commit c7080af (Historical reference where DEMO-12 Phase 1 was built)

Current Technical Verification Baseline: Commit aa3425a76bf66b40000d521fe071c87b463a006d (HEAD of Knowledge repository (read-only)/SecureProfitHub/Source code - 20 Aug 2026)

Production Deployment / Schema Status: Not assessed in this technical review (local repository verification only)

Solution Architecture Reference: 10-03_Explore-03_Solution_Design_Document_SDD_SPH_v1.01.md

Primary Master Audit: SecureProfit-Hub-Master-Recommendation-All-12-FSD-ID-2026-08.docx (Version 2.0, 30 August 2026)

Author Review 8 Feedback (14 FSD Technical Review): SPH-14-FSD-v1.01-Final-Technical-Review-and-Required-Revisions-ID.docx (Dated 3 September 2026)

Author Review 9 Feedback (v1.02 Minor Revisions): SPH-14-FSD-v1.02-Final-Review-and-Minor-Revisions-ID.docx (Dated 3 September 2026)

Target Working Artifacts Location: SAP Activate artifacts/Activate - SPH/10_Working Artifacts/

Date: 3 September 2026

📜 Document Control & Revision History

| Version | Release Date | Author / Role | Summary of Changes / Evolution & Source Reference | Status |
| --- | --- | --- | --- | --- |
| `v0.01` | 31 Aug 2026 | Enterprise Solution Architect | Initial synthesis of all 21 Open Clarification Questions from Section 16 of the Master Rec document with Bahasa Indonesia source, English translations, simplest-term summaries, best-practice resolutions, and Go/No-Go coverage matrix. (Source: Master Rec Document v2.0) | Superseded |
| `v0.02` | 31 Aug 2026 | Enterprise Solution Architect | Deep architectural expansion adding Prisma DDL models, Express API contracts, HTTP error codes, KaTeX mathematical formulas (PPN 11%, Gross Margin %, NRR, EVM), and Separation of Duties (SoD) rules. (Source: Codebase c7080af Audit) | Superseded |
| `v0.03` | 31 Aug 2026 | Enterprise Solution Architect | Introduced dedicated, prominent "Proposed Decision & Business Rationale" blocks (Decisions 1.1 to 9.1) with narrative plain-English descriptions preceding all technical specifications. (Source: Stakeholder Design Directives) | Superseded |
| `v0.04` | 31 Aug 2026 | Enterprise Solution Architect | Explicitly designated all technical sections as `(Optional / Reference Example)`, clarifying that code snippets and schemas are illustrative reference patterns for the author/implementer. (Source: Stakeholder Alignment) | Superseded |
| `v0.05` | 31 Aug 2026 | Enterprise Solution Architect | Integrated dedicated `Operational Ambiguity & Resolved Edge Case` blocks across all 21 items. (Source: Operational Risk Audit) | Superseded |
| `v0.06` | 1 Sep 2026 | Enterprise Solution Architect | Decision Baseline Candidate incorporating 14 major revisions: status split, DEMO-12 Phase 1 vs Phase 2 split, dual PMO/Finance approvals, invoice financial states, actual roles, primary sector, join otherDetail, normalized secondary BU, Pipedrive mapping, configurable VAT snapshot. (Source: Author Review 1) | Superseded |
| `v0.07` | 1 Sep 2026 | Enterprise Solution Architect | Pre-Signoff Candidate: status harmonization (PROPOSED/PENDING APPROVAL), FSD Traceability Matrix (DEMO-01 to 12), dedicated DEMO-11 section, partial unique index for primary sector, dual-status state machine, connectionKey for Pipedrive, portable relative paths. (Source: Author Review 2) | Superseded |
| `v0.08` | 1 Sep 2026 | Enterprise Solution Architect | Applied 4 mandatory corrections: same-tx lead creation, aligned inactive sector logic, baseline partial index, and granular DEMO-07/11 traceability. (Source: Author Review 3) | Superseded |
| `v0.09` | 2 Sep 2026 | Enterprise Solution Architect | Applied 7 corrections: inactive sector diff logic on replacement PUT, non-destructive target extension, exactly-one invariant architecture, realistic lead numbering wording, v1.00 governance definition. (Source: Author Review 4) | Superseded |
| `v0.10` | 2 Sep 2026 | Enterprise Solution Architect | Applied final technical adjustments: discriminated union for DEMO-11, verbatim TypeScript template syntax, relabeled c7080af source baseline model heading, corrected matrix references, decimal serialization policy. (Source: Author Review 5) | Superseded |
| `v0.11` | 2 Sep 2026 | Enterprise Solution Architect | Applied 3 minor edits: preserved idempotent retry ordering for Change Requests, exact source baseline model comment, and precise DEMO-01 acceptance criteria wording. (Source: Author Review 6) | Superseded |
| `v1.00` | 2 Sep 2026 | Enterprise Solution Architect / Stakeholders | 🏆 [OFFICIAL BASELINE PROMOTION] Approved Decision Baseline: Formally promoted following unconditional author approval (SPH-12-FSD-v0.11-Final-Approval-for-Stakeholder-Sign-Off-ID (1).docx). All 21 architectural decisions, schema models, invariant rules, and the 12 FSD Traceability Matrix locked for Explore Phase delivery cascading. (Source: Final Author & Stakeholder Sign-Off) | APPROVED BASELINE |
| `v1.01` | 3 Sep 2026 | Enterprise Solution Architect | 🚀 [14-FSD BASELINE EXTENSION] Approved 14-FSD Decision Baseline: Incorporated DEMO-13 (Decisions 13.1–13.7: RevRec Dual-Timeline, Performance Obligation Triggers, Immutable Reversal-Based Entries, Controlled Legacy Backfill, Reviewed Xero CSV Export) and DEMO-14 (Decisions 14.1–14.7: Single Shared Activation Evaluator, Effective-State Validation, Approved Commercial Snapshot, Explicit ProjectKind Matrix, Canonical Primary BU, Atomic Activation). Expanded FSD Traceability Matrix from 12 to 14 FSDs. (Source: SPH-DEMO-13-14-Baseline-Rekomendasi-dan-Klarifikasi-ID.docx) | Superseded |
| `v1.02` | 3 Sep 2026 | Enterprise Solution Architect | 🛠️ [TECHNICAL REVIEW RESPONSE] Applied major technical review revisions from SPH-14-FSD-v1.01: separated historical c7080af from verification HEAD aa3425a, unified 30 decisions across 12 categories, updated DEMO-12 to PATCH, marked DEMO-13 legacy contradiction, and specified atomic activation transaction boundary. (Substantially applied; literal code and technical-only cleanup pending). | Superseded |
| `v1.03` | 3 Sep 2026 | Enterprise Solution Architect | 🎯 [TECHNICAL BASELINE CANDIDATE] Applied all 6 mandatory corrections from SPH-14-FSD-v1.02: (1) Restored isCurrent Boolean @default(true) to ProjectBaseline target schema with SQL migration note; (2) Verified literal TypeScript template string backticks across all code blocks; (3) Updated DEMO-08 status to PARTIALLY IMPLEMENTED — POLICY SETTLED; IMPLEMENTATION ALIGNMENT OPEN; (4) Refined DEMO-12 immutability wording to explicitly accommodate Phase 2 ClientAttributionCorrection and settled invoice posted boundary; (5) Separated reversalOf and replacementFor relations in RevenueRecognitionEntry; (6) Defined deterministic criteria for ProjectKind matrix. (Source: SPH-14-FSD-v1.02-Final-Review-and-Minor-Revisions-ID.docx) | Superseded |
| `v1.04` | 3 Sep 2026 | Enterprise Solution Architect / Software Engineering | 📝 [ENGINEERING & STAKEHOLDER SIGN-OFF BASELINE] Updated to v1.04 incorporating a dedicated Formal Request for Technical Approval and Concurrence from the Software Engineering Team (Lead Software Engineer, Backend/DB Engineer, Frontend Engineer, QA Lead) confirming formal agreement with all technical documentations, target schemas, API contracts, and authorizing the cascading updates of the 14 Child FSDs (FSD-DELTA-DEMO-01 through DEMO-14) in 10_Working Artifacts. Incorporates SAP Activate Stage-Gate Sign-Off Table (with blank Name & Title columns per README.md governance). | Awaiting Engineering & Stakeholder Sign-Off |

1. Executive Summary & Context

This artifact establishes the formal technical baseline, approved business decisions, resolved operational ambiguities, target reference implementation specifications, and a comprehensive FSD traceability matrix for all 30 Clarification Questions & Decision Records across 12 functional categories for the 14 WRICEF Functional Specification Documents (DEMO-01 through DEMO-14).

It strictly incorporates all technical requirements from Author Review 8 (SPH-14-FSD-v1.01-Final-Technical-Review-and-Required-Revisions-ID.docx), establishing a crystal-clear distinction between:

1. Historical Referenced Source Baseline: Commit c7080af (where DEMO-12 Phase 1 client lock was initially introduced).

2. Current Technical Verification Baseline: Commit aa3425a76bf66b40000d521fe071c87b463a006d (the verified git HEAD of Knowledge repository (read-only)/SecureProfitHub/Source code - 20 Aug 2026).

3. Target Solution Architecture: The proposed, non-destructive target designs documented in 10-03_Explore-03_Solution_Design_Document_SDD_SPH_v1.01.md and child FSDs pending sprint execution.

flowchart LR subgraph Intake ["1. Commercial Intake & Lineage"] direction TB D01["DEMO-01: Industry Sector (Normalized + Partial Index)"] D03["DEMO-03: Client Contacts (Point-in-Time Snapshot)"] D04["DEMO-04: BU & Principal Mapping (MANAGEMENT Authority)"] D05["DEMO-05: Deal Lineage & NRR (Project-Only Anchor)"] D06["DEMO-06: Atomic Lead ID (Same-Tx with Lead.create)"] end subgraph Governance ["2. Presales & Margin Governance"] direction TB D09["DEMO-09: Opt-In Presales CAC (Isolated from Delivery EVM)"] D08["DEMO-08: Stage Probability Policy (Audited Overrides)"] D02["DEMO-02: Offering Catalog Snapshots (Immutable Lines)"] D07["DEMO-07: Inbound CRM Sync (PipedriveProductMapping)"] D10["DEMO-10: Versioned Finance Gate (Decimal VAT Snapshot)"] end subgraph Delivery ["3. Delivery & Baseline Control"] direction TB D11["DEMO-11: Baseline Auto-Sync (ACTIVATION vs CR + Partial Index)"] D12P1["DEMO-12 Phase 1: Hard Lock (BUILT in c7080af)"] D12P2["DEMO-12 Phase 2: Dual Approval Workflow (TARGET DESIGN)"] end subgraph ExecutionControl ["4. RevRec & Activation Integrity"] direction TB D13["DEMO-13: RevRec Dual-Timeline (PSAK 115, Ledger Reversals, Xero Export)"] D14["DEMO-14: Project Activation Hard-Gate (Effective State, Kind Matrix, Atomic Baseline)"] end Intake --> Governance --> Delivery --> ExecutionControl

2. Approved Decisions, Resolved Ambiguities & Technical Specifications (Questions 1 to 30)

🏷️ Category 1: Industry Sector Classification (DEMO-01)

Question 1: Catalog Governance & Hierarchy

Bahasa Indonesia: "Siapa pemilik catalog sektor dan apakah hierarchy/sub-sector diperlukan?"

English Translation: "Who owns the sector catalog, and is a hierarchy/sub-sector structure required?"

In the Simplest Terms: Only Admins can manage the master list of sectors. We start with a clean flat list of sectors, but design the database table with an optional parent ID so sub-sectors can be added later without schema migrations.

Approved Decision & Business Rationale:

> Decision 1.1 [APPROVED]: Centralize catalog administration exclusively under SITE_ADMIN and MANAGEMENT roles. Implement a flat operational list of sectors for initial go-live while incorporating a self-referencing parentSectorId column in the database model. (Source: Master Rec Doc Section 16 & Author Review 1)

> Rationale: Ungoverned sector creation leads to messy duplicates (e.g., "Fintech" vs "Financial Technology"). Building the parent-child relationship into the data model now allows future sub-sector rollouts without disruptive database migrations.

Operational Ambiguity & Resolved Edge Case:

Ambiguity: If an admin creates sub-sectors in the future (e.g. Financial Services → Digital Banking), can users select both a parent and child sector on the same lead?

Resolved Policy: If a sub-sector exists, selecting the child automatically tags the deal with the parent for roll-up reporting. Users cannot create redundant double entries for both parent and child.

Technical Implementation Specification (Optional / Reference Example):

Prisma Schema DDL (Example):

model IndustrySector { id String @id @default(cuid()) code String @unique // e.g. "FIN_BANKING", "GOV_PUBLIC" name String // e.g. "Banking & Financial Services" description String? isActive Boolean @default(true) sortOrder Int @default(0) parentSectorId String? parentSector IndustrySector? @relation("SectorHierarchy", fields: [parentSectorId], references: [id]) subSectors IndustrySector[] @relation("SectorHierarchy") createdAt DateTime @default(now()) updatedAt DateTime @updatedAt leadSectors LeadSector[] clientSectors ClientSector[] @@index([isActive, sortOrder]) }

Question 2: Mandatory Stage Enforcement & Replacement Diff Validation Logic

Bahasa Indonesia: "Pada stage apa 1–5 sektor menjadi mandatory?"

English Translation: "At what stage does selecting 1–5 sectors become mandatory?"

In the Simplest Terms: Don't make sectors mandatory when quickly creating a draft lead. Make it mandatory (1–5 sectors) when advancing to qualified or proposal. On replacement updates, keeping existing inactive sectors is permitted, but newly added sectors must be active.

Approved Decision & Business Rationale:

> Decision 1.2 [APPROVED]: Aligned Inactive-Sector Validation Invariant:

> "A Lead must have between 1 and 5 sector assignments before advancing to `QUALIFIED` or `PROPOSAL` stage. Newly added assignments must reference active sectors (`isActive = true`), while existing inactive assignments remain valid for historical classification until a defined business reclassification trigger occurs."

> Diff-Based Validation Rule: On full replacement (PUT /api/leads/:id/sectors), the system calculates the set difference (requestedIds \ existingIds). Only newly added sector IDs must have isActive = true. (Source: Author Review 4 - Item #1)

> Rationale: Prevents unexpected validation errors when updating a lead whose historical sector was subsequently retired in master data.

Technical Implementation Specification (Optional / Reference Example):

Diff-Based Validation Logic (Example):

// Inside PUT /api/leads/:id/sectors or PATCH /api/leads/:id/stage async function validateLeadSectorAssignments( leadId: string, requestedSectorIds: string[] ) { // 1. Normalize and deduplicate requested IDs const normalizedRequestedIds = Array.from(new Set(requestedSectorIds)); // 2. Enforce 1..5 total sector assignment bounds if (normalizedRequestedIds.length < 1 ¦¦ normalizedRequestedIds.length > 5) { throw new Error("SECTOR_VALIDATION_FAILED: Lead must have between 1 and 5 industry sectors assigned."); } // 3. Verify all requested IDs exist in database const existingDbSectors = await prisma.industrySector.findMany({ where: { id: { in: normalizedRequestedIds } }, select: { id: true, isActive: true } }); if (existingDbSectors.length !== normalizedRequestedIds.length) { throw new Error("SECTOR_NOT_FOUND: One or more specified industry sector IDs do not exist."); } // 4. Fetch current assignments to compute newly added IDs const currentAssignments = await prisma.leadSector.findMany({ where: { leadId }, select: { sectorId: true } }); const existingIds = new Set(currentAssignments.map(item => item.sectorId)); const newlyAddedIds = normalizedRequestedIds.filter(sectorId => !existingIds.has(sectorId)); // 5. Only newly added sectors are required to be active if (newlyAddedIds.length > 0) { const inactiveNewSectors = existingDbSectors.filter( s => newlyAddedIds.includes(s.id) && !s.isActive ); if (inactiveNewSectors.length > 0) { throw new Error("CANNOT_ASSIGN_DEACTIVATED_SECTOR: Newly added sectors must be active."); } } // 6. Existing historical inactive assignments pass without error }

Question 3: Client Sectors Snapshot & otherDetail Placement

Bahasa Indonesia: "Apakah Client sectors menjadi default snapshot atau live inheritance pada Lead?"

English Translation: "Should Client sectors be a default point-in-time snapshot or live inheritance on the Lead?"

In the Simplest Terms: It is a snapshot. When creating a lead, the system auto-fills the client's sectors as a starting suggestion, but sales can adjust them for that specific deal without altering the client's master record.

Approved Decision & Business Rationale:

> Decision 1.3 [APPROVED]: Implement a Point-in-Time Snapshot mechanism. When a Lead is created with a selected Client, the client's current sectors are copied into LeadSector join records. Sales can customize sectors for the opportunity without mutating the master Client record.

> Decision 1.3b [APPROVED]: Place otherDetail: String? directly on the join tables (LeadSector and ClientSector) rather than on the root Lead table. (Source: Author Review 1 - Revision #8)

> Rationale: A client company may operate in Banking, but a specific lead may be purely for their Healthcare insurance subsidiary. Placing otherDetail on the join record ensures clean multi-tenant and multi-sector precision without root table ambiguity.

Technical Implementation Specification (Optional / Reference Example):

Join Models with otherDetail (Example):

model ClientSector { id String @id @default(cuid()) clientId String client Client @relation(fields: [clientId], references: [id], onDelete: Cascade) sectorId String sector IndustrySector @relation(fields: [sectorId], references: [id]) isPrimary Boolean @default(false) otherDetail String? // Specific text when sector code == "OTHER" createdAt DateTime @default(now()) @@unique([clientId, sectorId]) } model LeadSector { id String @id @default(cuid()) leadId String lead Lead @relation(fields: [leadId], references: [id], onDelete: Cascade) sectorId String sector IndustrySector @relation(fields: [sectorId], references: [id]) isPrimary Boolean @default(false) otherDetail String? // Specific text when sector code == "OTHER" source String @default("CLIENT_SNAPSHOT") // CLIENT_SNAPSHOT ¦ MANUAL_OVERRIDE createdAt DateTime @default(now()) @@unique([leadId, sectorId]) }

Question 4: Multi-Sector Pipeline Attribution & PostgreSQL Partial Unique Index

Bahasa Indonesia: "Bagaimana multi-sector value attribution mencegah double counting?"

English Translation: "How does multi-sector value attribution prevent double counting in pipeline analytics?"

In the Simplest Terms: In executive summary dashboards, each lead is counted once for total company revenue. In sector breakdown charts, deals are categorized by their primary sector.

Approved Decision & Business Rationale:

> Decision 1.4 [APPROVED]: Implement a Two-Tier Attribution Architecture: (1) Executive total pipeline metrics use strict distinct-lead aggregation. (2) Sector breakdown reports categorize revenue by the isPrimary = true sector for 100% additive slices.

> Decision 1.4b [APPROVED]: Exactly-One-Primary Invariant Architecture:

> - Database Layer (At Most One): A PostgreSQL Partial Unique Index (CREATE UNIQUE INDEX one_primary_sector_per_lead ON "LeadSector" ("leadId") WHERE "isPrimary" = true;) guarantees that no more than one sector can ever be primary.

> - Application Lifecycle Layer (At Least One): Application validation and transaction lifecycle ensure that every lead with $\ge 1$ sector assignment has at least one sector marked isPrimary = true.

> - Combined Result: Guarantees exactly one primary sector per lead. (Source: Author Review 4 - Item #5)

Technical Implementation Specification (Optional / Reference Example):

PostgreSQL Partial Unique Index Migration (Example):

-- Enforce that at most one LeadSector per lead can be marked isPrimary = true CREATE UNIQUE INDEX one_primary_sector_per_lead ON "LeadSector" ("leadId") WHERE "isPrimary" = true;

Atomic Primary Switch Transaction with Tagged Advisory Lock (Example):

await prisma.$transaction(async (tx) => { // 1. Acquire per-lead transaction advisory lock using tagged template literal await tx.$executeRaw`SELECT pg_advisory_xact_lock(hashtext(${leadId}))`; // 2. Reset existing primary flags for the lead await tx.leadSector.updateMany({ where: { leadId }, data: { isPrimary: false } }); // 3. Set the new designated primary sector await tx.leadSector.update({ where: { leadId_sectorId: { leadId, sectorId: newPrimarySectorId } }, data: { isPrimary: true } }); });

Question 5: Handling "OTHER", Inactive Sector Lifecycle, & CRM Ingestion

Bahasa Indonesia: "Bagaimana OTHER, sector deactivation, dan Pipedrive unknown mapping ditangani?"

English Translation: "How are 'OTHER', sector deactivation, and unmapped Pipedrive sectors handled?"

In the Simplest Terms: If someone picks "OTHER", they must write a description. Deactivated sectors stay valid on old leads for history, but can't be chosen for new ones. Unknown sectors from CRM go to a review queue instead of making junk data.

Approved Decision & Business Rationale:

> Decision 1.5 [APPROVED]: Enforce mandatory text details when selecting the "OTHER" sector code; apply soft-deletion (isActive = false) to preserve historical joins; and route unrecognized CRM sectors into a dedicated UNCLASSIFIED quarantine queue for admin review.

> Decision 1.5b [APPROVED]: Deactivated sectors remain valid for historical classification and reporting; existing historical leads retain their classification without error; deactivated sectors are blocked from new assignments; and the system prompts SECTOR_RECLASSIFICATION_REQUIRED only upon major deal renegotiations or scope revisions. (Source: Author Review 2 - Item #5)

🏢 Category 2: Organization Structure & Principal Routing (DEMO-03 & DEMO-04)

Question 6: Business Unit (BU) Cardinality & Normalized Secondary BUs

Bahasa Indonesia: "Satu atau banyak BU per Lead?"

English Translation: "Single or multiple Business Units per Lead?"

In the Simplest Terms: Exactly one Primary BU owns the deal for commercial accountability. If other departments help, they join through project workstreams upon project creation.

Approved Decision & Business Rationale:

> Decision 2.1 [APPROVED]: Exactly one Primary Business Unit (primaryBusinessUnitId) per Lead.

> Decision 2.1b [APPROVED]: Replace scalar string arrays with a Normalized Junction Table (`LeadSupportingBusinessUnit`) to record secondary/participating BUs with full referential integrity and role attribution during proposal/presales. Multi-BU delivery participation is formally realized via ProjectWorkstream records upon project conversion. (Source: Author Review 1 - Revision #9)

> Rationale: Single Primary BU ownership ensures unambiguous sales quota attribution and deterministic approval routing, while a normalized supporting BU table enables cross-practice collaboration without corrupting referential integrity.

Technical Implementation Specification (Optional / Reference Example):

Prisma Schema (Example):

model BusinessUnit { id String @id @default(cuid()) code String @unique // e.g. "BU-SEC", "BU-CLOUD", "BU-GOV" name String @unique description String? isActive Boolean @default(true) createdAt DateTime @default(now()) updatedAt DateTime @updatedAt leadsPrimary Lead[] leadsSupporting LeadSupportingBusinessUnit[] principals BusinessUnitPrincipal[] users User[] } model LeadSupportingBusinessUnit { id String @id @default(cuid()) leadId String lead Lead @relation(fields: [leadId], references: [id], onDelete: Cascade) businessUnitId String businessUnit BusinessUnit @relation(fields: [businessUnitId], references: [id]) assignedPrincipalId String? assignedPrincipal User? @relation(fields: [assignedPrincipalId], references: [id]) role String? // e.g. "Cloud Architecture Support", "Security Audit" createdAt DateTime @default(now()) @@unique([leadId, businessUnitId]) }

Question 7: Principal Assignment & Leave-Aware Fallback Routing

Bahasa Indonesia: "Satu atau banyak Principal per BU dan fallback?"

English Translation: "Single or multiple Principals per BU, and what is the fallback routing?"

In the Simplest Terms: A BU can have multiple Principals. One is designated as the Primary Approver, with an automated fallback to a Backup Principal if the primary is on leave.

Approved Decision & Business Rationale:

> Decision 2.2 [APPROVED]: Introduce a BusinessUnitPrincipal junction table supporting multiple Principals per BU with explicit isPrimary: Boolean flags and an automated leave-aware fallback routing engine.

> Decision 2.2b [APPROVED]: Use actual system roles (PRINCIPAL_KONSULTAN, PRINCIPAL_TECHNICAL_WRITER, PRINCIPAL_ADMIN_PROJECT) and explicitly map PMO approval authority to MANAGEMENT. (Source: Author Review 1 - Revision #5)

> Rationale: Without a structured mapping table and leave integration, approval workflows stall indefinitely whenever a single key Principal is out of office.

🌲 Category 3: Lead Identity, Types, & Lineage (DEMO-05 & DEMO-06)

Question 8: Deal Types & Net Revenue Retention (NRR) Formula

Bahasa Indonesia: "Rules NEW/RENEWAL/UP_SELL/CROSS_SELL serta NRR formula?"

English Translation: "What are the rules for NEW/RENEWAL/UP_SELL/CROSS_SELL deal types and the NRR formula?"

In the Simplest Terms: NEW is a new customer or product. RENEWAL and UP_SELL must link to an existing active project with the same client. NRR measures how much revenue we retain and grow from existing clients.

Approved Decision & Business Rationale:

> Decision 3.1 [APPROVED]: Establish 4 strict LeadType enum values (NEW_OPPORTUNITY, RENEWAL, UP_SELL, CROSS_SELL). Mandate parentProjectId for RENEWAL and UP_SELL. Standardize NRR calculation based on cohort ARR expansion, contraction, and churn. (Source: Master Rec Doc Section 16)

> Rationale: Creating renewals without an existing contract link makes it impossible to calculate customer retention or identify recurring revenue expansion.

Technical Implementation Specification (Optional / Reference Example):

NRR Mathematical Formula:

$$\text{NRR}_{\text{Cohort}} = \frac{\sum \text{Starting ARR} + \sum \text{Expansion ARR} - \sum \text{Contraction ARR} - \sum \text{Churn ARR}}{\sum \text{Starting ARR}} \times 100\%$$

Question 9: Permitted Lineage Anchor (Parent Project vs. Parent Lead)

Bahasa Indonesia: "Apakah parent Lead diizinkan atau hanya parent Project?"

English Translation: "Is a parent Lead allowed, or strictly a parent Project?"

In the Simplest Terms: Deals can only link to an existing completed or active Project. Linking lead-to-lead is forbidden to prevent infinite loops and confusing history.

Approved Decision & Business Rationale:

> Decision 3.2 [APPROVED]: Restrict deal lineage strictly to parent Project records (parentProjectId). Disallow lead-to-lead parentage. (Source: Master Rec Doc Section 16)

> Rationale: Anchoring to executed Project records guarantees solid contractual lineage.

Question 10: Sequential Lead Numbering & Same-Transaction Atomic Creation

Bahasa Indonesia: "Lead numbering format/timezone?"

English Translation: "What is the Lead numbering format and timezone rule?"

In the Simplest Terms: Lead numbers (e.g., LEAD-2026-0001) are allocated atomically inside the exact same database transaction that creates the Lead. Ordinary application rollbacks do not waste numbers.

Approved Decision & Business Rationale:

> Decision 3.3 [APPROVED]: Adopt the sequential format LEAD-{YYYY}-{0000} resetting annually on January 1 at 00:00 Asia/Jakarta (WIB/UTC+7).

> Decision 3.3b [APPROVED]: Same-Transaction Allocation & Gap Reconciliation Policy:

> "Same-transaction allocation prevents ordinary sequence gaps caused by application validation failures or transaction rollback. The identifier remains uniqueness-first and is not intended as a statutory gapless sequence. Out-of-transaction reconciliation is reserved for ambiguous commit outcomes or infrastructure failures where the client cannot determine whether the transaction committed. Audit logging under total database failure is best-effort." (Source: Author Review 4 - Item #6)

> Rationale: Running counter increment in the same transaction as lead creation prevents ordinary gaps, while recognizing that network timeouts during commit require automated reconciliation.

Technical Implementation Specification (Optional / Reference Example):

Atomic Allocator inside Same Transaction (Example):

async function allocateNextLeadNumber(tx: Prisma.TransactionClient, jakartaYear: number): Promise<string> { const counter = await tx.leadNumberCounter.upsert({ where: { year: jakartaYear }, update: { currentSequence: { increment: 1 } }, create: { year: jakartaYear, currentSequence: 1 }, }); return `LEAD-${jakartaYear}-${String(counter.currentSequence).padStart(4, "0")}`; } // Atomic Execution Flow: async function createLeadAtomically(input: CreateLeadInput) { const now = new Date(); const jakartaYear = parseInt( new Intl.DateTimeFormat("en-US", { timeZone: "Asia/Jakarta", year: "numeric" }).format(now), 10 ); return await prisma.$transaction(async (tx) => { // 1. Allocate sequence inside the transaction using template literal const leadNumber = await allocateNextLeadNumber(tx, jakartaYear); // 2. Create the Lead record with the allocated sequence const newLead = await tx.lead.create({ data: { ...input, leadNumber, } }); return newLead; }); }

🛡️ Category 4: Presales Workspace & Cost Capture (DEMO-09)

Question 11: Presales Workspace Creation Timing & Authority

Bahasa Indonesia: "Kapan PRESALES workspace dibuat dan siapa yang boleh memulai?"

English Translation: "When is a PRESALES workspace created, and who is authorized to initiate it?"

In the Simplest Terms: Never auto-create projects for every lead. Sales or Principals can click "Start Presales Workspace" only when a lead is qualified and needs technical effort.

Approved Decision & Business Rationale:

> Decision 4.1 [APPROVED]: Strictly Opt-In Presales Workspace. A workspace is never auto-spawned on lead creation. It can only be initiated via explicit user action (POST /api/leads/:id/presales-workspace) by the assigned SALES owner or BU PRINCIPAL_KONSULTAN once the lead reaches QUALIFIED stage. (Source: Master Rec Doc Section 16 & Author Review 1)

> Rationale: Prevents project dashboard explosion and keeps presales proposal tasks isolated from delivery projects.

Question 12: Won Deal Conversion (Promotion vs. Dedicated Delivery Project)

Bahasa Indonesia: "Saat WON: promote PRESALES workspace atau create delivery Project terpisah?"

English Translation: "When a deal is WON: promote the PRESALES workspace or create a separate delivery Project?"

In the Simplest Terms: Create a fresh, official delivery Project with its own project code, link it to the Lead, and close the presales workspace.

Approved Decision & Business Rationale:

> Decision 4.2 [APPROVED]: Implement a Deterministic Conversion Flow. When a lead is marked WON, create a dedicated delivery Project (ProjectKind.CLIENT) with an official project code (PRJ-YYYY-NNNN), transfer the approved commercial scope/budget, link Lead.convertedProjectId = project.id, and transition the linked presales workspace to ProjectStatus.CLOSED. (Source: Master Rec Doc Section 16)

Question 13: Presales Cost Accounting (CAC vs. Delivery EVM)

Bahasa Indonesia: "Apakah presales cost menjadi bagian project total cost atau separate CAC ledger/report?"

English Translation: "Is presales cost part of the total project delivery cost or a separate CAC ledger/report?"

In the Simplest Terms: Keep presales costs in a separate CAC (Customer Acquisition Cost) report. Do not add it to the delivery project so project delivery profit and EVM stay 100% accurate.

Approved Decision & Business Rationale:

> Decision 4.3 [APPROVED]: Hard Isolation of Presales Costs into Commercial CAC. Presales timesheets and expenses are booked to ProjectKind.PRESALES and reported under Customer Acquisition Cost (CAC). They are strictly excluded from the delivery project's Planned Value (PV), Budget at Completion (BAC), and client billing milestones. (Source: Master Rec Doc Section 16)

📊 Category 5: Sales Stages & Probability Forecasting (DEMO-08)

Question 14: Sales Stage Taxonomy

Bahasa Indonesia: "Apakah CONTACTED/CONTRACTING menjadi stage resmi?"

English Translation: "Are CONTACTED/CONTRACTING official stages in the system?"

In the Simplest Terms: No. Keep the current 6 clean stages (NEW, QUALIFIED, PROPOSAL, NEGOTIATION, WON, LOST) to avoid breaking existing funnels and integrations.

Approved Decision & Business Rationale:

> Decision 5.1 [APPROVED]: Retain the existing 6 canonical LeadStage Prisma enum values (NEW, QUALIFIED, PROPOSAL, NEGOTIATION, WON, LOST). Map external CRM sub-stages into these 6 stages. (Source: Codebase c7080af Audit & Master Rec Doc)

Question 15: Default Win Probability & Manual Override Governance

Bahasa Indonesia: "Default probability dan override policy?"

English Translation: "What are the default stage probabilities and the manual override policy?"

In the Simplest Terms: The system automatically sets win probability based on stage (e.g., NEW=20%, PROPOSAL=60%, WON=100%, LOST=0%). Sales can override it, but they must enter a reason that gets saved in an audit log.

Approved Decision & Business Rationale:

> Decision 5.2 [APPROVED / CANONICAL POLICY SETTLED]: Automate default win probability on stage changes following the single canonical policy: NEW 20%, QUALIFIED 40%, PROPOSAL 60%, NEGOTIATION 80%, WON 100%, LOST 0%.

[NOTE] - Canonical Policy Invariant: This 6-stage policy reflects the native Prisma LeadStage enum in the verification baseline (aa3425a). The divergent 6-stage proposal in earlier FSD DEMO-08 v0.03 (DISCOVERY 10%, QUALIFIED 30%...) is formally deprecated and superseded. - Implementation Status: PARTIALLY IMPLEMENTED — POLICY SETTLED; IMPLEMENTATION ALIGNMENT OPEN. The requirement conflict is closed with the canonical 6-stage policy (NEW 20% to WON 100%). The remaining open work is implementation alignment: synchronizing CSV import defaults, Pipedrive mapping, automatic probability reset upon stage transitions, and audit logging for probabilityOverrideReason. Manual overrides require a mandatory written justification reason, capturing the actor ID and timestamp. (Source: SPH-14-FSD-v1.02 Review - Item #3)

💰 Category 6: Commercial Offerings, Margin Evaluation, & Finance Approval (DEMO-02, DEMO-07, DEMO-10)

Question 16: Offering Scope-to-Project Delivery Mapping

Bahasa Indonesia: "Offering-to-project scope/workstream/task/billing mappings?"

English Translation: "How do commercial offerings map to project scope, workstreams, tasks, and billing upon conversion?"

In the Simplest Terms: The products/services chosen during sales automatically generate the project workstreams, initial scope descriptions, and standard task templates when the deal is won.

Approved Decision & Business Rationale:

> Decision 6.1 [APPROVED]: Introduce a BU-owned OfferingCatalog and point-in-time LeadOffering line snapshots. On project conversion, each selected offering automatically instantiates a corresponding ProjectWorkstream and attaches standard BU TaskTemplate items. (Source: Master Rec Doc Section 16)

Question 17: Margin Evaluation Formulas, Configurable VAT, & Pass-Through Costs

Bahasa Indonesia: "Margin thresholds, VAT, currency, discount/pass-through formula?"

English Translation: "What are the margin thresholds, VAT handling, currency conversions, and calculation formulas?"

In the Simplest Terms: Target margin: $\ge 30\%$ is Green (Healthy), $20–29\%$ is Yellow (Moderate), $< 20\%$ is Red (Critical). VAT is calculated dynamically from system settings so profit calculations reflect real net revenue.

Approved Decision & Business Rationale:

> Decision 6.2 [APPROVED]: Calculate margins on net revenue (DPP) using exact Decimal arithmetic. Establish 3 commercial health tiers: 🟢 Healthy ($\ge 30.0\%$), 🟡 Moderate ($20.0\% \le M < 30.0\%$), and 🔴 Critical ($< 20.0\%$).

> Decision 6.2b [APPROVED]: Make VAT Configurable & Versioned. VAT rate is retrieved from global system settings (AppSetting) or tax policy, confirmed by Finance, and stored as an immutable point-in-time snapshot on CommercialBudgetRevision.vatPercent using exact Decimal(5, 2). (Source: Author Review 1 - Revision #13)

Question 18: Approver Roles, Escalation, & Non-Financial Edits

Bahasa Indonesia: "Approver/escalation dan separation of duties?"

English Translation: "Who are the approvers, how does escalation work, and how is Separation of Duties enforced?"

In the Simplest Terms: Finance approves standard budgets ($\ge 20\%$). If margin is Critical ($< 20\%$), Management must also approve. The salesperson who owns the deal can never approve their own budget.

Approved Decision & Business Rationale:

> Decision 6.3 [APPROVED]: Implement versioned, immutable CommercialBudgetRevision records. Enforce Separation of Duties (SoD) so a deal owner cannot approve their own budget. Require FINANCE approval for standard margins ($\ge 20\%$) and joint FINANCE + MANAGEMENT escalation for Critical margins ($< 20\%$). (Source: Author Review 1 - Revision #5)

📈 Category 7: Project Baseline Auto-Sync (DEMO-11)

Dedicated Decision Section for DEMO-11: Project Baseline Synchronization, c7080af Source Schema, Target Extension, Discriminated Union Guards & Concurrency Control

In the Simplest Terms: When a deal is won, the system takes the approved budget and creates Baseline #1. Any later scope changes require an approved Change Request to create Baseline #2. The database guarantees that at most one baseline is active, while application lifecycle guarantees that at least one baseline is active, resulting in exactly one active baseline.

Approved Decision & Business Rationale:

> Decision 7.0 [APPROVED]: Implement an Automated Baseline Synchronization Engine extending the existing ProjectBaseline architecture.

> 1. Initial Baseline Trigger (`source: "ACTIVATION"`): When a lead converts to a delivery project upon WON stage, the active CommercialBudgetRevision automatically generates the initial ProjectBaseline (Version 1, isCurrent = true).

> 2. Change Request Baselines (`source: "CHANGE_REQUEST"`): Any post-activation scope or budget adjustment requires a formal approved Change Request, generating Baseline Version $N+1$ and archiving Version $N$ (isCurrent = false).

> 3. Exactly-One-Current Baseline Invariant Architecture:

>    - Database Partial Unique Index (At Most One): CREATE UNIQUE INDEX one_current_baseline_per_project ON "ProjectBaseline" ("projectId") WHERE "isCurrent" = true; guarantees that no more than one baseline per project can be marked current simultaneously.

>    - Application Lifecycle Invariant (At Least One): Project creation and change request transactions guarantee that active delivery projects always maintain an active baseline (isCurrent = true).

>    - Combined Enforcement: Delivers an exactly-one-current baseline guarantee.

> 4. Discriminated Union & Idempotent Retry Ordering Invariant: ACTIVATION does not generate a duplicate baseline if one already exists; CHANGE_REQUEST baseline creation strictly searches for an existing baseline by changeRequestId first to guarantee idempotent retry safety before validating status: "APPROVED".

Technical Implementation Specification (Optional / Reference Example):

Target Atomic Transaction Boundary for Activation & Baseline Synchronization:

// Recommended Atomic Transaction Boundary (Target Engine): // Wraps lock, effective state merge, readiness check, status update, baseline init, activity, and audit. await prisma.$transaction(async (tx) => { // 1. Acquire transaction advisory lock on project ID to prevent concurrent races await tx.$executeRaw`SELECT pg_advisory_xact_lock(hashtext(${projectId}))`; // 2. Load persisted DB record and merge incoming PATCH payload const effectiveState = await loadAndMergeEffectiveState(tx, projectId, patch); // 3. Evaluate readiness against the single shared validator const readiness = await evaluateActivationReadiness(tx, effectiveState); if (!readiness.ready) { throw activationGateViolation(readiness); } // 4. Update status to ACTIVE atomically await updateProjectStatusToActive(tx, projectId, patch); // 5. Initialize ProjectBaseline v1.00 if missing (guarantees AT LEAST ONE baseline) await createInitialBaselineIfMissing(tx, projectId); // 6. Record activity event and audit log inside the same transaction await createProjectActivity(tx, projectId); await createAuditRecord(tx, projectId); });

Source Baseline Model in Referenced Codebase (Historical: c7080af; Verification HEAD: aa3425a):

// Exact source baseline model from the referenced codebase: // lib/db/prisma/schema.prisma at commit c7080af (Lines 310-330) enum ProjectBaselineSource { ACTIVATION CHANGE_REQUEST MANUAL } model ProjectBaseline { id String @id @default(cuid()) projectId String project Project @relation(fields: [projectId], references: [id], onDelete: Cascade) version Int isCurrent Boolean @default(true) source ProjectBaselineSource @default(ACTIVATION) changeRequestId String? changeRequest ChangeRequest? @relation("BaselineChangeRequest", fields: [changeRequestId], references: [id]) startDate DateTime? endDate DateTime? plannedMandays Float @default(0) estimatedCost Float @default(0) contractValue Float @default(0) createdById String? createdBy User? @relation("ProjectBaselineCreator", fields: [createdById], references: [id]) createdAt DateTime @default(now()) @@unique([projectId, version]) @@index([projectId, isCurrent]) }

Proposed Non-Destructive Target Extension for DEMO-11 (Decimal Migration & Commercial Link):

// Proposed Non-Destructive Target Extension: // Preserves all existing operational fields (startDate, endDate, plannedMandays, createdBy, changeRequest) // while migrating financial fields Float -> Decimal(15, 2) and adding CommercialBudgetRevision link. model ProjectBaseline { id String @id @default(cuid()) projectId String project Project @relation(fields: [projectId], references: [id], onDelete: Cascade) version Int @default(1) isCurrent Boolean @default(true) // Required for at-most-one partial index & active baseline queries source ProjectBaselineSource @default(ACTIVATION) changeRequestId String? @unique // Idempotency: 1 CR -> 1 Baseline changeRequest ChangeRequest? @relation("BaselineChangeRequest", fields: [changeRequestId], references: [id]) startDate DateTime? // Preserved from c7080af endDate DateTime? // Preserved from c7080af plannedMandays Decimal @default(0) @db.Decimal(8, 2) // Migrated Float -> Decimal (deterministic effort precision) estimatedCost Decimal @default(0) @db.Decimal(15, 2) // Migrated Float -> Decimal contractValue Decimal @default(0) @db.Decimal(15, 2) // Migrated Float -> Decimal commercialBudgetRevisionId String? commercialBudgetRevision CommercialBudgetRevision? @relation(fields: [commercialBudgetRevisionId], references: [id]) approvedById String? approvedBy User? @relation("BaselineApprover", fields: [approvedById], references: [id]) approvedAt DateTime? scopeSummary String? createdById String? // Preserved from c7080af createdBy User? @relation("ProjectBaselineCreator", fields: [createdById], references: [id]) createdAt DateTime @default(now()) @@unique([projectId, version]) @@index([projectId, isCurrent]) // Note: PostgreSQL partial unique index 'one_current_baseline_per_project' is deployed via custom SQL migration // because Prisma schema DDL does not natively declare partial WHERE predicates. }

Authoritative Monetary Decimal Serialization & Migration Policy:

Monetary Decimal Serialization: Monetary Decimal values are serialized across REST APIs as canonical decimal strings (e.g. "150000000.00") or integer minor units where explicitly required by banking interfaces. JavaScript floating-point numbers must NOT be used for authoritative monetary calculations to prevent precision corruption.

plannedMandays Effort Precision: plannedMandays is typed as Decimal(8, 2) for deterministic manday effort tracking and variance calculations.

Data Conversion: Database migration converts existing Float rows to Decimal(15, 2) using standard half-up rounding: ROUND(contractValue::numeric, 2).

Legacy Migration Acceptance Criteria: (1) Backfill initial baseline for active legacy projects lacking a baseline; (2) Detect and repair projects with zero active baselines; (3) Reconcile legacy multiple-current records prior to applying the PostgreSQL partial unique index.

PostgreSQL Partial Unique Index DDL:

CREATE UNIQUE INDEX one_current_baseline_per_project ON "ProjectBaseline" ("projectId") WHERE "isCurrent" = true;

Atomic & Idempotent Baseline Synchronization Function with Preserved Retry Ordering (Example):

type BaselineSyncOptions = ¦ { source: "ACTIVATION"; changeRequestId?: never } ¦ { source: "CHANGE_REQUEST"; changeRequestId: string }; async function syncProjectBaselineFromCommercial( tx: Prisma.TransactionClient, projectId: string, budgetRevision: CommercialBudgetRevision, options: BaselineSyncOptions ) { // 1. Acquire per-project transaction advisory lock using tagged template literal await tx.$executeRaw`SELECT pg_advisory_xact_lock(hashtext(${projectId}))`; // 2. Idempotent check for ACTIVATION: return existing baseline if already activated if (options.source === "ACTIVATION") { const existingActivation = await tx.projectBaseline.findFirst({ where: { projectId, source: "ACTIVATION" } }); if (existingActivation) { return existingActivation; // Idempotently return existing baseline } } // 3. Idempotent check and validation for CHANGE_REQUEST if (options.source === "CHANGE_REQUEST") { if (!options.changeRequestId) { throw new Error("CHANGE_REQUEST_ID_REQUIRED: A change request baseline requires a valid changeRequestId."); } // STEP 3A: Check existing baseline FIRST to preserve retry safety after CR is APPLIED const existingCRBaseline = await tx.projectBaseline.findUnique({ where: { changeRequestId: options.changeRequestId } }); if (existingCRBaseline) { if (existingCRBaseline.projectId !== projectId) { throw new Error("CHANGE_REQUEST_BASELINE_PROJECT_MISMATCH: Baseline project ID does not match."); } return existingCRBaseline; // Idempotently return existing CR baseline } // STEP 3B: If baseline does not exist yet, require APPROVED status const approvedChangeRequest = await tx.changeRequest.findFirst({ where: { id: options.changeRequestId, projectId, status: "APPROVED" } }); if (!approvedChangeRequest) { throw new Error("INVALID_CHANGE_REQUEST: Change request must belong to this project and be APPROVED."); } } // 4. Archive current baseline in the same atomic transaction await tx.projectBaseline.updateMany({ where: { projectId, isCurrent: true }, data: { isCurrent: false } }); // 5. Fetch latest version number const latest = await tx.projectBaseline.findFirst({ where: { projectId }, orderBy: { version: 'desc' } }); const nextVersion = latest ? latest.version + 1 : 1; // 6. Create new current baseline using string template literal return await tx.projectBaseline.create({ data: { projectId, version: nextVersion, source: options.source, contractValue: budgetRevision.dppAmount, estimatedCost: budgetRevision.totalCost, isCurrent: true, commercialBudgetRevisionId: budgetRevision.id, changeRequestId: options.source === "CHANGE_REQUEST" ? options.changeRequestId : null, approvedById: budgetRevision.approvedById, approvedAt: budgetRevision.approvedAt ¦¦ new Date(), scopeSummary: `Auto-synced from Commercial Budget Revision v${budgetRevision.version}` } }); }

🔄 Category 8: External CRM & Inbound Data Ingestion (DEMO-07)

Question 19: Dedicated Pipedrive Product Mapping & Inbound Sync Directionality

Bahasa Indonesia: "Pipedrive Person/Product/Cost mappings?"

English Translation: "How are Pipedrive Person, Product, and Cost fields mapped into SPH?"

In the Simplest Terms: Pipedrive Person becomes a Client Contact; Product maps through an explicit mapping table to an Offering. SPH connects to a single official Pipedrive instance.

Approved Decision & Business Rationale:

> Decision 8.0 [APPROVED]: Map Pipedrive Organizations to Client and Persons to ClientContact.

> Decision 8.0b [APPROVED]: SPH operates against a Single Authoritative Pipedrive Connection (connectionKey = "DEFAULT"), while implementing composite uniqueness @@unique([connectionKey, pipedriveId]) on PipedriveProductMapping. Unknown products route to a CRM review queue. Designate Pipedrive product sync as a Target Design (Not Yet Implemented). (Source: Author Review 2 - Item #8)

🔒 Category 9: Project Client Attribution Lock & Corrections (DEMO-12)

Question 20: Project Client Attribution Lock (Phase 1 Built vs. Phase 2 Design)

Bahasa Indonesia: "Client attribution correction sebelum/after invoice?"

English Translation: "How is client attribution corrected before vs. after invoice generation?"

In the Simplest Terms: You cannot change which Client owns a Project (Project.clientId is locked). If there's a typo in the client name, edit Client.name directly. If the wrong client was assigned before invoicing, PMO and Finance must both approve an exception. After invoicing, you must void and reissue through Xero.

Approved Decision & Business Rationale:

> Decision 9.0 (DEMO-12 Phase 1) [APPROVED / IMPLEMENTED]: Project.clientId is immutable through all standard project create/update routes (`PATCH /api/projects/:id`) and across all roles. Re-submitting the identical clientId is accepted for backward compatibility. Direct mutation attempts are rejected with HTTP 409 Conflict and error code CLIENT_ATTRIBUTION_LOCKED ("Client attribution cannot be changed after project creation."). UI displays Client as read-only. (Source: Implemented in Verification Baseline aa3425a)

> Decision 9.0b (DEMO-12 Phase 2) [APPROVED]: A reassignment is permitted only through the separately authorized `ClientAttributionCorrection` workflow requiring dual independent sign-offs from both PMO (`MANAGEMENT`) AND `FINANCE` with explicit statuses (pmoStatus, financeStatus), timestamps, rejection reasons, and an executedBy user relation.

> - Accounting Boundary Invariant: Correction is strictly blocked once an invoice has been issued or posted (INV-CLI-02); subsequent adjustments require formal credit note / void-and-reissue in Xero or contract novation. (Source: SPH-14-FSD-v1.02 Review - Item #5)

📦 Category 10: Data Migration & Backward Compatibility

Question 21: Direct-Write Compatibility & Retention Policy

Bahasa Indonesia: "Retention period untuk compatibility fields?"

English Translation: "What is the retention period for legacy compatibility fields?"

In the Simplest Terms: Keep the old text fields (like free-text contact and industry) for 6 months (2 major release cycles) while data is cleaned up, then safely remove them.

Approved Decision & Business Rationale:

> Decision 10.1 [APPROVED]: Retain legacy scalar columns (Lead.contactName, Lead.industry, Client.industry) as nullable shadow fields for a 6-month / 2-release deprecation grace period.

> Decision 10.1b [APPROVED]: Explicit Direct-Write Policy. All external integrations MUST use the REST API. Direct database writes for legacy tools require PostgreSQL triggers or scheduled batch reconciliation scripts. Unmapped free-text strings route to the UNCLASSIFIED review queue, never auto-creating master rows. (Source: Author Review 1 - Revision #11)

📊 Category 11: Dual Timeline Revenue Recognition & Finance Gate (DEMO-13)

Question 22: Decoupling Billing Milestones from PSAK 115 Revenue Recognition

Bahasa Indonesia: "Apakah billing milestone dan revenue recognition harus dipisahkan menjadi dua schedule yang berbeda?"

English Translation: "Should billing milestones and revenue recognition be separated into two distinct schedules?"

In the Simplest Terms: Yes. Invoicing a customer or collecting cash is a commercial transaction (Terms of Payment). Recognizing revenue is an accounting event that happens only when the performance obligation (service or deliverable) is actually completed under PSAK 115 / IFRS 15. A paid invoice does not automatically mean revenue is recognized.

Approved Decision & Business Rationale:

> Decision 13.1 [APPROVED]: Establish a dedicated RevenueRecognitionSchedule and accounting ledger. BillingMilestone remains exclusively dedicated to commercial invoicing (DPP, 11% PPN, and accounts receivable) and MUST NOT be used as the accounting source of truth for revenue recognition.

> - Implementation Status: NOT IMPLEMENTED — CURRENT LEGACY BEHAVIOR CONTRADICTS TARGET DESIGN.

> - Legacy Codebase Conflict in Verification Baseline (`aa3425a`): The current endpoint artifacts/api-server/src/routes/revenue-recognition.ts still dynamically derives revenue recognition if a BillingMilestone has status === 'PAID', or if a reportUrl exists, or if BAST exists. This legacy behavior directly violates PSAK 115 / IFRS 15 and MUST be deprecated/replaced. Invoice payment, advance payment, contract signing, and PO receipt must NOT recognize revenue unless a performance obligation has been fulfilled and approved by FINANCE. (Source: SPH-14-FSD-v1.01 Review - Item #1)

> Rationale: Issuing invoices, receiving payments, and recognizing revenue represent distinct economic events. In multi-month delivery contracts with end-loaded payment terms (e.g. 6-month SOC delivery with 100% payment at the end), revenue must be recognized monthly as services are rendered to accurately match revenue against labor costs on the P&L. Conversely, receiving advance cash creates a contract liability, not immediate revenue.

Operational Ambiguity & Resolved Edge Case:

Ambiguity: Does an invoice marked PAID automatically recognize revenue in the system?

Resolved Policy: No. Payment receipt is a cash realization event. Revenue recognition strictly requires verified evidence that the underlying performance obligation has been fulfilled. Payment dates may serve as supportive references but never bypass delivery evidence.

Mandatory Negative Acceptance Criterion (`13-AC-08`):

Given an invoice is PAID And no performance obligation has been fulfilled and approved by FINANCE When revenue recognition is evaluated Then recognized revenue remains zero And no RevenueRecognitionEntry is posted.

Question 23: Performance Obligation Triggers & Advance Payment Accounting

Bahasa Indonesia: "Bagaimana trigger pengakuan revenue didefinisikan dan apakah uang muka/PO receipt otomatis menjadi trigger revenue?"

English Translation: "How are revenue recognition triggers defined, and do advance payments or PO receipts automatically trigger revenue?"

In the Simplest Terms: Signing a contract or receiving an advance down payment creates an unearned liability on the balance sheet, not revenue on the P&L. Revenue triggers must represent actual performance obligations: elapsed time for retainers, accepted milestone deliverables, measurable usage, or manual Finance assessment.

Approved Decision & Business Rationale:

> Decision 13.2 [APPROVED]: Adopt explicit performance obligation triggers: TIME_ELAPSED, DELIVERABLE_ACCEPTED, USAGE_BASED, and MANUAL_FINANCE_ASSESSMENT. Deprecate and replace the ambiguous term FIXED_TERM with TIME_ELAPSED. Contract signatures, PO receipts, and down payments DO NOT constitute revenue triggers by themselves. (Source: SPH-DEMO-13-14-Baseline-Rekomendasi-dan-Klarifikasi-ID.docx - Decision 13.2)

> Rationale: Under PSAK 115, advance payments represent contract liabilities (deferred revenue) until goods or services are transferred to the customer. Scheduled dates under TIME_ELAPSED make an item eligible for review, but do not bypass Finance audit and operational evidence.

Operational Ambiguity & Resolved Edge Case:

Ambiguity: How are fixed-fee down payments (e.g. 10% on PO receipt) handled if they cannot trigger immediate revenue?

Resolved Policy: The 10% advance is invoiced and recorded on BillingMilestone to drive cash collection. On the RevRec schedule, it is recognized only as performance obligations commence (e.g., mobilization deliverable or pro-rata over project duration), maintaining P&L integrity.

Question 24: Finance Baseline Governance & PM Evidence Submission

Bahasa Indonesia: "Siapa yang berwenang membuat schedule awal dan mengajukan evidence pengakuan revenue?"

English Translation: "Who is authorized to create the initial schedule and submit evidence for revenue recognition?"

In the Simplest Terms: Finance sets and locks the official revenue plan when the project starts. When work is finished, the Project Manager uploads the deliverables (like reports or acceptance letters). Finance independently reviews the proof and approves recognition. PMs cannot approve their own revenue.

Approved Decision & Business Rationale:

> Decision 13.3 [APPROVED]: Initial RevenueRecognitionSchedule baselines are created and locked exclusively by FINANCE. The assigned PROJECT_MANAGER submits operational deliverable evidence (RevenueRecognitionEvidence). FINANCE independently verifies evidence and approves or rejects recognition. Routine approval authority is strictly restricted to FINANCE; MANAGEMENT and SUPER_ADMIN possess emergency recovery/oversight privileges only. (Source: SPH-DEMO-13-14-Baseline-Rekomendasi-dan-Klarifikasi-ID.docx - Decision 13.3)

> Rationale: Enforces strict Separation of Duties (SoD). Delivery teams have an inherent bias to accelerate recognition; requiring independent Finance sign-off guarantees compliance with external audit standards.

Operational Ambiguity & Resolved Edge Case:

Ambiguity: Can a Project Manager reschedule a recognition milestone if the client delays a review?

Resolved Policy: The PM submits a reschedule request with proposed date and justification. The existing planned date remains active on the baseline until Finance reviews and approves the change. Approvals generate an auditable revision record without overwriting history.

Question 25: Immutable Accounting Ledger & Reversal-Based Corrections

Bahasa Indonesia: "Bagaimana koreksi dilakukan setelah revenue diakui dan bagaimana menjamin atomicity pencatatan?"

English Translation: "How are corrections handled once revenue is recognized, and how is posting atomicity guaranteed?"

In the Simplest Terms: Once revenue is recognized, the record is frozen forever. If an error was made, you cannot edit or delete it. You must post a linked reversal entry and a replacement entry, exactly as in formal corporate accounting. The entire recognition posting is committed in one atomic database transaction with an idempotency key.

Approved Decision & Business Rationale:

> Decision 13.4 [APPROVED]: Recognized accounting entries in RevenueRecognitionEntry are permanently immutable. Post-recognition corrections MUST be executed via linked reversal (reversalOfId) and replacement (replacedById) journal entries. Direct updates or row deletions are strictly blocked. (Source: SPH-DEMO-13-14-Baseline-Rekomendasi-dan-Klarifikasi-ID.docx - Decision 13.4)

> Decision 13.5 [APPROVED]: Recognition status transitions to RECOGNIZED, recognized monetary amounts, accounting ledger entries, approver metadata, and audit events MUST commit within a single atomic database transaction protected by an `idempotencyKey`. (Source: SPH-DEMO-13-14-Baseline-Rekomendasi-dan-Klarifikasi-ID.docx - Decision 13.5)

> Rationale: Prevents orphaned entries, double-journal posting on network retries, and maintains an uncompromised audit trail for external auditors and Xero reconciliation.

Question 26: Controlled Legacy Migration & Reviewed Xero Journal Export

Bahasa Indonesia: "Bagaimana data historis dimigrasikan dan bagaimana integrasi dengan Xero dijalankan?"

English Translation: "How is historical data migrated and how is Xero integration executed?"

In the Simplest Terms: Historical revenue data derived from old BillingMilestones is backfilled with an explicit label marking it as "inferred" rather than Finance-approved. Integration with Xero starts safely with a monthly journal CSV that Finance reviews before any direct automated API sync is built.

Approved Decision & Business Rationale:

> Decision 13.6 [APPROVED]: Backfill historical recognition as explicitly labeled `inferred` records. Perform total ledger reconciliation, establish a clean cutover date, and DO NOT automatically promote inferred records to Finance-approved status. (Source: SPH-DEMO-13-14-Baseline-Rekomendasi-dan-Klarifikasi-ID.docx - Decision 13.6)

> Decision 13.7 [APPROVED]: Phase 1 integration implements a reviewed monthly journal CSV export (GET /api/revenue-recognition/exports/xero-journal.csv). Direct Xero API journal synchronization is deferred to Phase 2 after account mapping, reversal handling, and reconciliation behavior are validated in production. (Source: SPH-DEMO-13-14-Baseline-Rekomendasi-dan-Klarifikasi-ID.docx - Decision 13.7)

> Rationale: Mitigates accounting risks by ensuring Finance maintains human-in-the-loop verification while stabilizing the new ledger.

Technical Implementation Specification (Optional / Reference Example):

Prisma Target Models for RevRec Ledger (Example):

enum RevRecTriggerType { TIME_ELAPSED DELIVERABLE_ACCEPTED USAGE_BASED MANUAL_FINANCE_ASSESSMENT } enum RevRecScheduleStatus { PLANNED PENDING_EVIDENCE PENDING_FINANCE_APPROVAL RECOGNIZED REJECTED CANCELLED } model RevenueRecognitionSchedule { id String @id @default(cuid()) projectId String project Project @relation(fields: [projectId], references: [id], onDelete: Cascade) workstreamId String? workstream ProjectWorkstream? @relation(fields: [workstreamId], references: [id], onDelete: SetNull) triggerType RevRecTriggerType @default(DELIVERABLE_ACCEPTED) status RevRecScheduleStatus @default(PLANNED) allocatedDpp Decimal @db.Decimal(15, 2) percentage Decimal @db.Decimal(5, 2) currencySnapshot String @default("IDR") plannedDate DateTime currentRevision Int @default(1) isInferredLegacy Boolean @default(false) createdById String createdBy User @relation("RevRecScheduleCreator", fields: [createdById], references: [id]) approvedById String? approvedBy User? @relation("RevRecScheduleApprover", fields: [approvedById], references: [id]) approvedAt DateTime? createdAt DateTime @default(now()) updatedAt DateTime @updatedAt evidenceRecords RevenueRecognitionEvidence[] ledgerEntries RevenueRecognitionEntry[] @@index([projectId, status]) @@index([plannedDate]) } model RevenueRecognitionEvidence { id String @id @default(cuid()) scheduleId String schedule RevenueRecognitionSchedule @relation(fields: [scheduleId], references: [id], onDelete: Cascade) documentId String? document Document? @relation(fields: [documentId], references: [id], onDelete: SetNull) evidenceType String // e.g. "BAST", "FINAL_REPORT", "ACCEPTANCE_EMAIL" notes String? @db.Text submittedById String submittedBy User @relation(fields: [submittedById], references: [id]) submittedAt DateTime @default(now()) @@index([scheduleId]) } model RevenueRecognitionEntry { id String @id @default(cuid()) scheduleId String schedule RevenueRecognitionSchedule @relation(fields: [scheduleId], references: [id], onDelete: Cascade) accountingPeriod String // Format: YYYY-MM recognizedDpp Decimal @db.Decimal(15, 2) debitAccount String // e.g. "1200 - Unbilled Receivables" creditAccount String // e.g. "4000 - Professional Fee Revenue" idempotencyKey String @unique // Reversal Linkage: Explicitly links a reversal entry to the original entry being reversed reversalOfId String? @unique reversalOf RevenueRecognitionEntry? @relation("EntryReversal", fields: [reversalOfId], references: [id]) reversedBy RevenueRecognitionEntry? @relation("EntryReversal") // Replacement Linkage: Explicitly links a replacement entry to the entry it supersedes replacementForId String? @unique replacementFor RevenueRecognitionEntry? @relation("EntryReplacement", fields: [replacementForId], references: [id]) replacedBy RevenueRecognitionEntry? @relation("EntryReplacement") createdById String createdAt DateTime @default(now()) @@index([accountingPeriod]) @@index([scheduleId]) }

🛡️ Category 12: Project Activation Data Integrity Hard-Gate (DEMO-14)

Question 27: Unified Readiness Evaluator & Effective-State Validation

Bahasa Indonesia: "Apakah DEMO-14 merupakan gate baru dan bagaimana validasi data yang sedang di-PATCH ditangani?"

English Translation: "Is DEMO-14 a new gate, and how is validation of data being updated in a PATCH handled?"

In the Simplest Terms: No, SecureProfitHub already has an activation check. DEMO-14 refactors and strengthens it into one shared engine. It validates the "effective state"—merging what is currently saved in the database with what the user is submitting in the current request. This lets users fix missing fields and activate the project in a single click without validation drift.

Approved Decision & Business Rationale:

> Decision 14.1 [APPROVED]: Refactor the existing activation gate into a single shared readiness evaluator (lib/projectValidators.ts) consumed identically by GET /api/projects/:id/activation-readiness, PATCH /api/projects/:id (status: ACTIVE), UI checklists, tests, and reconciliation tools.

> - Implementation Status: PARTIALLY IMPLEMENTED — SHARED EVALUATOR, HTTP 422, AND ATOMICITY NOT IMPLEMENTED.

> - Current Verification Baseline Reality (`aa3425a`): The existing route routes/projects.ts executes basic activation validation, but currently returns HTTP 400 Bad Request with code ACTIVATION_REQUIREMENTS_INCOMPLETE and a scalar missing: string[] array. The standalone GET /activation-readiness endpoint, structured invariant checklist, HTTP 422 ACTIVATION_GATE_VIOLATION, and atomic transaction do not yet exist in code. (Source: SPH-14-FSD-v1.01 Review - Item #4)

> Decision 14.2 [APPROVED]: The readiness evaluator MUST validate the Effective State by merging persisted database records with proposed request body values (const effectiveState = { ...dbRecord, ...patchBody }). (Source: SPH-DEMO-13-14-Baseline-Rekomendasi-dan-Klarifikasi-ID.docx - Decision 14.2)

> Rationale: Having separate evaluators for preview and enforcement causes code drift. Validating effective state allows a single PATCH request to supply missing data and activate the project atomically, without forcing awkward sequential calls.

Operational Ambiguity & Resolved Edge Case:

Ambiguity: Will a PATCH call that supplies the final missing field (e.g. plannedMandays: 10) along with status: ACTIVE be rejected because the database still has 0?

Resolved Policy: No. Effective-state evaluation evaluates the merged payload, confirming the incoming 10 satisfies the invariant before committing.

Question 28: Approved Commercial Snapshot vs. Duplicate Contract Lines

Bahasa Indonesia: "Apakah model ProjectContractLine baru perlu dibuat dan bagaimana pass-through product cost dicatat?"

English Translation: "Does a new ProjectContractLine model need to be created, and how is pass-through product cost recorded?"

In the Simplest Terms: Do NOT create a separate contract line table. That would duplicate data. Instead, copy the lines from the approved CommercialBudgetRevision from DEMO-10 into the project upon Won conversion. All sales and costs must be positive numbers with classifications like service or product. You are never allowed to enter a negative expense to hide vendor software costs.

Approved Decision & Business Rationale:

> Decision 14.3 [APPROVED]: Do NOT introduce a redundant `ProjectContractLine` model. Contract lines originate from the approved CommercialBudgetRevision (established in DEMO-02 and DEMO-10) and are copied as an immutable commercial snapshot upon Won deal conversion. Pass-through product costs MUST be represented using positive selling and cost amounts with explicit classification (PROFESSIONAL_SERVICE, PRODUCT_SOLUTION, MAINTENANCE_SUBSCRIPTION). Recording software costs as negative expense rows is strictly prohibited. (Source: SPH-DEMO-13-14-Baseline-Rekomendasi-dan-Klarifikasi-ID.docx - Decision 14.3)

> Rationale: Eliminates conflicting sources of truth between sales intake, commercial budgeting, project baseline, and accounting. Negative expense rows severely distort gross margin and cost categorization.

Question 29: Canonical Primary Business Unit & Field Alignments

Bahasa Indonesia: "Bagaimana menentukan primary Business Unit pada Project dan bagaimana penyelarasan field/role aktual?"

English Translation: "How is the primary Business Unit determined on a Project, and how are actual fields and roles aligned?"

In the Simplest Terms: The Project table does not have a businessUnitId column in the database right now. We must either add an explicit primary BU column on Project or derive it from the main workstream. Also, use the real code names: FINANCE (not FINANCE_LEAD), PROJECT_MANAGER (not DELIVERY_LEAD), and pmId (not projectManagerId).

Approved Decision & Business Rationale:

> Decision 14.4 [APPROVED]: Establish an explicit, canonical source for the project primary Business Unit prior to activation enforcement—either by adding Project.businessUnitId snapshot or deterministically deriving it from a designated primary workstream (sortOrder = 0). Strictly align role and field naming with the baseline codebase: use FINANCE (not FINANCE_LEAD), PROJECT_MANAGER (not DELIVERY_LEAD), and pmId (not projectManagerId). (Source: SPH-DEMO-13-14-Baseline-Rekomendasi-dan-Klarifikasi-ID.docx - Decision 14.4)

> Rationale: Activation gates cannot enforce dependencies on non-existent or ambiguous database columns.

Question 30: Project Kind Invariant Matrix & Atomic Activation Transaction

Bahasa Indonesia: "Apakah aturan aktivasi sama untuk semua jenis project dan bagaimana atomicity aktivasi dijamin?"

English Translation: "Are activation rules identical across all project kinds, and how is activation atomicity guaranteed?"

In the Simplest Terms: No. Internal and training projects do not require clients, commercial contracts, or billing milestones. Only commercial client projects require commercial sign-offs. When activating, checking rules, updating status, creating the initial ProjectBaseline v1.00, and logging audit records must all happen in one database transaction so an active project is never left without a baseline.

Approved Decision & Business Rationale:

> Decision 14.5 [APPROVED]: Apply activation invariants differentiated by ProjectKind (CLIENT, INTERNAL, PRESALES, TRAINING). Commercial checks apply strictly to CLIENT projects, while delivery readiness applies across all types:

>

| > | Activation Invariant | CLIENT | INTERNAL | PRESALES | TRAINING |
| --- | --- | --- | --- | --- | --- |
| > | Valid Client Attached | Mandatory | Exempt | Conditional* | Exempt |
| > | Positive Contract Value | Mandatory | Exempt | Exempt | Exempt |
| > | Approved Commercial Revision | Mandatory | Exempt | Exempt | Exempt |
| > | Billing Milestones Total 100% | Mandatory | Exempt | Exempt | Exempt |
| > | Positive Planned Mandays | Mandatory | Mandatory | Mandatory | Mandatory |
| > | Positive Estimated Cost | Mandatory | Mandatory | Mandatory | Mandatory |
| > | Valid Chronological Dates & Active PM | Mandatory | Mandatory | Mandatory | Mandatory |
| > | T&M Resource Daily Rates $>0$ | Mandatory (if T&M) | If Applicable | If Applicable | If Applicable |

>

> - *Conditional (PRESALES Client Attachment): Evaluated as Mandatory if the presales workspace originated from an identified prospective Client organization; Exempt if initiating speculative internal R&D or generic capability pre-sales.

> - **If Applicable (T&M Resource Daily Rates): Evaluated as Mandatory if the project commercial model or workstream contract type is explicitly designated as TIME_AND_MATERIALS with billable consultant daily rates; Exempt for Fixed-Price contracts, internal non-billable, or training projects.

>

> (Source: SPH-14-FSD-v1.02 Review - Item #67 & Decision 14.5)

>

> Decision 14.6 [APPROVED]: Return HTTP 422 Unprocessable Entity with error code ACTIVATION_GATE_VIOLATION, a structured checklist array, and temporarily preserve the legacy missing: string[] array for backward compatibility with existing web and mobile frontends. (Source: SPH-DEMO-13-14-Baseline-Rekomendasi-dan-Klarifikasi-ID.docx - Decision 14.6)

> Decision 14.7 [APPROVED]: Readiness validation, status transition to ACTIVE, ProjectBaseline v1.00 initialization (source: ACTIVATION), and audit event creation MUST commit within a single atomic database transaction protected against concurrent duplicate activation calls. (Source: SPH-DEMO-13-14-Baseline-Rekomendasi-dan-Klarifikasi-ID.docx - Decision 14.7)

Technical Implementation Specification (Optional / Reference Example):

Target API Contract (Target Design — Not Yet Implemented in aa3425a):

(Note: Current route in aa3425a returns HTTP 400 ACTIVATION_REQUIREMENTS_INCOMPLETE; the following structured 422 contract is the target specification to be built):

{ "code": "ACTIVATION_GATE_VIOLATION", "message": "Project is not ready for activation.", "canActivate": false, "blockerCount": 2, "missing": [ "Planned mandays", "Commercial approval" ], "checklist": [ { "code": "MANDAYS_REQUIRED", "label": "Planned Mandays / Budget Hours", "passed": false, "targetTab": "workstreams" }, { "code": "COMMERCIAL_APPROVAL_REQUIRED", "label": "Finance Margin Approval", "passed": false, "targetTab": "financials" } ] }

3. Comprehensive FSD Traceability Matrix (DEMO-01 to DEMO-14)

The matrix below maps all 14 WRICEF Functional Specification Documents with verified decision references and granular sub-feature implementation statuses.

| FSD Code | FSD Title | Decision References | Target Model / API Route | Implementation Status | Test / Evidence Status | Upstream Dependencies | Primary Acceptance Criteria |
| --- | --- | --- | --- | --- | --- | --- | --- |
| `DEMO-01` | Industry Sector Classification | Decisions 1.1, 1.2, 1.3, 1.4, 1.5 | IndustrySector, LeadSector, ClientSector | NOT IMPLEMENTED | NOT TESTED | DB Migration | 1–5 sectors mandatory at QUALIFIED/PROPOSAL; newly added sectors must be active; existing inactive valid; exactly one primary sector through a partial unique index enforcing at most one and transactional application validation enforcing at least one whenever sector assignments exist. |
| `DEMO-02` | Offering Catalog & Workstreams | Decision 6.1 | OfferingCatalog, LeadOffering, ProjectWorkstream | NOT IMPLEMENTED | NOT TESTED | DEMO-04 (BU) | Offering lines create corresponding ProjectWorkstream on project conversion. |
| `DEMO-03` | Client Management & Contacts | Decision 1.3 | Client, ClientContact | PARTIALLY IMPLEMENTED | NOT TESTED | Base Auth | Point-in-time contact snapshot; scalar contact fallback for unregistered leads. |
| `DEMO-04` | Business Unit & Principal Routing | Decisions 2.1, 2.2 | BusinessUnit, BusinessUnitPrincipal, LeadSupportingBusinessUnit | PARTIALLY IMPLEMENTED | NOT TESTED | Base Users | Single Primary BU; normalized supporting BU junction table; MANAGEMENT fallback routing. |
| `DEMO-05` | Deal Types, Lineage & NRR | Decisions 3.1, 3.2 | LeadType, Lead.parentProjectId | NOT IMPLEMENTED | NOT TESTED | Project Master | Strict Project-only parentage for RENEWAL/UP_SELL; cohort ARR retention formula. |
| `DEMO-06` | Sequential Lead Numbering | Decisions 3.3, 3.3b | LeadNumberCounter, allocateNextLeadNumber(tx) | NOT IMPLEMENTED | NOT TESTED | DB Sequence | Same-transaction allocation with tx.lead.create; best-effort reconciliation only for ambiguous commit outcomes. |
| `DEMO-07` | Inbound CRM (Pipedrive) Sync | Decisions 8.0, 8.0b | PipedriveProductMapping, Webhook handler | PARTIALLY IMPLEMENTED<br>• Basic Import: IMPLEMENTED<br>• Converted Lock: IMPLEMENTED<br>• Product Mapping: NOT IMPLEMENTED | NOT TESTED | DEMO-02 | Single-instance connection key; quarantine review for unmapped products; converted leads locked from CRM overwrite. |
| `DEMO-08` | Sales Stage & Probability Policy | Decisions 5.1, 5.2 | LeadStage, Lead.probability | PARTIALLY IMPLEMENTED — POLICY SETTLED; IMPLEMENTATION ALIGNMENT OPEN | NOT TESTED | Base Stages | Canonical 6 stages (NEW 20% to WON 100%); FSD-08 v0.03 discovery policy superseded; automated default win probability; CSV import and stage-transition alignment pending. |
| `DEMO-09` | Presales Workspace & CAC | Decisions 4.1, 4.2, 4.3 | ProjectKind.PRESALES, Timesheet CAC ledger | NOT IMPLEMENTED | NOT TESTED | DEMO-04 | Strictly opt-in at QUALIFIED; presales hours isolated from delivery EVM/BAC. |
| `DEMO-10` | Margin Governance & Finance SoD | Decisions 6.2, 6.3 | CommercialBudgetRevision, calculateMargin() | NOT IMPLEMENTED | NOT TESTED | DEMO-02 | Configurable VAT snapshot (Decimal(5, 2)); Separation of Duties (owner cannot approve); dual Management escalation for $<20\%$. |
| `DEMO-11` | Project Baseline Auto-Sync | Decision 7.0 | ProjectBaseline (source: ACTIVATION / CHANGE_REQUEST) | PARTIALLY IMPLEMENTED — ATOMICITY & UNIQUENESS GAPS<br>• Core Model: EXISTING<br>• Activation Flow: EXISTING/PARTIAL<br>• Transaction & Partial Index: NOT IMPLEMENTED | NOT TESTED | DEMO-10 | Partial unique index enforces at most one current baseline; atomic transaction boundary (prisma.$transaction) and backfill reconciliation guarantee at least one for active delivery projects. |
| `DEMO-12 (P1)` | Project Client Attribution Hard Lock | Decision 9.0 | PATCH /api/projects/:id | IMPLEMENTED & TESTED | TESTED | Live API (aa3425a) | Project.clientId immutable through standard update routes in PATCH /api/projects/:id; returns CLIENT_ATTRIBUTION_LOCKED (HTTP 409); Phase 2 dual-approval exception specified; regression tests verified. |
| `DEMO-12 (P2)` | Client Attribution Dual Approval | Decision 9.0b | ClientAttributionCorrection | NOT IMPLEMENTED | NOT TESTED | DEMO-12 (P1) | Dual independent sign-off from MANAGEMENT and FINANCE; strictly blocked if invoice paid (requires Novation). |
| `DEMO-13` | Revenue Recognition Dual-Timeline | Decisions 13.1 to 13.7 | RevenueRecognitionSchedule, RevenueRecognitionEvidence, RevenueRecognitionEntry | NOT IMPLEMENTED — CURRENT LEGACY BEHAVIOR CONTRADICTS TARGET DESIGN | NOT TESTED | DEMO-02, DEMO-10 | Decoupled RevRec ledger; performance obligation triggers; Finance baseline lock; PM evidence upload; immutable reversal-based entries; reviewed Xero CSV export; Negative Paid test (13-AC-08). |
| `DEMO-14` | Project Activation Data Integrity Gate | Decisions 14.1 to 14.7 | lib/projectValidators.ts, Project.businessUnitId, ProjectBaseline | PARTIALLY IMPLEMENTED — SHARED EVALUATOR/422/ATOMICITY NOT IMPLEMENTED<br>• Basic Scalar Gate: EXISTING (HTTP 400)<br>• Shared Evaluator & 422: NOT IMPLEMENTED<br>• Atomic Transaction: NOT IMPLEMENTED | NOT TESTED | DEMO-02, DEMO-10, DEMO-11 | Shared readiness evaluator; effective-state validation; approved commercial snapshot (no negative expenses); explicit ProjectKind matrix; target HTTP 422 with checklist; atomic activation transaction. |

4. Go/No-Go Compliance Matrix

🛑 14 NO-GO Pitfalls Evaluation

| # | NO-GO Condition (Author Threat) | Decision Status | Design Status | Implementation Status | Test / Evidence Status | Target Safeguard & Codebase Reality |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Auto-spawn makes CLIENT OBSERVATION for every Lead | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Opt-in restricted PRESALES workspace; zero auto-spawning on lead creation. |
| 2 | Lead ID preview treated as reserved | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: UI badge is non-authoritative; sequence allocated atomically on DB commit. |
| 3 | Lineage / contact validated in UI only | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Multi-tenant isolation and same-client validation enforced server-side. |
| 4 | Approval is only a timestamp on mutable Lead | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Immutable CommercialBudgetRevision hash binding; edits create new revisions. |
| 5 | Manual and Pipedrive margins calculate differently | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Unified calculateMargin() engine shared across manual and CRM deals. |
| 6 | approve-margin auto-creates delivery Project | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Approval only unlocks sales stages; delivery project created strictly on WON. |
| 7 | New baseline engine outside ProjectBaseline | APPROVED | SPECIFIED | PARTIALLY IMPLEMENTED | NOT TESTED | Target Safeguard: Reuses and extends existing ProjectBaseline (source: ACTIVATION / CHANGE_REQUEST). |
| 8 | Client.name permanently frozen | APPROVED / IMPLEMENTED | SPECIFIED | IMPLEMENTED (Phase 1) | TESTED (Phase 1) | Target Safeguard: Locks Project.clientId (CLIENT_ATTRIBUTION_LOCKED) while keeping Client.name editable. |
| 9 | New fields mandatory before imports are ready | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Optional at NEW stage; mandatory validation enforced at QUALIFIED/PROPOSAL. |
| 10 | New Float fields without precision policy | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Strict Decimal precision policy and explicit rounding rules. |
| 11 | Invoice payment automatically recognized as revenue | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: RevRec decoupled from BillingMilestone; payment creates contract liability, recognition mandates fulfilled performance obligations. |
| 12 | In-place mutation or deletion of recognized revenue entries | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: RevenueRecognitionEntry is strictly immutable; corrections mandate linked reversal and replacement records. |
| 13 | Creating a disconnected ProjectContractLine table instead of using approved commercial snapshot | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Contract lines snapshot directly from approved CommercialBudgetRevision upon Won conversion; negative expense masking strictly rejected. |
| 14 | Activation evaluator checks DB state only or request body only | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Evaluator validates merged effective state so single-request PATCH can supply missing data and activate atomically. |

🟢 11 GO Prerequisites Evaluation

| # | GO Prerequisite (Author Requirement) | Decision Status | Design Status | Implementation Status | Test / Evidence Status | Target Verification Scope |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Domain decisions and role/security matrix approved | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Complete role matrix and Separation of Duties (SoD) specified. |
| 2 | Canonical models and immutable revision strategy accepted | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Normalized models and versioned CommercialBudgetRevision specified. |
| 3 | Client/contact/lineage/BU constraints enforced server-side | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Server-side validation middleware and Prisma transaction constraints specified. |
| 4 | PRESALES workspace isolated and idempotent | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Presales CAC isolated from delivery EVM, BAC, and billing milestones. |
| 5 | Pipedrive/CSV mappings have quarantine path | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | UNCLASSIFIED sector and UNVERIFIED margin quarantine workflows specified. |
| 6 | Approval/conversion/baseline lifecycle atomic | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Atomic conversion transaction and baseline auto-sync specified. |
| 7 | Project.clientId lock and correction workflow tested | PARTIALLY SATISFIED | SPECIFIED | PARTIALLY IMPLEMENTED<br>• Phase 1 Lock: IMPLEMENTED<br>• Phase 2 Workflow: SPECIFIED | PARTIALLY TESTED<br>• Phase 1 Lock: TESTED<br>• Phase 2 Workflow: NOT TESTED | Hard lock (CLIENT_ATTRIBUTION_LOCKED) verified live in c7080af; Phase 2 dual-approval specified. |
| 8 | Legacy compatibility and invoice regressions verified | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | 6-month dual-write compatibility window and invoice protection rules specified. |
| 9 | Revenue recognition schedule decoupled with immutable reversal-based ledger entries | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target data model with RevenueRecognitionSchedule, Evidence, and Entry specified. |
| 10 | Shared readiness evaluator enforcing effective state and ProjectKind matrix across API and UI | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Single shared evaluator contract and backward-compatible structured checklist specified. |
| 11 | Controlled legacy migration with explicit inferred labeling and idempotency locks | APPROVED | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Backfill tagging, reconciliation rules, cutover lock, and reviewed Xero CSV export specified. |

5. Formal Request for Software Engineering & Stakeholder Approval

[IMPORTANT] Governance Definition for Baseline v1.04: `v1.04 represents the Formal Software Engineering & Stakeholder Approval Baseline across all 14 WRICEF Functional Specifications (DEMO-01 through DEMO-14), reconciling all technical reviews, the verified codebase (commit aa3425a), and the Explore Phase Solution Design Document (SDD v1.01). Formal technical concurrence by the Software Engineering Team and stage-gate endorsement by the designated Business Process Owners (BPOs) authorizes cascading into the 14 child FSDs and transitioning into Realize Phase sprint execution.`

5.1 Executive Memorandum: Dual Engineering & Stakeholder Sign-Off

To: Lead Software Engineer & Engineering Team, Project Steering Committee, Commercial Lead (Sales BPO), Finance Lead (Finance BPO), Delivery Lead (PMO BPO)

From: Enterprise Solution Architecture Team

Date: 3 September 2026

Subject: Dual Request for Software Engineering Concurrence & Stage-Gate Sign-Off — SecureProfit Hub (SPH) 14 FSD Technical Baseline & Master Decision Register (SPH-REC-CLARIF-01 v1.04)

Executive Summary:

Over nine iterative technical and architectural audit rounds with the system author, all 30 open clarification questions and architectural ambiguities across the 14 WRICEF Functional Specification Documents (DEMO-01 through DEMO-14) have been fully resolved. The target architecture establishes non-destructive schema extensions, rigorous financial Separation of Duties (SoD), compliance with PSAK 115 revenue recognition principles, atomic lifecycle transitions, and strict server-side integrity gates.

Formal dual approval is hereby requested:

1. Software Engineering Concurrence: Explicit technical agreement from the Software Engineering team on the architectural designs, data models, API contracts, and authorizing the cascading updates into the Child FSDs.

2. Business Stage-Gate Endorsement: Formal sign-off from functional Business Process Owners (BPOs) and the Project Steering Committee authorizing transition from Explore Phase to Realize Phase sprint execution.

5.2 Formal Request for Approval from Software Engineering (Technical Implementers)

This section formally presents the technical baseline to the Lead Software Engineer, Backend & Database Engineers, Frontend & UI Engineers, and QA / Test Automation Leads for technical review, feasibility validation, and formal concurrence.

A. Statement of Engineering Agreement

The Software Engineering Team is requested to review and formally agree to the following three core commitments:

1. Agreement with Technical Documentation & Architecture:

The Software Engineering team confirms that the architectural designs, target Prisma schema models (ProjectBaseline, RevenueRecognitionSchedule, RevenueRecognitionEntry, LeadNumberCounter, CommercialBudgetRevision, etc.), REST API contracts (PATCH /api/projects/:id, GET /api/projects/:id/activation-readiness, GET /api/revenue-recognition/exports/xero-journal.csv), error payloads (HTTP 409 CLIENT_ATTRIBUTION_LOCKED, HTTP 422 ACTIVATION_GATE_VIOLATION), and atomic transaction boundaries (prisma.$transaction with pg_advisory_xact_lock) are technically sound, implementable, and accurately reflect the verified codebase baseline (aa3425a).

2. Concurrence with Further Child FSD Updates:

The Software Engineering team explicitly agrees to and authorizes cascading these master decisions into the 14 Child Functional Specification Documents (FSD-DELTA-DEMO-01 through FSD-DELTA-DEMO-14) and master registers (10-03_Explore-05 Master FSD v0.06 and 10-03_Explore-04 Backlog Register v1.04) in SAP Activate artifacts/Activate - SPH/10_Working Artifacts/.

Engineering confirms that future development across Sprints 1, 2, and 3 will be executed strictly in accordance with these harmonized child FSDs.

3. Feasibility, Non-Destructive Extension, & Rollback Discipline:

The Software Engineering team verifies that all database schema changes are non-destructive (preserving existing operational columns while migrating financial amounts to Decimal(15, 2)), that backward compatibility paths are preserved where mandated (e.g., preserving missing: string[] alongside structured checklist), and that critical business invariants (such as Negative Paid revenue exclusion 13-AC-08 and at-most-one baseline partial unique indexing) are enforceable in code and unit/integration tests.

B. Software Engineering Technical Sign-Off & Concurrence Table

In accordance with the Sign-Off & Governance Template Rule defined in 10_Working Artifacts/README.md, individual personal names and titles are omitted, designating engineering authorities strictly by functional role:

| Engineering Role | Name & Title | Signature | Date | Agreement Decision | Technical Notes / Confirmation |
| --- | --- | --- | --- | --- | --- |
| Lead Software Engineer (Technical Implementer) |  |  |  | [ ] AGREED & APPROVED | Confirms agreement to technical documentation, target schemas, API contracts, and authorizes cascading updates of FSD-01 through FSD-14. |
| Backend & Database Engineer |  |  |  | [ ] AGREED & APPROVED | Confirms database migrations (Decimal, partial unique index), atomic transaction boundaries (prisma.$transaction), and Prisma models. |
| Frontend & UI/UX Engineer |  |  |  | [ ] AGREED & APPROVED | Confirms REST API contracts, read-only field UI behaviors, validation checklist display, and stage probability overrides. |
| QA & Test Automation Lead |  |  |  | [ ] AGREED & APPROVED | Confirms acceptance test criteria, concurrency test scenarios, and Negative Paid test criterion (13-AC-08). |

5.3 Specific Architectural Decisions Submitted for Stakeholder Endorsement

Stakeholders and Engineering leads are requested to formally review and approve the following core architectural pillars established in this document:

1. PSAK 115 Revenue Recognition Decoupling (`DEMO-13`):

Invoicing (BillingMilestone) and Revenue Recognition (RevenueRecognitionSchedule) operate on separate, decoupled lifecycles.

Cash Realization vs. Accounting Recognition: Receiving invoice payment (marked PAID), down payments, or contract execution does NOT recognize revenue. Revenue recognition strictly requires verified evidence of fulfilled performance obligations (DELIVERABLE_ACCEPTED or TIME_ELAPSED) approved by FINANCE.

Immutable Audit Trail: Accounting entries in RevenueRecognitionEntry are permanently immutable. Adjustments mandate linked reversal (reversalOfId) and replacement (replacementForId) records.

2. Project Activation Hard-Gate & Atomic Lifecycle (`DEMO-14` & `DEMO-11`):

Project activation validation is unified into a single shared evaluator (lib/projectValidators.ts) validating the merged effective state.

Project status update to ACTIVE, initial ProjectBaseline v1.00 creation, activity logging, and audit tracking commit within a single atomic database transaction (prisma.$transaction) protected by an advisory lock.

An explicit invariant matrix is enforced across ProjectKind (CLIENT, INTERNAL, PRESALES, TRAINING).

ProjectBaseline target schema preserves isCurrent Boolean @default(true) with a PostgreSQL partial unique index guaranteeing at most one active baseline.

3. Canonical Sales Stage & Win Probability Policy (`DEMO-08`):

Formal locking of the canonical 6-stage model: NEW (20%), QUALIFIED (40%), PROPOSAL (60%), NEGOTIATION (80%), WON (100%), LOST (0%).

Manual win probability overrides mandate an audited written justification (probabilityOverrideReason).

4. Project Client Attribution Immutability (`DEMO-12`):

Project.clientId is permanently immutable through all standard project update routes (PATCH /api/projects/:id) across all roles.

Reattribution is permitted only through a dedicated ClientAttributionCorrection workflow requiring dual independent approval from MANAGEMENT and FINANCE, strictly prior to invoice issuance.

5. Commercial Snapshot & Margin Governance (`DEMO-02`, `DEMO-06`, `DEMO-07`, `DEMO-10`):

Delivery projects inherit commercial lines directly from the approved CommercialBudgetRevision snapshot upon WON deal conversion; negative expense masking is strictly prohibited.

VAT is captured as a configurable snapshot (Decimal(5, 2)), and Separation of Duties blocks deal owners from approving their own commercial margins.

5.4 Formal Stakeholder Stage-Gate Sign-Off & Approvals Table

In accordance with the Sign-Off & Governance Template Rule defined in the Working Artifacts Governance (README.md), individual personal names and titles are omitted. Business Process Owners (BPOs) and stage-gate authorities are designated strictly by functional role:

| Stakeholder Role | Name & Title | Signature | Date | Approval Decision | Conditions / Remarks |
| --- | --- | --- | --- | --- | --- |
| Enterprise Solution Architect |  |  |  | APPROVED | Recommends baseline v1.04 as technically sound and verified against codebase aa3425a. |
| Commercial Lead (Sales BPO) |  |  |  | [ ] PENDING | Confirms sales stages (DEMO-08), lead sequential ID (DEMO-06), and CRM sync (DEMO-07). |
| Finance Lead (Finance BPO) |  |  |  | [ ] PENDING | Confirms RevRec decoupling (DEMO-13), margin governance (DEMO-10), and client lock (DEMO-12). |
| Delivery Lead (PMO BPO) |  |  |  | [ ] PENDING | Confirms activation gate (DEMO-14), baseline auto-sync (DEMO-11), and offering mapping (DEMO-02). |
| Principal Consultant (Technical BPO) |  |  |  | [ ] PENDING | Confirms non-destructive schema migrations and atomic transaction boundaries. |
| Project Sponsor / Steering Committee |  |  |  | [ ] PENDING | Authorizes stage-gate progression from Explore Phase to Realize Phase sprint execution. |

5.5 Post-Approval Execution Roadmap & Realize Phase Triggers

Upon completion of formal stakeholder sign-offs, the project will immediately execute the following sequential actions:

flowchart TD SignOff["1. Stakeholder Stage-Gate Sign-Off (v1.04 Locked)"] --> Cascade["2. Cascade to Child FSDs in 10_Working Artifacts: • FSD-08 v0.04 (Canonical Probability) • FSD-11 v0.04 (Atomic Transaction Boundary) • FSD-13 v0.03 (13-AC-08 Negative Paid Test) • FSD-14 v0.03 (Target 422 Contract & Matrix)"] Cascade --> MasterSync["3. Synchronize Master Documents: • Explore-05 Master FSD v0.06 • Explore-04 Backlog Register v1.04"] MasterSync --> SprintKickoff["4. Dispatch Package to Realize Phase: Begin Sprint 1 Engineering (SPH Activate Workspace)"]

1. Child FSD Text Harmonization:

Update FSD-DELTA-DEMO-08 → `v0.04` (adopt canonical NEW 20% policy).

Update FSD-DELTA-DEMO-11 → `v0.04` (embed target atomic transaction boundary).

Update FSD-DELTA-DEMO-13 → `v0.03` (embed Clause 13-AC-08 Negative Paid test).

Update FSD-DELTA-DEMO-14 → `v0.03` (embed ProjectKind matrix and target HTTP 422 contract).

2. Master Alignment:

Increment 10-03_Explore-05 Master FSD to `v0.06`.

Increment 10-03_Explore-04 Backlog Register to `v1.04`.

3. Sprint Release:

Release user stories and acceptance criteria to the implementation stream ([`SPH Activate Workspace Setup - SC 20 August 2026`](conversation://8098ba6f-0a0a-4dc4-8559-260a72689711)) for Sprint 1 delivery.