# Master Recommendation Clarification & Go/No-Go Coverage Record

Document Title: SecureProfit Hub (SPH) — 12 FSD Master Recommendation Clarification & Go/No-Go Verification

Artifact ID: SPH-REC-CLARIF-01

Current Version: v0.08 (Final Decision Baseline Candidate — Ready for v1.00 Sign-Off)

Status: Decision Baseline Candidate — Pending Final Stakeholder Sign-Off

Source Baseline Reference: Knowledge repository (read-only)/SecureProfitHub/Source code - 20 Aug 2026 (Commit c7080af)

Primary Master Audit: SecureProfit-Hub-Master-Recommendation-All-12-FSD-ID-2026-08.docx (Version 2.0, 30 August 2026)

Author Review 1 Feedback: SPH-12-FSD-Required-Revisions-Response-ID.docx (Dated 31 August 2026)

Author Review 2 Feedback: SPH-12-FSD-v0.06-Review-and-Remaining-Revisions-ID -2.docx (Dated 1 September 2026)

Final Author Review Feedback: SPH-12-FSD-v0.07-Final-Pre-Signoff-Review-ID.docx (Dated 1 September 2026)

Target Working Artifacts Location: SAP Activate artifacts/Activate - SPH/10_Working Artifacts/

Date: 1 September 2026

## 📜 Document Control & Revision History

| Version | Release Date | Author / Role | Summary of Changes / Evolution & Source Reference | Status |
| --- | --- | --- | --- | --- |
| `v0.01` | 31 Aug 2026 | Enterprise Solution Architect | Initial synthesis of all 21 Open Clarification Questions from Section 16 of the Master Rec document with Bahasa Indonesia source, English translations, simplest-term summaries, best-practice resolutions, and Go/No-Go coverage matrix. (Source: Master Rec Document v2.0) | Superseded |
| `v0.02` | 31 Aug 2026 | Enterprise Solution Architect | Deep architectural expansion adding Prisma DDL models, Express API contracts, HTTP error codes, KaTeX mathematical formulas (PPN 11%, Gross Margin %, NRR, EVM), and Separation of Duties (SoD) rules. (Source: Codebase c7080af Audit) | Superseded |
| `v0.03` | 31 Aug 2026 | Enterprise Solution Architect | Introduced dedicated, prominent "Proposed Decision & Business Rationale" blocks (Decisions 1.1 to 9.1) with narrative plain-English descriptions preceding all technical specifications. (Source: Stakeholder Design Directives) | Superseded |
| `v0.04` | 31 Aug 2026 | Enterprise Solution Architect | Explicitly designated all technical sections as `(Optional / Reference Example)`, clarifying that code snippets and schemas are illustrative reference patterns for the author/implementer. (Source: Stakeholder Alignment) | Superseded |
| `v0.05` | 31 Aug 2026 | Enterprise Solution Architect | Integrated dedicated `Operational Ambiguity & Resolved Edge Case` blocks across all 21 items. (Source: Operational Risk Audit) | Superseded |
| `v0.06` | 1 Sep 2026 | Enterprise Solution Architect | Decision Baseline Candidate incorporating 14 major revisions: status split, DEMO-12 Phase 1 vs Phase 2 split, dual PMO/Finance approvals, invoice financial states, actual roles, primary sector, join otherDetail, normalized secondary BU, Pipedrive mapping, configurable VAT snapshot. (Source: Author Review 1) | Superseded |
| `v0.07` | 1 Sep 2026 | Enterprise Solution Architect | Pre-Signoff Candidate: status harmonization (PROPOSED/PENDING APPROVAL), FSD Traceability Matrix (DEMO-01 to 12), dedicated DEMO-11 section, partial unique index for primary sector, dual-status state machine, connectionKey for Pipedrive, portable relative paths. (Source: Author Review 2) | Superseded |
| `v0.08` | 1 Sep 2026 | Enterprise Solution Architect | 🔄 [SOURCE: FINAL AUTHOR REVIEW - 1 SEP 2026] Final Decision Baseline Candidate (Ready for v1.00 Sign-Off): (1) Aligned inactive sector validation between Decision 1.2 and 1.5b (existing inactive valid, new selections must be active); (2) Made lead number allocation strictly atomic with tx.lead.create inside the same transaction; (3) Explicitly bifurcated Current ProjectBaseline Schema (c7080af) vs. Proposed Target Extension (DEMO-11); (4) Added PostgreSQL partial unique index + transaction advisory lock + idempotency rules for DEMO-11; (5) Refined granular sub-feature traceability for DEMO-07 and DEMO-11. | Current Final Candidate |
| `v1.00` | Upcoming | Project Lead / Stakeholders | Formal baseline promotion upon final stakeholder sign-off and implementation validation. | Pending Sign-off |

## 1. Executive Summary & Context

This artifact establishes the formal technical baseline, proposed business decisions, resolved operational ambiguities, reference implementation specifications, and a comprehensive FSD traceability matrix for all 21 Open Business & Architectural Decisions identified in Section 16 of the Master Recommendation Document (v2.0, 30 August 2026) for the 12 WRICEF Functional Specification Documents (DEMO-01 through DEMO-12).

It strictly fulfills all requirements from the Final Pre-Signoff Review (SPH-12-FSD-v0.07-Final-Pre-Signoff-Review-ID.docx), establishing a crystal-clear distinction between current codebase reality (`c7080af`) and the approved target design architecture.

flowchart LR subgraph Intake ["1. Commercial Intake & Lineage"] direction TB D01["DEMO-01: Industry Sector (Normalized + Partial Index)"] D03["DEMO-03: Client Contacts (Point-in-Time Snapshot)"] D04["DEMO-04: BU & Principal Mapping (MANAGEMENT Authority)"] D05["DEMO-05: Deal Lineage & NRR (Project-Only Anchor)"] D06["DEMO-06: Atomic Lead ID (Same-Tx with Lead.create)"] end subgraph Governance ["2. Presales & Margin Governance"] direction TB D09["DEMO-09: Opt-In Presales CAC (Isolated from Delivery EVM)"] D08["DEMO-08: Stage Probability Policy (Audited Overrides)"] D02["DEMO-02: Offering Catalog Snapshots (Immutable Lines)"] D07["DEMO-07: Inbound CRM Sync (PipedriveProductMapping)"] D10["DEMO-10: Versioned Finance Gate (Decimal VAT Snapshot)"] end subgraph Delivery ["3. Delivery & Baseline Control"] direction TB D11["DEMO-11: Baseline Auto-Sync (ACTIVATION vs CR + Partial Index)"] D12P1["DEMO-12 Phase 1: Hard Lock (BUILT in c7080af)"] D12P2["DEMO-12 Phase 2: Dual Approval Workflow (TARGET DESIGN)"] end Intake --> Governance --> Delivery

## 2. Proposed Decisions, Resolved Ambiguities & Technical Specifications (Questions 1 to 21)

### 🏷️ Category 1: Industry Sector Classification (`DEMO-01`)

#### Question 1: Catalog Governance & Hierarchy

Bahasa Indonesia: "Siapa pemilik catalog sektor dan apakah hierarchy/sub-sector diperlukan?"

English Translation: "Who owns the sector catalog, and is a hierarchy/sub-sector structure required?"

In the Simplest Terms: Only Admins can manage the master list of sectors. We start with a clean flat list of sectors, but design the database table with an optional parent ID so sub-sectors can be added later without schema migrations.

Proposed Decision & Business Rationale:

> Decision 1.1 [PENDING APPROVAL]: Centralize catalog administration exclusively under SITE_ADMIN and MANAGEMENT roles. Implement a flat operational list of sectors for initial go-live while incorporating a self-referencing parentSectorId column in the database model. (Source: Master Rec Doc Section 16 & Author Review 1)

> Rationale: Ungoverned sector creation leads to messy duplicates (e.g., "Fintech" vs "Financial Technology"). Building the parent-child relationship into the data model now allows future sub-sector rollouts without disruptive database migrations.

Operational Ambiguity & Resolved Edge Case:

Ambiguity: If an admin creates sub-sectors in the future (e.g. Financial Services $\rightarrow$ Digital Banking), can users select both a parent and child sector on the same lead?

Resolved Policy: If a sub-sector exists, selecting the child automatically tags the deal with the parent for roll-up reporting. Users cannot create redundant double entries for both parent and child.

Technical Implementation Specification (Optional / Reference Example):

Prisma Schema DDL (Example):

`prisma

model IndustrySector {

id             String           @id @default(cuid())

code           String           @unique // e.g. "FIN_BANKING", "GOV_PUBLIC"

name           String           // e.g. "Banking & Financial Services"

description    String?

isActive       Boolean          @default(true)

sortOrder      Int              @default(0)

parentSectorId String?

parentSector   IndustrySector?  @relation("SectorHierarchy", fields: [parentSectorId], references: [id])

subSectors     IndustrySector[] @relation("SectorHierarchy")

createdAt      DateTime         @default(now())

updatedAt      DateTime         @updatedAt

leadSectors    LeadSector[]

clientSectors  ClientSector[]

@@index([isActive, sortOrder])

}

#### Question 2: Mandatory Stage Enforcement & Aligned Inactive-Sector Validation

Bahasa Indonesia: "Pada stage apa 1–5 sektor menjadi mandatory?"

English Translation: "At what stage does selecting 1–5 sectors become mandatory?"

In the Simplest Terms: Don't make sectors mandatory when quickly creating a draft lead. Make it mandatory (1–5 sectors) when advancing to qualified or proposal. If an existing lead has a retired sector, it stays valid unless major renegotiation occurs.

Proposed Decision & Business Rationale:

> 🔄 [SOURCE: FINAL AUTHOR REVIEW - ITEM #1] Decision 1.2 [PENDING APPROVAL]: Aligned Inactive-Sector Validation Invariant:

> "A Lead must have between 1 and 5 sector assignments before advancing to `QUALIFIED` or `PROPOSAL` stage. Newly added assignments must reference active sectors (`isActive = true`), while existing inactive assignments remain valid for historical classification until a defined business reclassification trigger occurs."

> Rationale: Harmonizes stage gating with historical retention so that retiring an industry sector in master data never causes unexpected validation errors on historical leads during unrelated status updates.

Operational Ambiguity & Resolved Edge Case:

Ambiguity: What happens if a salesperson attempts to add a newly deactivated sector to an existing lead during a proposal update?

Resolved Policy: The API accepts existing historical inactive assignments, but rejects newly selected inactive sectors with 422 Unprocessable Entity (CANNOT_ASSIGN_DEACTIVATED_SECTOR).

Technical Implementation Specification (Optional / Reference Example):

🔄 [SOURCE: FINAL AUTHOR REVIEW - ITEM #1] Aligned Validation Logic (Example):

`typescript

// Inside PATCH /api/leads/:id/stage or PUT /api/leads/:id/sectors

async function validateLeadSectorsOnStageAdvance(leadId: string, requestedSectorIds?: string[]) {

// 1. Total assignment count must be between 1 and 5

const totalCount = requestedSectorIds

? requestedSectorIds.length

: await prisma.leadSector.count({ where: { leadId } });

if (totalCount < 1 || totalCount > 5) {

throw new Error("SECTOR_VALIDATION_FAILED: Lead must have between 1 and 5 industry sectors assigned.");

}

// 2. If new sector IDs are being assigned in this request, verify they are active

if (requestedSectorIds && requestedSectorIds.length > 0) {

const inactiveCount = await prisma.industrySector.count({

where: { id: { in: requestedSectorIds }, isActive: false }

});

if (inactiveCount > 0) {

throw new Error("CANNOT_ASSIGN_DEACTIVATED_SECTOR: Deactivated sectors cannot be chosen for new assignments.");

}

}

// 3. Existing historical assignments remain valid without blocking stage advance

}

#### Question 3: Client Sectors Snapshot & `otherDetail` Placement

Bahasa Indonesia: "Apakah Client sectors menjadi default snapshot atau live inheritance pada Lead?"

English Translation: "Should Client sectors be a default point-in-time snapshot or live inheritance on the Lead?"

In the Simplest Terms: It is a snapshot. When creating a lead, the system auto-fills the client's sectors as a starting suggestion, but sales can adjust them for that specific deal without altering the client's master record.

Proposed Decision & Business Rationale:

> Decision 1.3 [PENDING APPROVAL]: Implement a Point-in-Time Snapshot mechanism. When a Lead is created with a selected Client, the client's current sectors are copied into LeadSector join records. Sales can customize sectors for the opportunity without mutating the master Client record.

> Decision 1.3b [PENDING APPROVAL]: Place otherDetail: String? directly on the join tables (LeadSector and ClientSector) rather than on the root Lead table. (Source: Author Review 1 - Revision #8)

> Rationale: A client company may operate in Banking, but a specific lead may be purely for their Healthcare insurance subsidiary. Placing otherDetail on the join record ensures clean multi-tenant and multi-sector precision without root table ambiguity.

Operational Ambiguity & Resolved Edge Case:

Ambiguity: For unregistered prospective clients, how are contacts and sectors handled when the prospect is later formally converted into a real Client?

Resolved Policy: During deal conversion (POST /leads/:id/convert), the API automatically migrates the lead's scalar contact and custom LeadSector records into the newly created Client master profile as default initial values.

Technical Implementation Specification (Optional / Reference Example):

Join Models with otherDetail (Example):

`prisma

model ClientSector {

id          String         @id @default(cuid())

clientId    String

client      Client         @relation(fields: [clientId], references: [id], onDelete: Cascade)

sectorId    String

sector      IndustrySector @relation(fields: [sectorId], references: [id])

isPrimary   Boolean        @default(false)

otherDetail String?        // Specific text when sector code == "OTHER"

createdAt   DateTime       @default(now())

@@unique([clientId, sectorId])

}

model LeadSector {

id          String         @id @default(cuid())

leadId      String

lead        Lead           @relation(fields: [leadId], references: [id], onDelete: Cascade)

sectorId    String

sector      IndustrySector @relation(fields: [sectorId], references: [id])

isPrimary   Boolean        @default(false)

otherDetail String?        // Specific text when sector code == "OTHER"

source      String         @default("CLIENT_SNAPSHOT") // CLIENT_SNAPSHOT | MANUAL_OVERRIDE

createdAt   DateTime       @default(now())

@@unique([leadId, sectorId])

}

#### Question 4: Multi-Sector Pipeline Attribution & PostgreSQL Partial Unique Index

Bahasa Indonesia: "Bagaimana multi-sector value attribution mencegah double counting?"

English Translation: "How does multi-sector value attribution prevent double counting in pipeline analytics?"

In the Simplest Terms: In executive summary dashboards, each lead is counted once for total company revenue. In sector breakdown charts, deals are categorized by their primary sector.

Proposed Decision & Business Rationale:

> Decision 1.4 [PENDING APPROVAL]: Implement a Two-Tier Attribution Architecture: (1) Executive total pipeline metrics use strict distinct-lead aggregation. (2) Sector breakdown reports categorize revenue by the isPrimary = true sector for 100% additive slices, alongside an optional cross-sector tag frequency matrix.

> Decision 1.4b [PENDING APPROVAL]: Enforce the strict invariant: If a Lead has $\ge 1$ sector assigned, EXACTLY ONE sector must have `isPrimary = true`. Concurrency protection is guaranteed via a PostgreSQL Partial Unique Index and advisory locking during transaction updates. (Source: Author Review 2 - Item #6)

> Rationale: Naive grouping by sector multiplies total pipeline value across sectors. The partial unique index at the database layer makes it physically impossible for concurrent API calls to mark multiple sectors as primary for the same lead.

Technical Implementation Specification (Optional / Reference Example):

PostgreSQL Partial Unique Index Migration (Example):

`sql

-- Enforce that at most one LeadSector per lead can be marked isPrimary = true

CREATE UNIQUE INDEX one_primary_sector_per_lead

ON "LeadSector" ("leadId")

WHERE "isPrimary" = true;

Atomic Primary Switch Transaction with Advisory Lock (Example):

`typescript

await prisma.$transaction(async (tx) => {

// 1. Acquire per-lead transaction advisory lock

await tx.$executeRawSELECT pg_advisory_xact_lock(hashtext(${leadId}));

// 2. Reset existing primary flags for the lead

await tx.leadSector.updateMany({

where: { leadId },

data: { isPrimary: false }

});

// 3. Set the new designated primary sector

await tx.leadSector.update({

where: { leadId_sectorId: { leadId, sectorId: newPrimarySectorId } },

data: { isPrimary: true }

});

});

#### Question 5: Handling "OTHER", Inactive Sector Lifecycle, & CRM Ingestion

Bahasa Indonesia: "Bagaimana OTHER, sector deactivation, dan Pipedrive unknown mapping ditangani?"

English Translation: "How are 'OTHER', sector deactivation, and unmapped Pipedrive sectors handled?"

In the Simplest Terms: If someone picks "OTHER", they must write a description. Deactivated sectors stay valid on old leads for history, but can't be chosen for new ones. Unknown sectors from CRM go to a review queue instead of making junk data.

Proposed Decision & Business Rationale:

> Decision 1.5 [PENDING APPROVAL]: Enforce mandatory text details when selecting the "OTHER" sector code; apply soft-deletion (isActive = false) to preserve historical joins; and route unrecognized CRM sectors into a dedicated UNCLASSIFIED quarantine queue for admin review.

> Decision 1.5b [PENDING APPROVAL]: Deactivated sectors remain valid for historical classification and reporting; existing historical leads retain their classification without error; deactivated sectors are blocked from new assignments; and the system prompts SECTOR_RECLASSIFICATION_REQUIRED only upon major deal renegotiations or scope revisions. (Source: Author Review 2 - Item #5)

> Rationale: Prevents users from abusing "OTHER" without explanation, and ensures that retiring an industry sector does not retroactively break validation on historical leads.

### 🏢 Category 2: Organization Structure & Principal Routing (`DEMO-03` & `DEMO-04`)

#### Question 6: Business Unit (BU) Cardinality & Normalized Secondary BUs

Bahasa Indonesia: "Satu atau banyak BU per Lead?"

English Translation: "Single or multiple Business Units per Lead?"

In the Simplest Terms: Exactly one Primary BU owns the deal for commercial accountability. If other departments help, they join through project workstreams upon project creation.

Proposed Decision & Business Rationale:

> Decision 2.1 [PENDING APPROVAL]: Exactly one Primary Business Unit (primaryBusinessUnitId) per Lead.

> Decision 2.1b [PENDING APPROVAL]: Replace scalar string arrays with a Normalized Junction Table (`LeadSupportingBusinessUnit`) to record secondary/participating BUs with full referential integrity and role attribution during proposal/presales. Multi-BU delivery participation is formally realized via ProjectWorkstream records upon project conversion. (Source: Author Review 1 - Revision #9)

> Rationale: Single Primary BU ownership ensures unambiguous sales quota attribution and deterministic approval routing, while a normalized supporting BU table enables cross-practice collaboration without corrupting referential integrity.

Operational Ambiguity & Resolved Edge Case:

Ambiguity: How do secondary BUs participate during the proposal stage before project conversion?

Resolved Policy: Secondary BU Principals recorded in LeadSupportingBusinessUnit receive read access and presales task assignment capabilities, while the Primary BU Principal retains sole commercial budget sign-off authority.

Technical Implementation Specification (Optional / Reference Example):

Prisma Schema (Example):

`prisma

model BusinessUnit {

id          String   @id @default(cuid())

code        String   @unique // e.g. "BU-SEC", "BU-CLOUD", "BU-GOV"

name        String   @unique

description String?

isActive    Boolean  @default(true)

createdAt   DateTime @default(now())

updatedAt   DateTime @updatedAt

leadsPrimary        Lead[]

leadsSupporting     LeadSupportingBusinessUnit[]

principals          BusinessUnitPrincipal[]

users               User[]

}

model LeadSupportingBusinessUnit {

id                  String       @id @default(cuid())

leadId              String

lead                Lead         @relation(fields: [leadId], references: [id], onDelete: Cascade)

businessUnitId      String

businessUnit        BusinessUnit @relation(fields: [businessUnitId], references: [id])

assignedPrincipalId String?

assignedPrincipal   User?        @relation(fields: [assignedPrincipalId], references: [id])

role                String?      // e.g. "Cloud Architecture Support", "Security Audit"

createdAt           DateTime     @default(now())

@@unique([leadId, businessUnitId])

}

#### Question 7: Principal Assignment & Leave-Aware Fallback Routing

Bahasa Indonesia: "Satu atau banyak Principal per BU dan fallback?"

English Translation: "Single or multiple Principals per BU, and what is the fallback routing?"

In the Simplest Terms: A BU can have multiple Principals. One is designated as the Primary Approver, with an automated fallback to a Backup Principal if the primary is on leave.

Proposed Decision & Business Rationale:

> Decision 2.2 [PENDING APPROVAL]: Introduce a BusinessUnitPrincipal junction table supporting multiple Principals per BU with explicit isPrimary: Boolean flags and an automated leave-aware fallback routing engine.

> Decision 2.2b [PENDING APPROVAL]: Use actual system roles (PRINCIPAL_KONSULTAN, PRINCIPAL_TECHNICAL_WRITER, PRINCIPAL_ADMIN_PROJECT) and explicitly map PMO approval authority to MANAGEMENT. (Source: Author Review 1 - Revision #5)

> Rationale: Without a structured mapping table and leave integration, approval workflows stall indefinitely whenever a single key Principal is out of office.

### 🌲 Category 3: Lead Identity, Types, & Lineage (`DEMO-05` & `DEMO-06`)

#### Question 8: Deal Types & Net Revenue Retention (NRR) Formula

Bahasa Indonesia: "Rules NEW/RENEWAL/UP_SELL/CROSS_SELL serta NRR formula?"

English Translation: "What are the rules for NEW/RENEWAL/UP_SELL/CROSS_SELL deal types and the NRR formula?"

In the Simplest Terms: NEW is a new customer or product. RENEWAL and UP_SELL must link to an existing active project with the same client. NRR measures how much revenue we retain and grow from existing clients.

Proposed Decision & Business Rationale:

> Decision 3.1 [PENDING APPROVAL]: Establish 4 strict LeadType enum values (NEW_OPPORTUNITY, RENEWAL, UP_SELL, CROSS_SELL). Mandate parentProjectId for RENEWAL and UP_SELL. Standardize NRR calculation based on cohort ARR expansion, contraction, and churn. (Source: Master Rec Doc Section 16)

> Rationale: Creating renewals without an existing contract link makes it impossible to calculate customer retention or identify recurring revenue expansion.

Technical Implementation Specification (Optional / Reference Example):

NRR Mathematical Formula:

$$\text{NRR}_{\text{Cohort}} = \frac{\sum \text{Starting ARR} + \sum \text{Expansion ARR} - \sum \text{Contraction ARR} - \sum \text{Churn ARR}}{\sum \text{Starting ARR}} \times 100\%$$

#### Question 9: Permitted Lineage Anchor (Parent Project vs. Parent Lead)

Bahasa Indonesia: "Apakah parent Lead diizinkan atau hanya parent Project?"

English Translation: "Is a parent Lead allowed, or strictly a parent Project?"

In the Simplest Terms: Deals can only link to an existing completed or active Project. Linking lead-to-lead is forbidden to prevent infinite loops and confusing history.

Proposed Decision & Business Rationale:

> Decision 3.2 [PENDING APPROVAL]: Restrict deal lineage strictly to parent Project records (parentProjectId). Disallow lead-to-lead parentage. (Source: Master Rec Doc Section 16)

> Rationale: Anchoring to executed Project records guarantees solid contractual lineage.

#### Question 10: Sequential Lead Numbering & Atomic Transaction Creation

Bahasa Indonesia: "Lead numbering format/timezone?"

English Translation: "What is the Lead numbering format and timezone rule?"

In the Simplest Terms: Lead numbers (e.g., LEAD-2026-0001) are generated atomically inside the very same database transaction that creates the Lead record. If creation fails, the counter rolls back together with the record so numbers are never wasted.

Proposed Decision & Business Rationale:

> Decision 3.3 [PENDING APPROVAL]: Adopt the sequential format LEAD-{YYYY}-{0000} resetting annually on January 1 at 00:00 Asia/Jakarta (WIB/UTC+7).

> 🔄 [SOURCE: FINAL AUTHOR REVIEW - ITEM #2] Decision 3.3b [PENDING APPROVAL]: Strict Same-Transaction Atomic Lead Creation:

> "The sequence allocator function `allocateNextLeadNumber(tx)` MUST receive the Prisma transaction client and execute inside the exact same atomic transaction as `tx.lead.create`. Out-of-transaction audit logging is strictly reserved for infrastructure/network drops occurring after commit confirmation."

> Rationale: Pre-allocating or running counter increment in a separate transaction creates guaranteed sequence gaps whenever lead creation encounters a validation error. Executing both operations in a single atomic transaction guarantees zero sequence gaps during application rollbacks.

Technical Implementation Specification (Optional / Reference Example):

🔄 [SOURCE: FINAL AUTHOR REVIEW - ITEM #2] Atomic Allocator inside Same Transaction (Example):

`typescript

async function allocateNextLeadNumber(tx: Prisma.TransactionClient, jakartaYear: number): Promise<string> {

const counter = await tx.leadNumberCounter.upsert({

where: { year: jakartaYear },

update: { currentSequence: { increment: 1 } },

create: { year: jakartaYear, currentSequence: 1 },

});

return LEAD-${jakartaYear}-${String(counter.currentSequence).padStart(4, '0')};

}

// Atomic Execution Flow:

async function createLeadAtomically(input: CreateLeadInput) {

const now = new Date();

const jakartaYear = parseInt(

new Intl.DateTimeFormat("en-US", { timeZone: "Asia/Jakarta", year: "numeric" }).format(now),

10

);

return await prisma.$transaction(async (tx) => {

// 1. Allocate sequence inside the transaction

const leadNumber = await allocateNextLeadNumber(tx, jakartaYear);

// 2. Create the Lead record with the allocated sequence

const newLead = await tx.lead.create({

data: {

...input,

leadNumber,

}

});

return newLead;

});

}

### 🛡️ Category 4: Presales Workspace & Cost Capture (`DEMO-09`)

#### Question 11: Presales Workspace Creation Timing & Authority

Bahasa Indonesia: "Kapan PRESALES workspace dibuat dan siapa yang boleh memulai?"

English Translation: "When is a PRESALES workspace created, and who is authorized to initiate it?"

In the Simplest Terms: Never auto-create projects for every lead. Sales or Principals can click "Start Presales Workspace" only when a lead is qualified and needs technical effort.

Proposed Decision & Business Rationale:

> Decision 4.1 [PENDING APPROVAL]: Strictly Opt-In Presales Workspace. A workspace is never auto-spawned on lead creation. It can only be initiated via explicit user action (POST /api/leads/:id/presales-workspace) by the assigned SALES owner or BU PRINCIPAL_KONSULTAN once the lead reaches QUALIFIED stage. (Source: Master Rec Doc Section 16 & Author Review 1)

> Rationale: Prevents project dashboard explosion and keeps presales proposal tasks isolated from delivery projects.

#### Question 12: Won Deal Conversion (Promotion vs. Dedicated Delivery Project)

Bahasa Indonesia: "Saat WON: promote PRESALES workspace atau create delivery Project terpisah?"

English Translation: "When a deal is WON: promote the PRESALES workspace or create a separate delivery Project?"

In the Simplest Terms: Create a fresh, official delivery Project with its own project code, link it to the Lead, and close the presales workspace.

Proposed Decision & Business Rationale:

> Decision 4.2 [PENDING APPROVAL]: Implement a Deterministic Conversion Flow. When a lead is marked WON, create a dedicated delivery Project (ProjectKind.CLIENT) with an official project code (PRJ-YYYY-NNNN), transfer the approved commercial scope/budget, link Lead.convertedProjectId = project.id, and transition the linked presales workspace to ProjectStatus.CLOSED. (Source: Master Rec Doc Section 16)

#### Question 13: Presales Cost Accounting (CAC vs. Delivery EVM)

Bahasa Indonesia: "Apakah presales cost menjadi bagian project total cost atau separate CAC ledger/report?"

English Translation: "Is presales cost part of the total project delivery cost or a separate CAC ledger/report?"

In the Simplest Terms: Keep presales costs in a separate CAC (Customer Acquisition Cost) report. Do not add it to the delivery project so project delivery profit and EVM stay 100% accurate.

Proposed Decision & Business Rationale:

> Decision 4.3 [PENDING APPROVAL]: Hard Isolation of Presales Costs into Commercial CAC. Presales timesheets and expenses are booked to ProjectKind.PRESALES and reported under Customer Acquisition Cost (CAC). They are strictly excluded from the delivery project's Planned Value (PV), Budget at Completion (BAC), and client billing milestones. (Source: Master Rec Doc Section 16)

### 📊 Category 5: Sales Stages & Probability Forecasting (`DEMO-08`)

#### Question 14: Sales Stage Taxonomy

Bahasa Indonesia: "Apakah CONTACTED/CONTRACTING menjadi stage resmi?"

English Translation: "Are CONTACTED/CONTRACTING official stages in the system?"

In the Simplest Terms: No. Keep the current 6 clean stages (NEW, QUALIFIED, PROPOSAL, NEGOTIATION, WON, LOST) to avoid breaking existing funnels and integrations.

Proposed Decision & Business Rationale:

> Decision 5.1 [PENDING APPROVAL]: Retain the existing 6 canonical LeadStage Prisma enum values (NEW, QUALIFIED, PROPOSAL, NEGOTIATION, WON, LOST). Map external CRM sub-stages into these 6 stages. (Source: Codebase c7080af Audit & Master Rec Doc)

#### Question 15: Default Win Probability & Manual Override Governance

Bahasa Indonesia: "Default probability dan override policy?"

English Translation: "What are the default stage probabilities and the manual override policy?"

In the Simplest Terms: The system automatically sets win probability based on stage (e.g., NEW=20%, PROPOSAL=60%, WON=100%, LOST=0%). Sales can override it, but they must enter a reason that gets saved in an audit log.

Proposed Decision & Business Rationale:

> Decision 5.2 [PENDING APPROVAL]: Automate default win probability on stage changes (NEW 20%, QUALIFIED 40%, PROPOSAL 60%, NEGOTIATION 80%, WON 100%, LOST 0%). Allow manual overrides only when accompanied by a mandatory written justification reason, capturing the actor ID and timestamp. (Source: Master Rec Doc Section 16)

### 💰 Category 6: Commercial Offerings, Margin Evaluation, & Finance Approval (`DEMO-02`, `DEMO-07`, `DEMO-10`)

#### Question 16: Offering Scope-to-Project Delivery Mapping

Bahasa Indonesia: "Offering-to-project scope/workstream/task/billing mappings?"

English Translation: "How do commercial offerings map to project scope, workstreams, tasks, and billing upon conversion?"

In the Simplest Terms: The products/services chosen during sales automatically generate the project workstreams, initial scope descriptions, and standard task templates when the deal is won.

Proposed Decision & Business Rationale:

> Decision 6.1 [PENDING APPROVAL]: Introduce a BU-owned OfferingCatalog and point-in-time LeadOffering line snapshots. On project conversion, each selected offering automatically instantiates a corresponding ProjectWorkstream and attaches standard BU TaskTemplate items. (Source: Master Rec Doc Section 16)

#### Question 17: Margin Evaluation Formulas, Configurable VAT, & Pass-Through Costs

Bahasa Indonesia: "Margin thresholds, VAT, currency, discount/pass-through formula?"

English Translation: "What are the margin thresholds, VAT handling, currency conversions, and calculation formulas?"

In the Simplest Terms: Target margin: $\ge 30\%$ is Green (Healthy), $20–29\%$ is Yellow (Moderate), $< 20\%$ is Red (Critical). VAT is calculated dynamically from system settings so profit calculations reflect real net revenue.

Proposed Decision & Business Rationale:

> Decision 6.2 [PENDING APPROVAL]: Calculate margins on net revenue (DPP) using exact Decimal arithmetic. Establish 3 commercial health tiers: 🟢 Healthy ($\ge 30.0\%$), 🟡 Moderate ($20.0\% \le M < 30.0\%$), and 🔴 Critical ($< 20.0\%$).

> Decision 6.2b [PENDING APPROVAL]: Make VAT Configurable & Versioned. VAT rate is retrieved from global system settings (AppSetting) or tax policy, confirmed by Finance, and stored as an immutable point-in-time snapshot on CommercialBudgetRevision.vatPercent using exact Decimal(5, 2). (Source: Author Review 1 - Revision #13)

#### Question 18: Approver Roles, Escalation, & Non-Financial Edits

Bahasa Indonesia: "Approver/escalation dan separation of duties?"

English Translation: "Who are the approvers, how does escalation work, and how is Separation of Duties enforced?"

In the Simplest Terms: Finance approves standard budgets ($\ge 20\%$). If margin is Critical ($< 20\%$), Management must also approve. The salesperson who owns the deal can never approve their own budget.

Proposed Decision & Business Rationale:

> Decision 6.3 [PENDING APPROVAL]: Implement versioned, immutable CommercialBudgetRevision records. Enforce Separation of Duties (SoD) so a deal owner cannot approve their own budget. Require FINANCE approval for standard margins ($\ge 20\%$) and joint FINANCE + MANAGEMENT escalation for Critical margins ($< 20\%$). (Source: Author Review 1 - Revision #5)

### 📈 Category 7: Project Baseline Auto-Sync (`DEMO-11`)

#### 🔄 [SOURCE: FINAL AUTHOR REVIEW - ITEMS #3 & #4] Dedicated Decision Section for DEMO-11: Project Baseline Synchronization, Concurrency & Idempotency

In the Simplest Terms: When a deal is won, the system takes the approved budget and creates Baseline #1. Any later scope changes require an approved Change Request to create Baseline #2. The database guarantees that exactly one baseline is active at a time.

Proposed Decision & Business Rationale:

> Decision 7.0 [PENDING APPROVAL]: Implement an Automated Baseline Synchronization Engine extending the existing ProjectBaseline architecture.

> 1. Initial Baseline Trigger (`source: "ACTIVATION"`): When a lead converts to a delivery project upon WON stage, the active CommercialBudgetRevision automatically generates the initial ProjectBaseline (Version 1, isCurrent = true).

> 2. Change Request Baselines (`source: "CHANGE_REQUEST"`): Any post-activation scope or budget adjustment requires a formal approved Change Request, generating Baseline Version $N+1$ and archiving Version $N$ (isCurrent = false).

> 3. PostgreSQL Partial Unique Index & Advisory Lock: Enforce at most one current baseline per project via CREATE UNIQUE INDEX one_current_baseline_per_project ON "ProjectBaseline" ("projectId") WHERE "isCurrent" = true; protected by transaction advisory locking.

> 4. Idempotency Invariant: ACTIVATION does not generate a duplicate baseline if one already exists; each CHANGE_REQUEST can produce at most one baseline via changeRequestId @unique.

Technical Implementation Specification (Optional / Reference Example):

🔄 [SOURCE: FINAL AUTHOR REVIEW - ITEM #3] Current Model in Codebase (`c7080af`):

`prisma

// Current deployed model in lib/db/prisma/schema.prisma

enum ProjectBaselineSource {

ACTIVATION

CHANGE_REQUEST

MANUAL

}

model ProjectBaseline {

id             String                @id @default(cuid())

projectId      String

project        Project               @relation(fields: [projectId], references: [id], onDelete: Cascade)

version        Int                   @default(1)

source         ProjectBaselineSource @default(ACTIVATION)

contractValue  Float                 // Note: Current codebase uses Float

budgetTotal    Float

contingency    Float                 @default(0)

startDate      DateTime?

endDate        DateTime?

isCurrent      Boolean               @default(true)

changeRequestId String?

createdById    String?

createdAt      DateTime              @default(now())

@@unique([projectId, version])

@@index([projectId, isCurrent])

}

🔄 [SOURCE: FINAL AUTHOR REVIEW - ITEM #3 & #4] Proposed Target Extension for DEMO-11 (Decimal Migration & Concurrency Index):

`prisma

// Proposed Target Extension: Migrating Float -> Decimal(15, 2) and adding Commercial link

model ProjectBaseline {

id                         String                @id @default(cuid())

projectId                  String

project                    Project               @relation(fields: [projectId], references: [id], onDelete: Cascade)

version                    Int                   @default(1)

source                     ProjectBaselineSource @default(ACTIVATION)

contractValue              Decimal               @db.Decimal(15, 2) // Migrated to exact Decimal

estimatedCost              Decimal               @db.Decimal(15, 2) // Total direct cost from budget

isCurrent                  Boolean               @default(true)

commercialBudgetRevisionId String?

changeRequestId            String?               @unique // Idempotency: 1 CR -> 1 Baseline

approvedById               String?

approvedBy                 User?                 @relation("BaselineApprover", fields: [approvedById], references: [id])

approvedAt                 DateTime?

scopeSummary               String?

createdAt                  DateTime              @default(now())

@@unique([projectId, version])

}

🔄 [SOURCE: FINAL AUTHOR REVIEW - ITEM #4] PostgreSQL Partial Unique Index DDL:

`sql

CREATE UNIQUE INDEX one_current_baseline_per_project

ON "ProjectBaseline" ("projectId")

WHERE "isCurrent" = true;

🔄 [SOURCE: FINAL AUTHOR REVIEW - ITEM #4] Atomic & Idempotent Baseline Synchronization Function (Example):

`typescript

async function syncProjectBaselineFromCommercial(

tx: Prisma.TransactionClient,

projectId: string,

budgetRevision: CommercialBudgetRevision,

source: "ACTIVATION" | "CHANGE_REQUEST",

changeRequestId?: string

) {

// 1. Acquire per-project transaction advisory lock

await tx.$executeRawSELECT pg_advisory_xact_lock(hashtext(${projectId}));

// 2. Idempotency check for ACTIVATION: do not duplicate baseline if activation baseline already exists

if (source === "ACTIVATION") {

const existingActivation = await tx.projectBaseline.findFirst({

where: { projectId, source: "ACTIVATION" }

});

if (existingActivation) {

return existingActivation; // Return existing baseline idempotently

}

}

// 3. Idempotency check for CHANGE_REQUEST

if (source === "CHANGE_REQUEST" && changeRequestId) {

const existingCRBaseline = await tx.projectBaseline.findFirst({

where: { projectId, changeRequestId }

});

if (existingCRBaseline) {

return existingCRBaseline; // Return existing CR baseline idempotently

}

}

// 4. Archive current baseline in the same atomic transaction

await tx.projectBaseline.updateMany({

where: { projectId, isCurrent: true },

data: { isCurrent: false }

});

// 5. Fetch latest version number

const latest = await tx.projectBaseline.findFirst({

where: { projectId },

orderBy: { version: 'desc' }

});

const nextVersion = latest ? latest.version + 1 : 1;

// 6. Create new current baseline

return await tx.projectBaseline.create({

data: {

projectId,

version: nextVersion,

source,

contractValue: budgetRevision.dppAmount,

estimatedCost: budgetRevision.totalCost,

isCurrent: true,

commercialBudgetRevisionId: budgetRevision.id,

changeRequestId: source === "CHANGE_REQUEST" ? changeRequestId : null,

approvedById: budgetRevision.approvedById,

approvedAt: budgetRevision.approvedAt || new Date(),

scopeSummary: Auto-synced from Commercial Budget Revision v${budgetRevision.version}

}

});

}

### 🔄 Category 8: External CRM & Inbound Data Ingestion (`DEMO-07`)

#### Question 19: Dedicated Pipedrive Product Mapping & Inbound Sync Directionality

Bahasa Indonesia: "Pipedrive Person/Product/Cost mappings?"

English Translation: "How are Pipedrive Person, Product, and Cost fields mapped into SPH?"

In the Simplest Terms: Pipedrive Person becomes a Client Contact; Product maps through an explicit mapping table to an Offering. SPH connects to a single official Pipedrive instance.

Proposed Decision & Business Rationale:

> Decision 8.0 [PENDING APPROVAL]: Map Pipedrive Organizations to Client and Persons to ClientContact.

> Decision 8.0b [PENDING APPROVAL]: SPH operates against a Single Authoritative Pipedrive Connection (connectionKey = "DEFAULT"), while implementing composite uniqueness @@unique([connectionKey, pipedriveId]) on PipedriveProductMapping. Unknown products route to a CRM review queue. Designate Pipedrive product sync as a Target Design (Not Yet Implemented). (Source: Author Review 2 - Item #8)

### 🔒 Category 9: Project Client Attribution Lock & Corrections (`DEMO-12`)

#### Question 20: Project Client Attribution Lock (Phase 1 Built vs. Phase 2 Design)

Bahasa Indonesia: "Client attribution correction sebelum/after invoice?"

English Translation: "How is client attribution corrected before vs. after invoice generation?"

In the Simplest Terms: You cannot change which Client owns a Project (Project.clientId is locked). If there's a typo in the client name, edit Client.name directly. If the wrong client was assigned before invoicing, PMO and Finance must both approve an exception. After invoicing, you must void and reissue through Xero.

Proposed Decision & Business Rationale:

> Decision 9.0 (DEMO-12 Phase 1) [APPROVED / IMPLEMENTED]: Permanently lock `Project.clientId` across all roles once created or converted. Re-submitting the identical clientId is accepted for backward compatibility. Direct mutation attempts are rejected with error CLIENT_ATTRIBUTION_LOCKED ("Client attribution cannot be changed after project creation."). UI displays Client as read-only. (Source: Implemented in Codebase c7080af)

> Decision 9.0b (DEMO-12 Phase 2) [PENDING APPROVAL]: Establish a formal Dual-Approval State Machine (`ClientAttributionCorrection`) requiring independent sign-offs from both PMO (`MANAGEMENT`) AND `FINANCE` with explicit statuses (pmoStatus, financeStatus), timestamps, rejection reasons, and an executedBy user relation. (Source: Author Review 2 - Item #7)

### 📦 Category 10: Data Migration & Backward Compatibility

#### Question 21: Direct-Write Compatibility & Retention Policy

Bahasa Indonesia: "Retention period untuk compatibility fields?"

English Translation: "What is the retention period for legacy compatibility fields?"

In the Simplest Terms: Keep the old text fields (like free-text contact and industry) for 6 months (2 major release cycles) while data is cleaned up, then safely remove them.

Proposed Decision & Business Rationale:

> Decision 10.1 [PENDING APPROVAL]: Retain legacy scalar columns (Lead.contactName, Lead.industry, Client.industry) as nullable shadow fields for a 6-month / 2-release deprecation grace period.

> Decision 10.1b [PENDING APPROVAL]: Explicit Direct-Write Policy. All external integrations MUST use the REST API. Direct database writes for legacy tools require PostgreSQL triggers or scheduled batch reconciliation scripts. Unmapped free-text strings route to the UNCLASSIFIED review queue, never auto-creating master rows. (Source: Author Review 1 - Revision #11)

## 3. Comprehensive FSD Traceability Matrix (DEMO-01 to DEMO-12)

🔄 [SOURCE: FINAL AUTHOR REVIEW - GRANULAR REFINEMENT] The matrix below maps all 12 WRICEF Functional Specification Documents with granular sub-feature implementation statuses.

| FSD Code | FSD Title | Decision References | Target Model / API Route | Implementation Status | Test / Evidence Status | Upstream Dependencies | Primary Acceptance Criteria |
| --- | --- | --- | --- | --- | --- | --- | --- |
| `DEMO-01` | Industry Sector Classification | Decisions 1.1, 1.2, 1.3, 1.4, 1.5 | IndustrySector, LeadSector, ClientSector | NOT IMPLEMENTED | NOT TESTED | DB Migration | 1–5 sectors mandatory at QUALIFIED/PROPOSAL; exactly 1 primary sector; partial unique index. |
| `DEMO-02` | Offering Catalog & Workstreams | Decision 6.1 | OfferingCatalog, LeadOffering, ProjectWorkstream | NOT IMPLEMENTED | NOT TESTED | DEMO-04 (BU) | Offering lines create corresponding ProjectWorkstream on project conversion. |
| `DEMO-03` | Client Management & Contacts | Decisions 1.3, 7.1 | Client, ClientContact | PARTIALLY IMPLEMENTED | NOT TESTED | Base Auth | Point-in-time contact snapshot; scalar contact fallback for unregistered leads. |
| `DEMO-04` | Business Unit & Principal Routing | Decisions 2.1, 2.2 | BusinessUnit, BusinessUnitPrincipal, LeadSupportingBusinessUnit | PARTIALLY IMPLEMENTED | NOT TESTED | Base Users | Single Primary BU; normalized supporting BU junction table; MANAGEMENT fallback routing. |
| `DEMO-05` | Deal Types, Lineage & NRR | Decisions 3.1, 3.2 | LeadType, Lead.parentProjectId | NOT IMPLEMENTED | NOT TESTED | Project Master | Strict Project-only parentage for RENEWAL/UP_SELL; cohort ARR retention formula. |
| `DEMO-06` | Sequential Lead Numbering | Decisions 3.3, 3.3b | LeadNumberCounter, allocateNextLeadNumber(tx) | NOT IMPLEMENTED | NOT TESTED | DB Sequence | Atomic same-transaction allocation with tx.lead.create; out-of-transaction audit on failure. |
| `DEMO-07` | Inbound CRM (Pipedrive) Sync | Decisions 8.0, 8.0b | PipedriveProductMapping, Webhook handler | 🔄 PARTIALLY IMPLEMENTED<br>• Basic Import: IMPLEMENTED<br>• Converted Lock: IMPLEMENTED<br>• Product Mapping: NOT IMPLEMENTED | NOT TESTED | DEMO-02 | Single-instance connection key; quarantine review for unmapped products; converted leads locked from CRM overwrite. |
| `DEMO-08` | Sales Stage & Probability Policy | Decisions 5.1, 5.2 | LeadStage, Lead.probability | PARTIALLY IMPLEMENTED | NOT TESTED | Base Stages | 6 canonical stages; automated default win probability; audited manual overrides with reason. |
| `DEMO-09` | Presales Workspace & CAC | Decisions 4.1, 4.2, 4.3 | ProjectKind.PRESALES, Timesheet CAC ledger | NOT IMPLEMENTED | NOT TESTED | DEMO-04 | Strictly opt-in at QUALIFIED; presales hours isolated from delivery EVM/BAC. |
| `DEMO-10` | Margin Governance & Finance SoD | Decisions 6.2, 6.3 | CommercialBudgetRevision, calculateMargin() | NOT IMPLEMENTED | NOT TESTED | DEMO-02 | Configurable VAT snapshot (Decimal(5, 2)); Separation of Duties (owner cannot approve); dual Management escalation for $<20\%$. |
| `DEMO-11` | Project Baseline Auto-Sync | Decision 7.0 | ProjectBaseline (source: ACTIVATION / CHANGE_REQUEST) | 🔄 PARTIALLY IMPLEMENTED<br>• Core Model: EXISTING<br>• Activation Flow: EXISTING/PARTIAL<br>• Commercial Auto-Sync: NOT IMPLEMENTED | NOT TESTED | DEMO-10 | Auto-creates initial baseline from approved commercial revision on WON; partial unique index enforces exactly one current baseline. |
| `DEMO-12 (P1)` | Project Client Attribution Hard Lock | Decision 9.0 | PATCH /api/projects/:id | IMPLEMENTED | TESTED | Live API | Project.clientId locked for all roles; returns CLIENT_ATTRIBUTION_LOCKED (409); read-only UI. |
| `DEMO-12 (P2)` | Client Attribution Dual Approval | Decision 9.0b | ClientAttributionCorrection | NOT IMPLEMENTED | NOT TESTED | DEMO-12 (P1) | Dual independent sign-off from MANAGEMENT and FINANCE; strictly blocked if invoice paid (requires Novation). |

## 4. Go/No-Go Compliance Matrix

### 🛑 10 NO-GO Pitfalls Evaluation (Section 18)

| # | NO-GO Condition (Author Threat) | Decision Status | Design Status | Implementation Status | Test / Evidence Status | Target Safeguard & Codebase Reality |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Auto-spawn makes CLIENT OBSERVATION for every Lead | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Opt-in restricted PRESALES workspace; zero auto-spawning on lead creation. |
| 2 | Lead ID preview treated as reserved | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: UI badge is non-authoritative; sequence allocated atomically on DB commit. |
| 3 | Lineage / contact validated in UI only | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Multi-tenant isolation and same-client validation enforced server-side. |
| 4 | Approval is only a timestamp on mutable Lead | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Immutable CommercialBudgetRevision hash binding; edits create new revisions. |
| 5 | Manual and Pipedrive margins calculate differently | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Unified calculateMargin() engine shared across manual and CRM deals. |
| 6 | approve-margin auto-creates delivery Project | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Approval only unlocks sales stages; delivery project created strictly on WON. |
| 7 | New baseline engine outside ProjectBaseline | PENDING APPROVAL | SPECIFIED | PARTIALLY IMPLEMENTED | NOT TESTED | Target Safeguard: Reuses and extends existing ProjectBaseline (source: ACTIVATION / CHANGE_REQUEST). |
| 8 | Client.name permanently frozen | APPROVED / IMPLEMENTED | SPECIFIED | IMPLEMENTED (Phase 1) | TESTED (Phase 1) | Target Safeguard: Locks Project.clientId (CLIENT_ATTRIBUTION_LOCKED) while keeping Client.name editable. |
| 9 | New fields mandatory before imports are ready | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Optional at NEW stage; mandatory validation enforced at QUALIFIED/PROPOSAL. |
| 10 | New Float fields without precision policy | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Target Safeguard: Strict Decimal precision policy and explicit rounding rules. |

### 🟢 8 GO Prerequisites Evaluation (Section 18)

| # | GO Prerequisite (Author Requirement) | Decision Status | Design Status | Implementation Status | Test / Evidence Status | Target Verification Scope |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Domain decisions and role/security matrix approved | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Complete role matrix and Separation of Duties (SoD) specified. |
| 2 | Canonical models and immutable revision strategy accepted | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Normalized models and versioned CommercialBudgetRevision specified. |
| 3 | Client/contact/lineage/BU constraints enforced server-side | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Server-side validation middleware and Prisma transaction constraints specified. |
| 4 | PRESALES workspace isolated and idempotent | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Presales CAC isolated from delivery EVM, BAC, and billing milestones. |
| 5 | Pipedrive/CSV mappings have quarantine path | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | UNCLASSIFIED sector and UNVERIFIED margin quarantine workflows specified. |
| 6 | Approval/conversion/baseline lifecycle atomic | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | Atomic conversion transaction and baseline auto-sync specified. |
| 7 | Project.clientId lock and correction workflow tested | APPROVED / IMPLEMENTED | SPECIFIED | IMPLEMENTED (Phase 1 Lock) | TESTED (Phase 1 Lock) | Hard lock (CLIENT_ATTRIBUTION_LOCKED) verified live; Phase 2 dual-approval specified. |
| 8 | Legacy compatibility and invoice regressions verified | PENDING APPROVAL | SPECIFIED | NOT IMPLEMENTED | NOT TESTED | 6-month dual-write compatibility window and invoice protection rules specified. |

## 5. Implementation Readiness & Sign-Off

[!IMPORTANT] Document Status: Decision Baseline Candidate — Pending Final Stakeholder Sign-Off With all 21 clarification items resolved with proposed decisions, complete narrative rationales, edge-case ambiguity resolutions, illustrative technical reference specifications, dedicated DEMO-11 baseline sync architecture with PostgreSQL partial unique index, and the granular FSD Traceability Matrix (DEMO-01 to DEMO-12), this document is formally submitted as the Final Decision Baseline Candidate (v0.08) for final stakeholder sign-off and baseline promotion to v1.00.